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	The pitch and the framing are this workbook’s design guidance. The facts come from the chapters under Go deeper, where each is footnoted to its primary source. Dates change, so check them before you use this.



The brief
The point: the dates are set outside the agency and they all land on the same estate. One program can sequence them. Separate projects can only race them.
The clocks
	Clock
	Date
	What it asks

	OMB M-26-14 Agency Logging Plan
	November 18, 2026 (calculated)
	Then maturity Levels 1, 2 and 3 by December 18, 2026, February 16, 2027 and July 6, 2027 (calculated; confirm with the CISO’s office)

	Windows Server 2016 end of support
	January 12, 2027
	The workbook plans on these being gone; any that remains is an exception

	CISA BOD 26-02
	February 5, 2027
	Decommission listed end-of-support edge devices

	Windows Server 2019 end of support
	January 9, 2029
	The next upgrade, on a date already set


Running past end of support becomes a risk acceptance an authorizing official has to sign.
The cost
· The first step is a four-week pre-flight with no vendor decision. It produces an inventory, an owner and a date.
· The program has no license of its own, but the services it uses do: Microsoft Entra ID P1 for Conditional Access, and P2 or Entra ID Governance for Privileged Identity Management.
· Budget lines that treat the work as independent will produce independent answers to shared questions. Fund and govern it as one sequence.
What we ask of you
· Own scope, funding and sequence with the executive sponsor.
· Support the four-week pre-flight, with a named sponsor, a named steward and a date.
· Keep Gate G5, the retirement of Active Directory, as a decision you make with the sponsor.
Our number
Windows Server 2019 servers, with no 2016 server left: [count] 
Go deeper
	Topic
	Chapter

	The clocks, and how the M-26-14 dates were calculated
	Book 00, Chapter 01

	Why one program, not a set of projects
	Book 00, Chapter 01

	What the program is and isn’t, and its licensing
	Book 01, Chapter 09

	Gates and where to start
	Book 01, Chapter 12
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Version and revision history
Version 2.0, in edition 2026.11.5 (November 8, 2026). Every edition is kept on the Archive page; every change between editions is in the commit history.
Versions of this guide, newest first
	Version
	Edition
	Date
	Changes

	2.0
	2026.11.5
	2026-11-08
	Release 2.0, the baseline: checked against every other book; Draft becomes Baseline; Meeting pack: The One-Page Ask, Charter Sign-Off Sheet and four reader briefs (#390); Approve 116 gated pages (Nov 7); fix RMF map stale-review test (#457); Release 2.0: Draft becomes Baseline (#491)
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