# Vol IV Book 03 — Federal Compliance — Program Management & Governance

Program Management Governance: Security Program Plan, POA&M Framework, and SCRM Charter for FedRAMP 20x

Federal Cloud Services

2026-07-08 20:07 ET

Table of contents

## 0.1 Draft Proposal — Subject to Review

This document is a draft proposal developed by the CSI Team (Cloud Services Infrastructure). It is an attempt at a comprehensive Agency-wide technical roadmap and has not been reviewed or approved by the Agency CIO Office, the Office of Information Security (OIS), or organizational leadership. All recommendations, vendor selections, control mappings, and implementation timelines are subject to revision pending formal review by the Agency CIO Office and organizational components.

Date Code: 2026-07-08 16:07 ET

## 0.2 What This Document Addresses

FedRAMP 20x Authorization requires organizational governance artifacts that exist outside the technical control stack. Program Management (PM) controls establish the organizational infrastructure — leadership accountabilities, program plans, metrics, and risk management frameworks — within which all technical controls operate. Without these artifacts, technical evidence cannot be contextualized against organizational mission and risk posture.

This document provides:

- Information Security Program Plan (ISPP) — a structured outline satisfying PM-1, PM-7, PM-11 with a fillable template

- Program Leadership RACI — roles, responsibilities, and accountability matrix satisfying PM-2

- System Inventory Framework — inventory methodology and automation approach satisfying PM-5

- Risk Management Strategy — risk register format and governance cadence satisfying PM-9

- Testing, Training, and Monitoring (T&T&M) Plan — tracker template satisfying PM-14

- Security Contact Registry — industry liaison contacts satisfying PM-15

- Supply Chain Risk Management (SCRM) Governance Charter — organizational SCRM framework satisfying PM-30 and providing the organizational backbone for the technical evidence established in Vol IV Book 02 (Supply Chain Risk Management)

Together these artifacts provide the templates and framework to close nine NIST SP 800-53 Rev 5 PM family controls and provide the PM-30 evidence that, combined with Vol IV Book 02’s technical SBOM/VDR/VEX pipeline, seeds KSI-SCR coverage (KSI-015, KSI-016).

# 1. Program Management Governance in the FedRAMP 20x Context

## 1.1 Why PM Controls Gate Authorization

FedRAMP 20x Key Security Indicators evaluate outcomes, not checklist compliance. PM controls are the organizational preconditions that determine whether technical controls can achieve sustainable outcomes:

- PM-1 (ISPP) is the document that contextualizes all other controls — without it, there is no authoritative statement of what the security program is trying to achieve

- PM-9 (Risk Management Strategy) determines how the organization decides which risks to accept, mitigate, transfer, or avoid — every POA&M item references this decision framework

- PM-30 (SCRM Strategy) is the organizational commitment that makes the Vol IV Book 02 SBOM/VDR/VEX pipeline a governance artifact rather than a technical experiment — it binds leadership to the supply chain risk posture

## 1.2 PM Controls Closed by This Document

| Control | Title | Artifact |
| --- | --- | --- |
| PM-1 | Information Security Program Plan | §2 ISPP Template |
| PM-2 | Info Security Program Leadership Role | §3 Leadership RACI |
| PM-5 | System Inventory | §4 Inventory Framework |
| PM-7 | Enterprise Architecture | §2.2 EA Integration |
| PM-9 | Risk Management Strategy | §5 Risk Register Framework |
| PM-11 | Mission/Business Process Definition | §2.3 Mission Mapping |
| PM-14 | Testing, Training, and Monitoring | §6 T&T&M Plan |
| PM-15 | Security and Privacy Groups and Associations | §7 Contact Registry |
| PM-30 | Supply Chain Risk Management Strategy | §8 SCRM Charter |

Closure Necessity — PM family. Every PM control in this book closes through a governance artifact — the ISPP, the leadership RACI, the system inventory framework, the risk register, the T&T&M plan, the SCRM charter — signed by named officials. None of them closes through the network substrate: no resolver, overlay, or enforcement point can author an organizational risk-tolerance statement or a leadership accountability matrix. The series asserts network necessity elsewhere only where control text, physics, or protocol behavior forecloses every alternative; conceding that PM governance is closed by documents, not technology, is what makes those assertions credible.

# 2. Information Security Program Plan (PM-1, PM-7, PM-11)

## 2.1 ISPP Document Template

The Information Security Program Plan (ISPP) is the governing document for Agency’s cloud security program under FedRAMP 20x. It must be maintained by the designated Senior Agency Information Security Officer (SAISO/CISO) and reviewed annually or after major system changes.

### 2.1.1 ISPP Section Outline

Section 1 — Purpose and Scope

[FILLABLE] This Information Security Program Plan establishes the security management framework for [SYSTEM NAME], a [IMPACT LEVEL: Low/Moderate/High] impact system operated by the Agency Cloud Services Team under an agency RMF authorization (NIST SP 800-37), with ConMon evidence modeled on the FedRAMP 20x KSI schema.

Authorization Boundary: [Reference the boundary diagram from the SSP. The boundary must match the system inventory in §PM-5 and the authorization package presented to the Agency Authorizing Official.]

Effective Date: [DATE] Review Cycle: Annual / After major change

Document Owner: [NAME, TITLE] — SAISO/CISO

Approver: [NAME, TITLE] — Authorizing Official (AO)

Section 2 — Legal and Regulatory Authority

- Federal Information Security Modernization Act (FISMA) 2014, 44 U.S.C. §3551

- OMB Circular A-130, Managing Federal Information as a Strategic Resource

- NIST SP 800-53 Rev 5, Security and Privacy Controls for Information Systems

- FedRAMP 20x Authorization Framework (GSA, 2026)

- CISA Binding Operational Directive 26-04 (SBOM/VDR/VER, effective Dec 7, 2026)

- Executive Order 14028, Improving the Nation’s Cybersecurity (May 2021)

Section 3 — Security Program Objectives

[FILLABLE] The Agency cloud security program is designed to achieve the following risk-based objectives, prioritized in alignment with Agency’s mission of delivering critical citizen services:

- Protect the confidentiality, integrity, and availability of citizen PII and benefit payment data

- Maintain continuous FedRAMP Moderate authorization across all cloud service offerings used to deliver [MISSION FUNCTIONS]

- Achieve and sustain KSI scores meeting the FedRAMP 20x Authorize threshold across all 10 KSI themes by [DATE]

- Satisfy the BOD 26-04 SBOM/VDR/VER requirement by December 7, 2026

Section 4 — Program Resources and Budget

[FILLABLE] Security program resources are allocated as follows:

| Resource Category | FY[YEAR] Allocation | Notes |
| --- | --- | --- |
| FTE (security staff) | [N FTE] | ISSO, Security Architect, DevSecOps |
| Tools and licensing | $[AMOUNT] | SIEM, vulnerability scanning, SBOM tooling |
| Training and certification | $[AMOUNT] | CISSP, FedRAMP training, vendor certs |
| Third-party assessment (3PAO) | $[AMOUNT] | Annual assessment + readiness review |
| Contingency / incident response | $[AMOUNT] | IR retainer + tabletop exercises |

## 2.2 Enterprise Architecture Integration (PM-7)

The Agency security architecture is integrated into the enterprise architecture at three levels:

Technical Reference Architecture (TRA): Security controls are embedded in the TRA as mandatory capabilities. The Volume I–II Compliance books establish the technical baseline; security controls are not bolt-ons but architectural primitives (Zero Trust, encrypted transit, identity-first network access).

Application Lifecycle Integration: Every new application must complete a Privacy Threshold Analysis (PTA) and Security Categorization before design begins. Architecture review gates include:

- Concept — security classification, boundary definition, data flow

- Design — control selection, threat modeling, SBOM requirement binding

- Build — security testing requirements, SBOM generation, CI gates

- Deploy — ATO/P-ATO check, SBOM/VDR submission, KSI baseline

- Operate — continuous monitoring, annual assessment, POA&M management

EA Artifacts That Reference Security Architecture:

- Target Architecture Document (TAD) — references the Volume I–IV Compliance control mappings

- Data Architecture — references Vol III Book 05 (Purview/CMK) for data-at-rest controls

- Network Architecture — references the Volume I network books and Vol II Book 03 for network security

## 2.3 Mission and Business Process Definition (PM-11)

### 2.3.1 Critical Mission Functions

Agency operates the following mission-critical processes relevant to this authorization boundary:

| Mission Function | System Dependency | Impact if Unavailable | RTO | RPO |
| --- | --- | --- | --- | --- |
| Benefit payment disbursement | [SYSTEM] | Direct citizen harm | 4h | 1h |
| Disability determination | [SYSTEM] | Service delay | 24h | 4h |
| Online account services (my Social Security) | [SYSTEM] | Service degradation | 8h | 2h |
| Contact center CRM | [SYSTEM] | Citizen service impact | 4h | 1h |

[FILLABLE] Complete the above table for all mission functions within the authorization boundary. RTO/RPO values must align with the Contingency Plan (CP controls, Vol IV Book 01) and the Business Impact Analysis (BIA).

# 3. Program Leadership and Accountability (PM-2)

## 3.1 Security Leadership RACI

FedRAMP 20x requires named individuals in security leadership roles. The following RACI (Responsible / Accountable / Consulted / Informed) matrix defines accountabilities for security program activities.

### 3.1.1 Role Definitions

| Role | Title | Responsibilities |
| --- | --- | --- |
| AO | Authorizing Official | Accepts organizational risk; signs ATO |
| SAISO/CISO | Chief Information Security Officer | Owns the ISPP; chairs Security Council |
| ISSO | Information System Security Officer | Day-to-day control operation; POA&M |
| AO Rep | AO Representative | Delegates AO oversight functions |
| 3PAO | Third-Party Assessment Organization | Annual security assessment |
| Privacy Officer | Privacy Program Manager | PT controls; Privacy Impact Assessments |
| DevSecOps Lead | DevSecOps Team Lead | CI/CD security gates; SBOM pipeline |
| SOC Lead | Security Operations Center Lead | Sentinel monitoring; incident response |

### 3.1.2 RACI Matrix — Key Program Activities

| Activity | AO | CISO | ISSO | DevSecOps | SOC | Privacy |
| --- | --- | --- | --- | --- | --- | --- |
| ATO decision | A | R | C | I | I | C |
| Annual security assessment | A | R | R | C | C | C |
| POA&M management | I | A | R | C | C | I |
| Incident response | A | R | R | C | R | C |
| SBOM/VDR submission (BOD 26-04) | I | A | R | R | I | I |
| KSI continuous monitoring | I | A | R | R | R | I |
| Privacy Impact Assessment | I | C | C | C | I | R |
| Security training | I | A | R | C | C | I |

[FILLABLE] Replace role titles with named individuals. The AO and CISO must be Agency employees; the ISSO may be a contractor with documented oversight. The 3PAO must be FedRAMP-recognized.

} employees, the ISSO may be a contractor with documented oversight, and the 3PAO must be FedRAMP-recognized. A summary banner states a RACI with role titles is a template, but a RACI with named individuals against each activity is the PM-2 evidence artifact. White background. Source: Vol IV Book 03 Program Management & Governance briefing deck, Date Code 2026-07-09 17:00 ET.” width=“100%”}

# 4. System Inventory Framework (PM-5)

## 4.1 Inventory Requirements

NIST SP 800-53 PM-5 requires a current, complete inventory of all system components within the authorization boundary. FedRAMP 20x additionally requires that the inventory be machine-readable and kept in sync with the deployed state.

## 4.2 Automation Approach

The Agency system inventory is maintained through a three-layer approach:

Layer 1 — Infrastructure Inventory (Automated)

Azure Resource Graph queries provide real-time inventory of all Azure resources within the authorization boundary subscription(s). A scheduled Logic App exports the inventory to a structured JSON format every 24 hours.

// Azure Resource Graph — authorization boundary inventory
resources
| where subscriptionId in ("[SUBSCRIPTION_IDS]")
| project
    resourceId = id,
    resourceType = type,
    resourceName = name,
    location,
    resourceGroup,
    tags,
    properties
| order by resourceType, resourceName

Layer 2 — Software Inventory (SBOM)

Vol IV Book 02 establishes the SBOM pipeline using Syft. Every container image deployed in production generates a CycloneDX 1.6 SBOM at build time. The SBOM manifest is the machine-readable software component inventory.

Reconciliation between the infrastructure inventory (Layer 1) and the SBOM inventory (Layer 2) is performed monthly by the DevSecOps team. Discrepancies are logged as POA&M items if not resolved within 30 days.

Layer 3 — Personnel and Account Inventory (Identity)

Entra ID (Vol I Book 05) provides the authoritative account inventory. The ISSO reviews privileged account counts weekly (referenced by KSI-003). The Vol I Book 05 evidence artifacts satisfy CM-8(2) automated inventory maintenance for the identity plane.

## 4.3 Inventory Template

[FILLABLE] Complete the following inventory for all components within the authorization boundary:

| Component ID | Component Name | Type | Location | Owner | SBOM ID | Last Reviewed |
| --- | --- | --- | --- | --- | --- | --- |
| [ID] | [Name] | [Server/Container/SaaS/Network] | [Azure Region] | [Team] | [SHA256] | [Date] |

# 5. Risk Management Strategy (PM-9)

## 5.1 Risk Management Framework

Agency’s risk management strategy follows NIST SP 800-39 (Managing Information Security Risk) at three tiers:

- Tier 1 (Organization): Risk framing — risk tolerance, risk assumptions, risk constraints, priorities, and trade-offs defined by Agency leadership

- Tier 2 (Mission/Process): Risk assessment — enterprise-level risk register maintained by the CISO

- Tier 3 (System): Risk response — system-level POA&M, continuous monitoring, authorization decisions

## 5.2 Risk Appetite Statement

[FILLABLE — requires CISO and AO sign-off]

Agency accepts residual risk at the Moderate impact level for systems that process citizen benefit data, consistent with FIPS 199 categorization. The organization’s risk tolerance for the following categories is:

| Risk Category | Tolerance | Rationale |
| --- | --- | --- |
| Availability | Low (RTO ≤ 4h for critical) | Benefit payment continuity |
| Confidentiality — PII | Very Low | Citizen trust; statutory obligation |
| Confidentiality — Internal | Moderate | Business operations |
| Integrity | Low | Payment accuracy; audit trail |
| Supply Chain | Low | BOD 26-04 and EO 14028 mandate |

## 5.3 Risk Register Format

The Agency enterprise risk register is maintained in the POA&M tracker and reviewed monthly by the ISSO, quarterly by the CISO.

| Risk ID | Control | Description | Likelihood | Impact | Score | Owner | Status | Due |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| [R-NNN] | [ID] | [Description] | [1-5] | [1-5] | [L×I] | [Name] | Open/Closed | [Date] |

Scoring matrix: Score = Likelihood (1=Rare, 5=Certain) × Impact (1=Negligible, 5=Catastrophic)

- Score 1–4: Accept (document and monitor)

- Score 5–9: Mitigate (POA&M required within 90 days)

- Score 10–15: Mitigate urgently (POA&M required within 30 days)

- Score 16–25: Escalate to AO (POA&M required within 15 days)

## 5.4 Risk Response Options

For each identified risk the ISSO documents the chosen response:

- Mitigate: Implement or strengthen a control to reduce likelihood/impact

- Transfer: Contractually shift risk to a cloud service provider or vendor

- Accept: Document acceptance with AO concurrence (time-bounded for score > 4)

- Avoid: Remove the system component or functionality that generates the risk

# 6. Testing, Training, and Monitoring Plan (PM-14)

## 6.1 T&T&M Framework

PM-14 requires the organization to implement a security testing, training, and monitoring program with defined schedules and accountability.

## 6.2 Testing Schedule

| Test Type | Frequency | Responsible | Evidence Artifact |
| --- | --- | --- | --- |
| Annual security assessment (3PAO) | Annual | AO / CISO | Assessment report |
| Penetration test | Annual | 3PAO | Pen test report |
| Tabletop incident response exercise | Semi-annual | ISSO / SOC | Exercise after-action report |
| Control spot-check (automated KSI monitoring) | Continuous | DevSecOps / SOC | Sentinel dashboard |
| Vulnerability scan (Defender VM) | Continuous | SOC | Vol III Book 02 Defender VM output |
| SBOM/VDR scan (Grype CI gate) | Every PR merge | DevSecOps | Vol IV Book 02 CI logs |
| Contingency plan test | Annual | ISSO | CP-4 test results |
| Configuration baseline review | Quarterly | DevSecOps | GitHub baseline diff |

## 6.3 Training Requirements

All personnel with access to systems within the authorization boundary must complete:

| Training | Frequency | Audience | Tracking System |
| --- | --- | --- | --- |
| Security awareness (role-based) | Annual | All users | [LMS NAME] |
| FedRAMP procedures | Annual | ISSO, security team | [LMS NAME] |
| Incident response procedures | Semi-annual | ISSO, SOC, DevSecOps | Tabletop exercise roster |
| SBOM/supply chain awareness | Annual | DevSecOps, procurement | [LMS NAME] |
| Privacy (PII handling) | Annual | All users with PII access | [LMS NAME] |

## 6.4 Continuous Monitoring Program

The continuous monitoring program for Agency’s FedRAMP 20x authorization is operationalized through the Vol III Book 06 Sentinel XDR platform with the following monitoring dimensions:

| Dimension | KSI Theme | Sentinel Workbook | Alert Cadence |
| --- | --- | --- | --- |
| Identity anomalies | KSI-IAM | Identity & Access | Real-time |
| Network anomalies | KSI-CNA | Network Security | Real-time |
| Endpoint threats | KSI-PIY | Endpoint Protection | Real-time |
| Vulnerability posture | KSI-MLA | Vulnerability Dashboard | Daily |
| SBOM drift / CVE ingestion | KSI-CMT / KSI-SCR | SBOM Dashboard | Per-commit |
| Log completeness | KSI-MLA | Log Analytics Health | Hourly |

# 7. Security Contact Registry (PM-15)

## 7.1 Industry and Government Liaison Contacts

PM-15 requires the organization to maintain current contacts with security groups, associations, and government organizations. The following registry is maintained by the CISO and reviewed quarterly.

### 7.1.1 Government Contacts

| Organization | Contact Type | Notification Trigger | Contact Method |
| --- | --- | --- | --- |
| CISA (US-CERT) | Incident reporting | All incidents meeting FISMA thresholds | ir@cisa.dhs.gov |
| CISA KEV team | Vulnerability intel | KEV additions affecting Agency SBOM components | kev@cisa.dhs.gov |
| FedRAMP PMO | Inherited CSO authorizations (M365 GCC, GovCloud, DDI SaaS) | Change in an inherited authorization’s status or 20x transition timeline | info@fedramp.gov |
| OMB Cyber | Policy guidance | Major policy changes | [OMB POC] |
| Agency IG | Audit coordination | Audit notification, investigation referral | [IG POC] |

### 7.1.2 Industry and ISAC Contacts

| Organization | Membership | Contact Purpose | Cadence |
| --- | --- | --- | --- |
| MS-ISAC | Active member | Threat intelligence sharing | Monthly briefing |
| IT-ISAC | Liaison | Federal IT threat feeds | Quarterly |
| Microsoft MSRC | Vendor subscription | CVE notification for Azure/M365 | Automatic (RSS) |
| CISA PSIRT feeds | Subscription | VEX/VDR-relevant vendor advisories | Automatic |
| NIST NVD | Data consumer | CVE/CVSS feed for SBOM VDR generation | Daily automated pull |

### 7.1.3 Security Industry Contacts

| Organization | Purpose |
| --- | --- |
| Cloud Security Alliance (CSA) | FedRAMP best practices; STAR registry |
| ACT-IAC | Federal IT policy; FedRAMP 20x working groups |
| ISACA | Audit frameworks; COBIT alignment |

# 8. Supply Chain Risk Management Governance Charter (PM-30)

## 8.1 Charter Purpose and Authority

This Supply Chain Risk Management (SCRM) Governance Charter establishes Agency’s organizational commitment to identifying, assessing, and managing supply chain risks across the lifecycle of cloud services used to deliver Agency’s mission.

Authority: This charter is approved by the [Agency CISO / CIO] and reviewed annually. It implements the requirements of NIST SP 800-161r1, EO 14028 §4(c), and FedRAMP 20x KSI-SCR.

Scope: All cloud services, third-party software components, hardware components, and system integrators within the FedRAMP authorization boundary.

## 8.2 SCRM Organizational Structure

Agency CIO
└── CISO (SCRM Executive Sponsor)
    ├── ISSO (SCRM Program Manager — day-to-day)
    │   ├── DevSecOps Lead (SBOM pipeline owner)
    │   ├── Procurement Security Liaison (SR-2 acquisition clauses)
    │   └── Vendor Risk Analyst (supplier assessments, SR-6)
    └── Legal / Contracts (FOCI reviews, supply chain clauses)

## 8.3 SCRM Risk Categories

Agency’s SCRM program addresses five supply chain risk categories aligned with NIST SP 800-161r1:

| Category | Examples | Controls | Vol IV Books 02–03 Evidence |
| --- | --- | --- | --- |
| Counterfeit components | Fake open-source packages, typosquatting | SR-3, SR-10 | SBOM + Cosign verification |
| Tampered components | Compromised build pipeline, malicious update | SR-3, SA-10, SA-11 | SLSA provenance, Grype CI gate |
| Vulnerable components | Known CVEs in SBOM dependencies | SR-5, SR-6, SR-11 | VDR (Grype output), KEV integration |
| Unauthorized access by supplier | Vendor with excessive access | SR-6, AC-21 | Vol I Book 05 vendor access review |
| Vendor financial/operational risk | Vendor bankruptcy, PSIRT closure | SR-8, PM-9 | Vendor disclosure matrix (Vol IV Book 02) |

## 8.4 SCRM Risk Assessment Process

The SCRM risk assessment is performed: - Annually — full assessment of all critical suppliers - On new procurement — for any new third-party software component - On CVE disclosure — triggered by KEV additions or vendor PSIRT advisories - On change — when the SBOM diff shows a new dependency or version bump

Assessment Inputs: 1. SBOM manifest (Syft output, Vol IV Book 02) — identifies all components and suppliers 2. VDR (Grype output, Vol IV Book 02) — identifies exploitable vulnerabilities 3. Vendor disclosure matrix (Vol IV Book 02 §5) — supplier security posture 4. KEV feed (CISA, integrated via Vol III Book 06 Sentinel) — known exploited CVEs 5. PSIRT/MSRC subscriptions (Vol IV Book 02 §5 Vendor Disclosure Matrix; §8 Continuous Monitoring) — vendor security advisories

Assessment Output: - SCRM risk register update (referenced in PM-9 §5.3 above) - VEX assertions for each CVE (OpenVEX format, Vol IV Book 02 §5) - Remediation actions (POA&M items for unmitigated critical CVEs)

## 8.5 Supplier Requirements

All suppliers of software components within the authorization boundary must:

- Provide an SBOM in CycloneDX 1.6 or SPDX 2.3 format for all software delivered, within 30 days of contract award and within 15 days of any production update

- Maintain a PSIRT or designate a security contact reachable within 24 hours of a critical CVE disclosure

- Notify Agency within 72 hours of discovery of any security incident that may affect components in Agency’s production environment

- Submit VEX assertions for CVEs identified in their components within 30 days of CVE publication (NVD)

- Accept Agency SCRM audit rights — the right to audit the supplier’s security practices with 30 days’ notice

[FILLABLE] Insert contract clause language for SR-2/SR-3 requirements. Coordinate with Agency Contracts and Procurement to embed SBOM requirement in the standard Acquisition/Vendor Agreement template.

## 8.6 Supply-Chain Evidence Posture (EO 14028 §4)

The SBOM / VDR / VEX evidence artifacts are mandated by EO 14028 §4 and NIST SP 800-161 — not by BOD 26-04, which governs the risk-tiered remediation timelines. The pipeline is built in Vol IV Book 02; FedRAMP’s VDR/VER rule sets (NTC-0014) and BOD 26-04’s remediation timelines both take effect December 7, 2026.

| Evidence Tier | Artifact | Agency Status | Evidence |
| --- | --- | --- | --- |
| Tier 1: SBOM | Machine-readable SBOM for all systems | Pipeline built; formal submission due Dec 7 2026 | Vol IV Book 02, Syft pipeline |
| Tier 2: VDR | Vulnerability Disclosure Report (CycloneDX) | Pipeline built; formal submission due Dec 7 2026 | Vol IV Book 02, Grype output |
| Tier 3: VEX | Vulnerability Exploitability eXchange | Pipeline built; formal submission due Dec 7 2026 | Vol IV Book 02, OpenVEX JSON |

Agency’s SCRM program satisfies all three BOD 26-04 tiers through the technical pipeline established in Vol IV Book 02 (SBOM + VDR + VEX Framework) and the organizational governance framework established in this charter.

## 8.7 SCRM Governance Cadence

| Activity | Frequency | Owner | Output |
| --- | --- | --- | --- |
| SBOM scan (CI gate) | Every PR merge | DevSecOps | VDR (Grype) |
| VEX assertion review | 90-day cycle | ISSO | Signed VEX JSON |
| Vendor disclosure matrix review | Annual + on change | Vendor Risk Analyst | Updated matrix |
| SCRM risk register review | Quarterly | ISSO | Risk register update |
| Supplier SBOM receipt | On delivery + quarterly | Procurement Liaison | Supplier SBOM log |
| PSIRT subscription check | Monthly | DevSecOps | Subscription roster |
| SCRM charter review | Annual | CISO | Approved charter revision |
| BOD 26-04 submission check | Pre-deadline (Oct 1) | CISO / AO | VDR/VER submission package |

## 8.8 Charter Approval

This SCRM Governance Charter has been reviewed and approved by:

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| CISO / SAISO | [NAME] | [SIGNATURE] | [DATE] |
| CIO | [NAME] | [SIGNATURE] | [DATE] |
| AO | [NAME] | [SIGNATURE] | [DATE] |
| Privacy Officer | [NAME] | [SIGNATURE] | [DATE] |

[FILLABLE] Obtain signatures before submission in the FedRAMP authorization package. The signed charter is the PM-30 evidence artifact. It must be dated and version-controlled; include version number and supersession note when updated.

# 9. Appendix A — PM Control Traceability Matrix

| Control | Title | §Reference | Artifact | Status |
| --- | --- | --- | --- | --- |
| PM-1 | Information Security Program Plan | §2 | ISPP Template | ✅ Template provided |
| PM-2 | Info Security Program Leadership Role | §3 | Leadership RACI | ✅ Template provided |
| PM-5 | System Inventory | §4 | Inventory Framework | ✅ Template + automation |
| PM-7 | Enterprise Architecture | §2.2 | EA Integration | ✅ Architecture gates |
| PM-9 | Risk Management Strategy | §5 | Risk Register | ✅ Template provided |
| PM-11 | Mission/Business Process Definition | §2.3 | Mission Map | ✅ Template provided |
| PM-14 | Testing, Training, and Monitoring | §6 | T&T&M Plan | ✅ Template provided |
| PM-15 | Security and Privacy Groups and Associations | §7 | Contact Registry | ✅ Template provided |
| PM-30 | Supply Chain Risk Management Strategy | §8 | SCRM Charter | ✅ Template provided |

# 10. Appendix B — Integration with Compliance Technical Series

| Compliance Book | PM Control Dependencies |
| --- | --- |
| Vol I Book 05 (Entra ID / ZTNA) | PM-5 (system inventory — identity plane) |
| Vol III Book 02 (Defender VM) | PM-14 (testing — vulnerability scan cadence) |
| Vol III Book 05 (Purview / Key Vault) | PM-11 (mission mapping — PII-bearing processes) |
| Vol III Book 06 (Sentinel) | PM-14 (monitoring program — Sentinel workbooks) |
| Vol IV Book 01 (Contingency) | PM-9 (risk register — RTO/RPO inputs) |
| Vol IV Book 02 (SBOM/VDR/VEX) | PM-30 (SCRM charter — technical backbone) |
| Vol IV Book 03 (this document) | PM-1, PM-2, PM-5, PM-7, PM-9, PM-11, PM-14, PM-15, PM-30 |

The PM governance artifacts in Vol IV Book 03 provide the organizational layer that contextualizes the technical evidence from the Volume I–IV technical books that precede it. Together they form a complete agency RMF authorization package (ConMon evidence modeled on the FedRAMP 20x KSI schema) for the PM and SR control families.