Table of contents

# Device and Server Modernization

Endpoint and server modernization on a hybrid Active Directory → cloud identity estate — runnable manually or under governed change control

This guide modernizes a hybrid Active Directory estate onto device management (workstations) and hybrid management (servers), and closes out the identity work that rides alongside it — NTLM elimination, service principal name hygiene, SQL Server hardening, and a Conditional Access baseline.

It is runnable two ways from the same technical steps:

- a manual path — you preview each change and own the decision under local change control; and

- a governed path — every change is bound to organizational attributes, an actuation rung, and a recorded approval.

If you build the manual path now and want governance later, you do not redo the work.

## The pages

| Page | What it covers |
| --- | --- |
| Manual path | The end-to-end technical runbook with no governance control plane — hybrid management onboarding, device-management enrollment, NTLM/service principal name/SQL hardening, Conditional Access, monitoring, and rollback. Each operator owns the decision. |
| Governed path | The same end state, bound to attribute-driven scoping, an actuation ladder, the drift-detection loop, and evidence. |
| Retrofit path | For estates already built the manual way: how to layer attribute-driven governance on top without re-doing the device-management and hybrid-management work. |

## How the two paths relate

The manual path and the governed path produce the same configuration on the platform surface. The governed path adds the binding from organizational intent to technical change: who owns it, what authorizes it, and how drift is caught.

## Terminology

In this guide, the control plane is an active reconciliation layer that governs provider data planes. It holds desired state, observes actual state, classifies drift, and reconciles toward intent; it is not an inline runtime component and does not replace the providers. Organizational attributes are the coded values carried by every governed object so its state is addressable in the same terms across every plane.

Cleaned extraction for project use. No internal branding or document identifiers.