Table of contents

# Group Policy Object Sunset — Methodology Principles

Short extract from the GPO Sunset Program / Intune Policy Templates

## Purpose

This page captures the methodology for retiring Group Policy Objects on an existing fleet and replacing them with device-management policies. It is distinct from net-new device onboarding and from the broader “regenerate, not copy” philosophy.

## Three related but distinct programs

- Net-new device onboarding — governance at procurement time for devices that have never been domain-joined.

- Existing-fleet Group Policy Object sunset (this page) — replacement of Group Policy Objects on currently deployed endpoints, ending in formal Group Policy Object retirement.

- Regenerate, not copy — the philosophy governing how replacement policies are authored. Not a separate program.

## Seven-phase shape (illustrative)

- Inventory and assessment of existing Group Policy Objects.

- Classification of each Group Policy Object (retire, regenerate, or retain temporarily).

- Author replacement policies under the regenerate-not-copy philosophy.

- Pilot on a controlled cohort.

- Expand with continuous validation.

- Coexistence period with last-writer-wins monitoring.

- Formal retirement of the Group Policy Object once the device-management policy owns the setting.

## Co-management decision matrix

For organizations running a configuration manager alongside device management, co-management enables a phased workload transition. The co-management workload slider determines which authority controls each policy area:

| Workload | Phase 1 (Group Policy + configuration manager) | Phase 2 (co-managed) | Phase 3 (device management only) |
| --- | --- | --- | --- |
| Compliance policies | Configuration manager | Pilot device management | Device management |
| Device configuration | Configuration manager | Pilot device management | Device management |
| Endpoint security | Configuration manager | Pilot device management | Device management |
| Windows updates | Configuration manager | Pilot device management | Device management |

## Policy assignment strategy

All policies are assigned to dynamic groups based on organizational attributes. This replaces organizational-unit-linked Group Policy Object scoping with attribute-driven, cloud-native targeting:

- Include groups — dynamic device groups matching the policy’s intended tier, environment, and role.

- Exclude groups — break-glass exclusion groups for emergency override; staging groups during phased rollout.

- Filters — assignment filters provide an additional layer of targeting evaluated after group membership.

## Assignment precedence

- Compliance policies: Most restrictive wins. If a device is in scope of multiple compliance policies, the most restrictive setting value is enforced.

- Configuration profiles: Last write wins. If two profiles configure the same setting, the most recently processed profile’s value takes effect. Conflicts are reported.

- Endpoint security: Endpoint security policies take precedence over configuration profiles for the same setting.

## Regenerate, not copy

The mapping from Group Policy Object settings to device-management equivalents is a semantic translation reference, not a literal 1:1 copy prescription. Engineers use it to answer “what is the closest equivalent for this setting?” Policy authoring decisions follow the regenerate-not-copy philosophy: write the policy for the modern control plane rather than translating every legacy setting verbatim.

## Conflict note

Where device management and a Group Policy Object target the same setting, last-writer-wins produces unpredictable results. Document overlapping settings before enabling device-management policy in production, and retire the Group Policy Object copy once device management owns the setting.

## Full library

The complete policy template library, settings tables, JSON export templates, and 50-row semantic translation reference remain in the source repository. This page captures only the methodology required for program-level understanding.

Cleaned extraction for project use. No internal branding or document identifiers.