Table of contents

# Continuous Monitoring & Evidence Fabric — Project Charter

## 1. Purpose

Turn continuous monitoring from a periodic reporting exercise into an operational fabric that aggregates evidence from multiple sources, detects drift, and assembles an authorization package from the closure stream rather than from after-the-fact assertions.

## 2. Problem Statement

Evidence is still assembled for assessments. Multiple management stacks produce multiple inventories that cannot be reconciled. Drift is discovered during audits rather than continuously. The result is:

- The same findings recur every assessment cycle.

- No single compliance picture across identity, endpoint, network, and data platforms.

- Authorization packages that describe controls an assessor cannot exercise.

- Continuous-monitoring obligations that are met by dashboards rather than by machine-readable evidence.

## 3. Objectives

- Designate the evidence contract: every deployed mechanism emits a normalized record that can be bound to a control.

- Aggregate evidence from identity, endpoint, network, and data-platform sources into one picture, reconciled to the naming-plane join key.

- Operationalize drift detection (snapshot, compare, classify, alert, remediate, verify).

- Assemble authorization-package artifacts from the evidence stream rather than from manual compilation.

- Distinguish proven claims from asserted claims; label coverage honestly.

## 4. Scope

### In Scope

- Evidence contract and normalized record shape.

- Aggregation of identity, endpoint, network, and data-platform evidence.

- Reconciliation to the authoritative naming and addressing plane.

- Drift detection operations (schedule, classification, remediation routing, verification).

- Authorization-package assembly from the evidence stream.

- Honest coverage reporting (proven vs. asserted).

### Out of Scope (Initial Phase)

- Replacement of the existing continuous-monitoring toolset (the project defines the contract; tools are realizations).

- Full FedRAMP 20x Key Security Indicator implementation for every control.

- Real-time inline enforcement.

## 5. Guiding Principles

- Evidence is a byproduct of the change path. It is not assembled later.

- One picture, many sources. Actuation stays platform-native; evidence is unified.

- Reconcile to the naming plane. Multiple inventories join on the authoritative asset identity.

- Drift is classified. Findings are schema, semantic, provenance, authorization, identity, or contention.

- Honesty is a first-class output. Coverage that is not proven is labeled as such.

## 6. Success Criteria

- Evidence contract documented and at least two sources emitting normalized records.

- Pilot aggregation produces one picture for a limited scope, reconciled to the naming plane.

- Drift detection operational for at least one object class (identity attributes or device posture).

- Authorization-package artifacts can be generated from the evidence stream for the pilot scope.

- Coverage report distinguishes proven from asserted claims.

## 7. High-Level Approach

- Contract — Define the normalized evidence record and the binding to controls.

- Emit — Ensure at least two sources emit records.

- Aggregate — Join records on the naming-plane identity into one picture.

- Detect — Operationalize drift detection for one object class.

- Assemble — Generate authorization-package artifacts from the stream for the pilot.

## 8. Risks and Assumptions

### Key Risks

- Sources emit proprietary telemetry that cannot be normalized without synthesis.

- Naming-plane join key is incomplete, preventing reconciliation.

- Drift detection produces more findings than the organization can remediate.

- Authorization-package format requirements change.

### Assumptions

- At least two sources can emit or be adapted to emit normalized records.

- An authoritative naming and addressing plane exists or will exist.

- Stakeholders accept honest coverage reporting.

## 9. Governance and Ownership

- Project sponsor: (to be named)

- Project lead: (to be named)

- Domain leads: Evidence Contract, Aggregation, Drift Detection, Authorization Package

## 10. Next Steps

- Document the evidence record shape and control binding.

- Identify the first two sources that can emit.

- Confirm the naming-plane join key.

- Define the pilot scope and drift object class.

- Establish the coverage-reporting format.

This charter describes a continuous monitoring and evidence fabric project. It deliberately omits internal architectural decision records and document identifiers.