Table of contents

# Continuous Monitoring & Evidence Fabric — Project Plan

## 1. Overview

Aggregate evidence, detect drift, and assemble authorization artifacts from the closure stream. Follows: Contract → Emit → Aggregate → Detect → Assemble.

## 2. Phases

### Phase 0 — Charter and Alignment

Confirm evidence-record shape, pilot sources, and naming-plane join key.

### Phase 1 — Evidence Contract

Document the normalized record and its binding to controls.

### Phase 2 — Emission

Enable at least two sources to emit normalized records.

### Phase 3 — Aggregation

Join records on the naming-plane identity into one picture for the pilot scope.

### Phase 4 — Drift Detection and Assembly

Operationalize drift detection for one object class. Generate authorization-package artifacts from the stream. Publish honest coverage (proven vs. asserted).

## 3. Success Measures

- Evidence contract documented.

- Two sources emitting.

- One reconciled picture for pilot scope.

- Drift detection operational for one object class.

- Authorization artifacts generated from the stream.

- Coverage report distinguishes proven from asserted.

## 4. Immediate Next Actions

- Draft the evidence-record shape.

- Identify the first two sources.

- Confirm the naming-plane join key.

- Define the pilot drift object class.

Project artifact. No internal architectural decision record identifiers.