Table of contents

# Data Platform Identity Transformation — Project Plan

## 1. Overview

Modernize data-platform authentication beyond the SQL Server worked example. Follows: Assess → Bridge → Migrate → Eliminate NTLM → Evidence.

## 2. Phases

### Phase 0 — Charter and Alignment

Confirm pilot engine, scope, and evidence expectations.

### Phase 1 — Assess

Inventory engines, authentication methods, stored credentials, and NTLM usage.

### Phase 2 — Bridge

Introduce token-based or managed-identity authentication alongside existing methods for the pilot.

### Phase 3 — Migrate

Move pilot workloads. Retire stored credentials for the migrated scope. Move application-tier access to managed identity or scoped credentials where feasible.

### Phase 4 — NTLM Elimination and Evidence

Restrict NTLM after audit. Emit authentication evidence. Document network-physics constraints for any consolidation under consideration.

## 3. Success Measures

- Estate assessed.

- One engine migrated for pilot scope.

- NTLM restriction plan documented.

- Application-tier access uses managed identity or scoped credentials.

- Authentication evidence available.

- Network-physics constraints documented.

## 4. Immediate Next Actions

- Inventory engines and authentication methods.

- Identify the pilot engine.

- Confirm managed-identity or token support.

- Document NTLM dependencies.

Project artifact. No internal architectural decision record identifiers.