Table of contents

# Endpoint & Device Modernization — Project Charter

## 1. Purpose

Move the endpoint estate from Group Policy Object–driven, domain-joined management to a governed, attribute-driven device lifecycle that produces continuous evidence and reduces NTLM and standing-privilege risk.

## 2. Problem Statement

Endpoints are still largely governed by Group Policy Objects and domain join. Hybrid join has been adopted for connectivity without corresponding governance. NTLM remains a silent fallback. Conditional Access is deployed unevenly. The result is:

- Devices that cannot be inventoried or governed once domain controllers are no longer in the path.

- Overlapping Group Policy Object and device-management settings that produce unpredictable results.

- Premature NTLM restriction that breaks legacy applications, or delayed restriction that leaves the estate exposed.

- No continuous evidence of device posture or compliance.

## 3. Objectives

- Observe before changing: inventory NTLM usage, service principal names, device-management posture, and Group Policy Object overlap.

- Onboard devices to hybrid or cloud-native management under an attribute-driven model.

- Sunset Group Policy Objects through a regenerate-not-copy approach, retiring each setting once device management owns it.

- Deploy Conditional Access in report-only, then enforce, with break-glass exclusions.

- Restrict and ultimately eliminate NTLM after audit confirms legacy dependencies are resolved.

- Produce continuous evidence of device posture and compliance.

## 4. Scope

### In Scope

- Device identity and management alignment (hybrid join and cloud-native paths).

- Group Policy Object sunset and co-management transition.

- Conditional Access baseline (report-only to enforce).

- NTLM audit and restriction roadmap.

- Service principal name repair and certificate-based authentication where applicable.

- Provenance and evidence for device lifecycle changes.

### Out of Scope (Initial Phase)

- Full domain-unjoin of the existing fleet (treated as a separately sequenced decision).

- Application packaging and software distribution redesign.

- Non-Windows endpoint platforms beyond inventory.

## 5. Guiding Principles

- Observe before you change anything. Audit NTLM, service principal names, and Group Policy Object overlap before restriction or sunset.

- Regenerate, not copy. Replacement policies are authored against the target model, not copied from Group Policy Objects.

- Last-writer-wins is a hazard. Overlapping Group Policy Object and device-management settings must be documented and retired.

- Report-only first. Conditional Access is deployed in report-only before enforcement.

- Break-glass is governed. Break-glass accounts are excluded and documented, not unwritten exceptions.

- Domain-unjoin is separate. Onboarding does not imply domain-unjoin.

## 6. Success Criteria

- Observation phase complete: NTLM usage, service principal names, and Group Policy Object overlap inventoried.

- Pilot population onboarded to governed device management with attribute-driven scoping.

- At least one Group Policy Object setting class regenerated and retired.

- Conditional Access baseline in report-only for the pilot; enforcement plan defined.

- NTLM restriction plan documented with legacy dependencies identified.

- Evidence of device posture available for the pilot.

## 7. High-Level Approach

- Observe — Inventory NTLM, service principal names, Group Policy Object overlap, and current device-management posture.

- Onboard — Bring a pilot population under hybrid or cloud-native management with attributes.

- Harden — Regenerate selected Group Policy Object settings, deploy Conditional Access in report-only, and begin NTLM restriction where safe.

- Watch — Emit continuous evidence and detect drift between intended and observed device state.

## 8. Risks and Assumptions

### Key Risks

- Premature NTLM restriction breaks legacy applications.

- Overlapping Group Policy Object and device-management settings produce unpredictable results.

- Service principal secrets embedded in Group Policy Object startup scripts.

- Incomplete attribute population causes policy bypass.

### Assumptions

- A device management platform is available.

- Stakeholders accept that domain-unjoin is a later, separate decision.

- Break-glass accounts can be identified and excluded.

## 9. Governance and Ownership

- Project sponsor: (to be named)

- Project lead: (to be named)

- Domain leads: Device Identity, Group Policy Object Sunset, Conditional Access, NTLM

## 10. Next Steps

- Inventory NTLM usage and service principal names.

- Map Group Policy Object settings that overlap with device management.

- Define the pilot population and attribute requirements.

- Document break-glass accounts.

- Establish evidence expectations for device posture.

This charter describes an endpoint and device modernization project. It deliberately omits internal architectural decision records and document identifiers.