Table of contents

# Endpoint & Device Modernization — Project Plan

## 1. Overview

Move from Group Policy Object–driven management to a governed device lifecycle. Follows: Observe → Onboard → Harden → Watch.

## 2. Phases

### Phase 0 — Charter and Alignment

Confirm scope, pilot population, and evidence expectations.

### Phase 1 — Observe

Inventory NTLM usage, service principal names, Group Policy Object overlap with device management, and current device-management posture.

### Phase 2 — Onboard

Bring the pilot population under hybrid or cloud-native management with organizational attributes populated.

### Phase 3 — Harden

Regenerate selected Group Policy Object settings into device-management policies and retire the Group Policy Object copies. Deploy Conditional Access in report-only. Begin NTLM restriction only where audit confirms safety.

### Phase 4 — Watch

Emit continuous device-posture evidence. Detect drift between intended and observed state. Plan enforcement promotion for Conditional Access.

## 3. Success Measures

- Observation inventory complete.

- Pilot onboarded with attributes.

- At least one Group Policy Object setting class regenerated and retired.

- Conditional Access in report-only; enforcement plan defined.

- NTLM restriction plan documented.

- Device-posture evidence available.

## 4. Immediate Next Actions

- Inventory NTLM and service principal names.

- Map overlapping Group Policy Object settings.

- Define pilot population and attribute requirements.

- Document break-glass accounts.

Project artifact. No internal architectural decision record identifiers.