Table of contents

# Network & Access Modernization — Project Charter

## 1. Purpose

Replace perimeter-and-VPN remote access and static wide-area networking with identity-driven, application-aware access and an authoritative naming and addressing plane that every other control can reconcile to.

## 2. Problem Statement

Remote access is still largely perimeter-and-VPN. Wide-area networking is static. DNS, DHCP, and IP address management are fragmented or per-cloud. The result is:

- Access decisions that do not consume identity as authoritative input.

- No single join key for asset identity across management stacks.

- Encrypted transport that does not exist, or exists only inside a cloud provider’s boundary.

- Customer-edge enforcement that is ungoverned or unaccredited.

## 3. Objectives

- Establish an authoritative naming and addressing plane (DNS, DHCP, IPAM) as the asset-identity join key.

- Deploy identity-driven access (Zero Trust Network Access or Secure Access Service Edge) that consumes identity claims and does not maintain parallel identity authority.

- Implement certificate-anchored overlay where feasible, binding network trust to identity-plane certificates.

- Close the customer-owned half of boundary and encryption controls that no cloud provider’s authorization covers.

- Emit access and path decisions as canonical claims with provenance.

## 4. Scope

### In Scope

- Authoritative naming and addressing plane (DNS, DHCP, IPAM).

- Identity-driven remote access (Zero Trust Network Access / Secure Access Service Edge).

- Encrypted, application-aware transport (SD-WAN or equivalent under the applicable boundary model).

- Customer-edge enforcement (802.1X, boundary controls) where in scope.

- Certificate and token issuance bound to identity-plane objects.

- Provenance for access and path decisions.

### Out of Scope (Initial Phase)

- Full replacement of existing wide-area networking contracts.

- Application-layer microsegmentation inside every workload.

- Non-federal or commercial-only network designs beyond the boundary model already defined.

## 5. Guiding Principles

- Identity is the root namespace. Addressing and access derive from identity attributes.

- Naming plane is a truth plane. DNS, DHCP, and IPAM are authoritative; other inventories reconcile to them.

- Access decisions consume identity. Policy decision points do not maintain parallel identity authority.

- Certificate-anchored where feasible. Network overlay binds to identity-plane certificates rather than pre-shared keys or location-based trust.

- Customer edge is in scope. The half of boundary and encryption controls that no cloud provider covers must be closed by the organization.

## 6. Success Criteria

- Authoritative naming and addressing plane designated and operational for the pilot scope.

- Identity-driven access path available for a pilot population; VPN or perimeter path is documented as residual.

- At least one access or path decision emits a canonical claim with provenance.

- Customer-edge enforcement approach documented (802.1X or equivalent) with accreditation path identified.

- Boundary disposition declared for every network service in scope.

## 7. High-Level Approach

- Name and address — Establish or confirm the authoritative naming and addressing plane.

- Identify — Ensure identity claims are available to access decision points.

- Access — Deploy identity-driven access for a pilot; retain legacy path under controlled residual risk.

- Enforce at the edge — Document and begin customer-edge enforcement where required.

- Evidence — Emit access and path decisions as claims.

## 8. Risks and Assumptions

### Key Risks

- Naming plane fragmentation across clouds prevents a single join key.

- Identity claims are not available to network policy decision points.

- Certificate issuance is not bound to identity-plane objects.

- Vendor maturity varies inside government-cloud boundaries.

### Assumptions

- An identity provider capable of emitting claims is available.

- Stakeholders accept that the naming plane is a truth plane and other inventories are subordinate.

## 9. Governance and Ownership

- Project sponsor: (to be named)

- Project lead: (to be named)

- Domain leads: Naming & Addressing, Identity-Driven Access, Customer-Edge Enforcement, Certificates

## 10. Next Steps

- Confirm or designate the authoritative naming and addressing plane.

- Inventory current remote-access paths and residual VPN usage.

- Identify where identity claims can be consumed by access decision points.

- Document boundary disposition for network services in scope.

- Define the pilot population and evidence expectations.

This charter describes a network and access modernization project. It deliberately omits internal architectural decision records and document identifiers.