Table of contents

# Privileged Access & Administrative Identity — Project Charter

## 1. Purpose

Treat administrative identity as the root of the root: time-box privileged access, eliminate standing administrative privilege where feasible, and ensure every privileged action is authorized, least-privilege, and evidenced.

## 2. Problem Statement

Administrative access is still largely standing. Privileged roles are granted permanently. Service accounts and application registrations hold broad permissions. Break-glass accounts are undocumented. The result is:

- A compromised administrative identity grants persistent access.

- No reliable answer to “who elevated, for what, and for how long?”

- Separation of duties is procedural rather than enforced.

- Non-human privileged identities lack owners and lifecycle.

## 3. Objectives

- Inventory standing administrative privilege and classify it by blast radius.

- Introduce just-in-time elevation for at least one high-risk role class.

- Reduce standing privilege for that class; document residual standing privilege with rationale.

- Govern break-glass accounts: identify, exclude from standard policy, and test.

- Assign owners and lifecycle to non-human privileged identities.

- Enforce separation of duties for high-risk changes (requester ≠ approver).

- Emit evidence for every privileged elevation and administrative change.

## 4. Scope

### In Scope

- Standing administrative privilege inventory and reduction.

- Just-in-time elevation for privileged roles.

- Break-glass account governance.

- Non-human privileged identity ownership and lifecycle.

- Separation of duties for high-risk changes.

- Evidence emission for privileged actions.

### Out of Scope (Initial Phase)

- Full elimination of all standing privilege.

- Privileged access management for every application tier.

- Physical or facilities privileged access.

## 5. Guiding Principles

- Administrative identity is the root of the root. It requires controls of its own.

- Just-in-time, not standing. Elevated rights exist only for the duration and scope of a governed change.

- Break-glass is governed. It is identified, excluded, and tested—not an unwritten exception.

- Separation of duties is enforced. Requester and approver are distinct for high-risk changes.

- Non-human identities have owners. Every privileged service account or application registration resolves to a human owner.

- No elevation without evidence. Every privileged action produces a provenance record.

## 6. Success Criteria

- Standing administrative privilege inventoried and classified by blast radius.

- Just-in-time elevation available and used for at least one high-risk role class.

- Standing privilege for that class measurably reduced; residual documented.

- Break-glass accounts identified, excluded, and tested.

- Non-human privileged identities in scope have named owners.

- Separation of duties enforced for at least one high-risk change class.

- Evidence available for privileged elevations in the pilot.

## 7. High-Level Approach

- Inventory — Catalog standing administrative privilege and non-human privileged identities.

- Elevate just-in-time — Introduce just-in-time elevation for one role class.

- Reduce — Remove standing privilege for that class where safe; document residual.

- Govern exceptions — Identify and test break-glass; assign owners to non-human identities.

- Evidence — Emit provenance for every elevation and high-risk change.

## 8. Risks and Assumptions

### Key Risks

- Operational resistance to just-in-time elevation for critical roles.

- Legacy systems require standing service accounts that cannot be converted immediately.

- Break-glass accounts are unknown or shared.

- Separation of duties conflicts with small-team operations.

### Assumptions

- A privileged identity management or equivalent elevation mechanism is available or can be introduced.

- Stakeholders accept that standing administrative privilege is a residual risk to be reduced, not a permanent design.

## 9. Governance and Ownership

- Project sponsor: (to be named)

- Project lead: (to be named)

- Domain leads: Privileged Roles, Non-Human Identity, Break-Glass, Separation of Duties

## 10. Next Steps

- Inventory standing administrative roles and non-human privileged identities.

- Identify the first role class for just-in-time elevation.

- Locate and document break-glass accounts.

- Define separation-of-duties rules for one high-risk change class.

- Establish evidence expectations for elevations.

This charter describes a privileged access and administrative identity project. It deliberately omits internal architectural decision records and document identifiers.