Table of contents

# Privileged Access & Administrative Identity — Project Plan

## 1. Overview

Reduce standing administrative privilege and evidence every elevation. Follows: Inventory → Elevate just-in-time → Reduce → Govern exceptions → Evidence.

## 2. Phases

### Phase 0 — Charter and Alignment

Confirm scope, first role class, and evidence expectations.

### Phase 1 — Inventory

Catalog standing administrative privilege by blast radius. Inventory non-human privileged identities and break-glass accounts.

### Phase 2 — Just-in-Time Elevation

Introduce just-in-time elevation for one high-risk role class. Document and test break-glass.

### Phase 3 — Reduction and Ownership

Reduce standing privilege for the targeted class. Assign owners to non-human privileged identities. Enforce separation of duties for one high-risk change class.

### Phase 4 — Evidence

Emit provenance for elevations and high-risk changes. Transfer residual-risk ownership.

## 3. Success Measures

- Standing privilege inventoried.

- Just-in-time elevation used for one role class.

- Standing privilege reduced; residual documented.

- Break-glass identified and tested.

- Non-human identities have owners.

- Separation of duties enforced for one change class.

- Evidence available.

## 4. Immediate Next Actions

- Inventory standing administrative roles.

- Identify the first role class for just-in-time elevation.

- Locate break-glass accounts.

- Define separation-of-duties rules.

Project artifact. No internal architectural decision record identifiers.