Table of contents

# Supply Chain & Software Bill of Materials — Project Charter

## 1. Purpose

Establish a governed software supply chain: produce and consume software bills of materials, apply risk-based remediation timelines, and track vendor authorization status so that third-party components do not become ungoverned residual risk.

## 2. Problem Statement

Software components enter the estate through procurement, open source, and cloud services with uneven visibility. Vulnerability disclosure is manual. Remediation timelines are best-effort. Vendor authorization status is not continuously tracked. The result is:

- No reliable inventory of software components and their known vulnerabilities.

- Remediation that misses regulatory timelines.

- Cloud services adopted without a recorded authorization status.

- Supply-chain findings that recur because evidence is assembled after the fact.

## 3. Objectives

- Establish a software bill of materials pipeline for in-scope systems and services.

- Consume vulnerability disclosures and apply risk-based remediation timelines.

- Track vendor and cloud-service authorization status; gate new software-as-a-service on a recorded authorization.

- Emit evidence of component inventory, vulnerability status, and remediation closure.

- Define ownership for supply-chain risk acceptance.

## 4. Scope

### In Scope

- Software bill of materials production or consumption for pilot systems.

- Vulnerability disclosure intake and risk-based remediation tracking.

- Vendor and cloud-service authorization status inventory.

- Gating of new software-as-a-service on recorded authorization.

- Evidence of component inventory and remediation closure.

### Out of Scope (Initial Phase)

- Full software composition analysis for every application.

- Hardware bill of materials.

- Replacement of existing procurement systems.

## 5. Guiding Principles

- Inventory before you remediate. You cannot prioritize what you have not named.

- Risk-based timelines. Remediation urgency follows exploitability and exposure, not a single calendar.

- Authorization is a gate. New software-as-a-service requires a recorded authorization status before provisioning.

- Evidence is continuous. Component and vulnerability status emit into the evidence stream.

- Ownership is explicit. Supply-chain risk acceptance has a named owner.

## 6. Success Criteria

- Software bill of materials available for at least one pilot system or service.

- Vulnerability disclosure intake operational; at least one risk-based remediation tracked to closure.

- Vendor and cloud-service authorization status inventoried for in-scope services.

- New software-as-a-service provisioning gated on recorded authorization for the pilot.

- Evidence of component inventory and remediation available.

- Supply-chain risk acceptance owner named.

## 7. High-Level Approach

- Inventory — Produce or consume a software bill of materials for a pilot scope; inventory vendor authorization status.

- Intake — Establish vulnerability disclosure intake and risk-based prioritization.

- Remediate — Track at least one finding to closure under the defined timeline.

- Gate — Require recorded authorization before new software-as-a-service provisioning.

- Evidence — Emit component and remediation records.

## 8. Risks and Assumptions

### Key Risks

- Vendors do not produce software bills of materials in a consumable format.

- Remediation timelines conflict with operational constraints.

- Authorization status is stale or unavailable for key services.

- Ownership for risk acceptance is unclear.

### Assumptions

- At least one pilot system can produce or consume a software bill of materials.

- Stakeholders accept risk-based rather than uniform remediation timelines.

## 9. Governance and Ownership

- Project sponsor: (to be named)

- Project lead: (to be named)

- Domain leads: Software Bill of Materials, Vulnerability Remediation, Vendor Authorization, Evidence

## 10. Next Steps

- Identify the pilot system or service for software bill of materials.

- Inventory current vendor and cloud-service authorization status.

- Define risk-based remediation timelines and ownership.

- Establish the gating rule for new software-as-a-service.

- Document evidence expectations.

This charter describes a supply chain and software bill of materials project. It deliberately omits internal architectural decision records and document identifiers.