# Directory Migration — AD Infrastructure Bridge

Everything Active Directory Was Holding Together

2026-04-19

Table of contents

Directory migration is the flagship journey of OrgMod (Organizational Modernization). Like its sibling, Federal Compliance, OrgMod is designed to be adopted together with it or entirely on its own.

## The Hidden Migration Surface

When organizations plan their “AD to Entra ID migration,” they think about users and groups. They forget about everything else Active Directory was silently holding together.

Active Directory was the implicit governance model for eleven categories of infrastructure objects. When AD goes away, every one of these services loses its governance anchor — and most of them fail silently. No errors. No alerts. Just certificates that stop renewing, RADIUS authentications that stop working, DNS records that go stale, and LDAP-dependent applications that quietly break.

## The Eleven AD Dependency Object Types

| # | Object Type | What AD Was Doing | What Breaks Without Governance |
| --- | --- | --- | --- |
| 1 | Users | Identity lifecycle, OU placement, attribute authority | Orphaned accounts, privilege drift, compliance gaps |
| 2 | Computers | Domain join, GPO targeting, machine certificates | Unmanaged endpoints, missing patches, security exposure |
| 3 | Service Accounts | SPNs, Kerberos delegation, password management | Application authentication failures, silent service outages |
| 4 | Security Groups | Access control, policy scoping, resource permissions | Permission sprawl, ungoverned access, audit failures |
| 5 | Group Policy Objects | Device configuration, security baselines, software deployment | Configuration drift, inconsistent baselines, compliance gaps |
| 6 | DNS / DHCP | Name resolution, IP allocation, AD-integrated zones | Name resolution failures, IP conflicts, split-brain DNS |
| 7 | PKI / Certificate Services | Certificate issuance, auto-enrollment, CRL distribution | Silent certificate expiration, authentication failures, mTLS breaks |
| 8 | RADIUS / NPS | 802.1X network access, VPN authentication, Wi-Fi auth | Network access failures, VPN outages, unauthorized access |
| 9 | LDAP | Application authentication, directory queries, legacy integrations | Application login failures, directory query errors, broken integrations |
| 10 | SPNs / App Registrations | Kerberos service principal names, application identity | Application SSO breaks, delegation failures, service identity loss |
| 11 | Trust Relationships | Cross-domain authentication, forest trusts, selective authentication | Cross-domain access failures, authentication breaks between orgs |

## Eight Adapter Interfaces

Each AD-dependent service gets a dedicated adapter interface that defines the governance model for migrating that service away from Active Directory. Every adapter follows the same structure:

- Discovery — what to inventory and how to find it in AD

- Risk Assessment — what fails if this is not migrated correctly

- Target Architecture — the modern equivalent and how governance works there

- Migration Path — step-by-step governance-driven migration

- Validation — how to confirm the migration preserved governance integrity

- Rollback — what to do if the migration causes failures

### CRITICAL Priority — Silent Failure Risk

These adapters address services that fail silently when AD governance is removed. No error messages, no alerts — just things that stop working.

| ID | Adapter | Risk Profile |
| --- | --- | --- |
| DM_020 | PKI / Certificate Services | Certificates stop auto-enrolling. mTLS connections fail weeks later when certs expire. Nobody notices until production breaks. |
| DM_030 | RADIUS / 802.1X / VPN | Network access control stops authenticating against AD groups. Devices fall off the network. VPN stops accepting machine certificates. |
| DM_040 | LDAP Proxy | Legacy applications that authenticate via LDAP bind stop working. This is the largest hidden attack surface in most enterprises — hundreds of apps nobody inventoried. |

### HIGH Priority — Operational Impact

| ID | Adapter | Risk Profile |
| --- | --- | --- |
| DM_010 | IPAM (InfoBlox / BlueCat) | IP address management loses its AD-integrated authority model. Includes vendor-specific adapter manifests for InfoBlox and BlueCat. |
| DM_050 | Sync Engine (Entra Connect) | The bridge between AD and Entra ID. This adapter defines the retirement criteria — when is it safe to turn off Entra Connect? Includes a 12-point Retirement Readiness Checklist. |
| DM_060 | Device Management | SCCM/MECM to Intune transition. GPO-to-configuration-profile translation. Co-management state machine. |

### MEDIUM Priority — Operational Continuity

| ID | Adapter | Risk Profile |
| --- | --- | --- |
| DM_070 | NTP / Time Services | Kerberos requires clock synchronization within 5 minutes. AD provided this implicitly via the PDC emulator. Entra ID does not. Clock skew causes authentication failures that look like identity problems. |
| DM_080 | DFS / File Services | DFS namespaces and UNC paths that reference AD domain names. User-facing file access breaks when the domain name changes. Migration requires namespace redirection and GPO-based drive mapping updates. |

## The Eight Core Concepts

Every adapter is grounded in the Federal Modernization Program’s eight universal core concepts:

| Core Concept | Definition | Adapter Relevance |
| --- | --- | --- |
| SSOT | Every claim has one authoritative origin | Each adapter defines its SSOT for governance decisions |
| Conversation as atomic unit | Every interaction binds identity, certificates, addressing, path, QoS, and telemetry | Adapter migrations must preserve complete conversation integrity |
| Identity as root namespace | Every IP, certificate, subnet, policy, and telemetry event derives from identity | All adapter governance traces back to identity authority |
| Deterministic addressing | Addressing is identity-derived and policy-driven | IPAM and DNS adapters enforce deterministic address assignment |
| Certificate-anchored overlay | mTLS anchors tunnels, services, and trust relationships | PKI adapter is the foundation — other adapters depend on it |
| Telemetry as control | Telemetry is a real-time control input, not passive reporting | Every adapter emits governance telemetry for drift detection |
| Embedded governance | Governance is executed through orchestrated workflows, not manual tickets | Adapter migrations are governed workflows, not ad-hoc projects |
| User experience first | The migration is invisible to end users if governance was done right | The ultimate validation: users notice nothing |

## The Six Migration Phases

Every adapter follows the same six-phase governance-driven migration:

| Phase | What Happens | Governance Gate |
| --- | --- | --- |
| 1. Discover | Complete inventory of what AD encodes for this service | Inventory signed off by service owner |
| 2. Normalize | Rationalize decades of organic growth into a clean model | Normalized model reviewed against the canonical model |
| 3. Map | Translate AD governance constructs to modern equivalents | Mapping validated — no governance gaps, no orphaned objects |
| 4. Migrate | Execute with continuous validation | Every step validated before proceeding — no big-bang cutover |
| 5. Validate | Confirm governance integrity is preserved post-migration | Full drift scan, telemetry confirmation, user experience validation |
| 6. Decommission | Formally retire legacy infrastructure after validation passes a stability window | Legacy systems offline; rollback window expired with no incidents; provenance archived for audit |

Adapter migrations that add a net-new capability without retiring any legacy infrastructure may declare Phase 6 as N/A — net-new capability in their registry entry with a brief justification. See [the program decision] for the canonical phase model and the customer-side mapping pattern (DNS 11→6, PKI 6→6).

## Adapter Registration Schema

Every adapter registers in the migration-adapter-registry.yaml with standardized metadata. The contract is declared in [src/fmp/schemas/migration-adapter-registry/migration-adapter-registry.schema.json] (the program decision Phase 2):

- Adapter ID and name

- Priority tier (CRITICAL / HIGH / MEDIUM)

- Migration phase (current state in the six-phase model per [the program decision]; valid values: Discover, Normalize, Map, Migrate, Validate, Decommission, or N/A — net-new capability)

- Dependencies (which other adapters must complete first)

- Validation criteria (machine-checkable success conditions)

- Canon crosswalk (links to relevant FMP_xxx canon documents; the legacy MOD_xxx namespace was retired into FMP_xxx per [the program decision])

## Source Files

All Directory Migration source files are in the monorepo at src/fmp/modernization/directory-migration/. The adapter registry is at src/fmp/modernization/directory-migration/migration-adapter-registry.yaml.

Companion documents in the module:

- [src/fmp/modernization/directory-migration/eight-core-concepts.md] — the eight universal architectural concepts grounding every adapter

- [src/fmp/modernization/directory-migration/ad-dependency-inventory.md] — comprehensive inventory of the eleven AD-dependent object types and their migration risks