# Implementation Book 05 — Login Migration & Parallel-Run Validation

Turning the audited logins into Entra ID logins on SQL 2022+ via CREATE LOGIN FROM EXTERNAL PROVIDER, with a parallel-run harness and a 30-day observation window before cutover

Table of contents

# Implementation Book 05 — Login Migration & Parallel-Run Validation

Download this book

Book_05.docx — this entire book as a single Word document, images included. Regenerated on every site deploy.

Note

Companion to narrative Book 05 and the program decision §1 (parallel-run, consolidation-gated). The narrative explains why migration is parallel-run rather than big-bang; this book is the T-SQL and the validation harness that make it safe. (the program decision, the directory modernization program §3.2)

Automation status + production safety

The login-mapping and script-generation steps are now shipped in the FMPSqlServerMigration module (tools/powershell/FMPSqlServerMigration/), and they are deliberately non-executing: New-FMPEntraLoginMapping derives the mapping and New-FMPEntraLoginScript writes a reviewable .sql file — neither opens a SQL connection. Because the generated T-SQL runs CREATE LOGIN / ALTER against production instances, every step remains review-required: generate statements in dry-run, review them, execute in a change window, and never drop a Windows login until the Entra login is validated in parallel (which Test-FMPLoginParallelRun evaluates against the the program decision §1 exit criteria).

## Preconditions

Do not start until, per the earlier books:

- The instance is SQL 2022+, Arc-enrolled, with the Azure extension installed and a validated managed-identity token (Book 04).

- The estate has been consolidated — you are migrating only instances that survive (narrative Book 02; the program decision §1 consolidation gate).

- You have the Book 03 *_logins.csv for the instance: the WindowsLogins you must reproduce as Entra logins, plus the OrphanedLogins and the sa state to remediate.

## Step 1 — Generate the login statements (dry-run first)

Map each Windows login (or, preferably, the Entra group that should replace a set of them) to an external-provider login. Group-based logins are the target — they remove per-user churn:

-- Per-group (preferred): one Entra group login replaces many individual logins
IF NOT EXISTS (SELECT 1 FROM sys.server_principals WHERE name = N'sql-app-readers')
    CREATE LOGIN [sql-app-readers] FROM EXTERNAL PROVIDER;

-- Per-user (only where a group is not appropriate)
IF NOT EXISTS (SELECT 1 FROM sys.server_principals WHERE name = N'jdoe@contoso.gov')
    CREATE LOGIN [jdoe@contoso.gov] FROM EXTERNAL PROVIDER;

Generate these idempotently from the audit CSV rather than by hand:

# Dry-run: emit reviewable T-SQL from the Book 03 login inventory. Writes a .sql file; executes nothing.
Import-Csv .\output\*_logins.csv |
    Where-Object { $_.Type -eq 'WINDOWS_LOGIN' -and $_.Disabled -eq 'False' } |
    ForEach-Object {
        $name = $_.EntraPrincipal   # mapped Entra UPN/group for the Windows login
        "IF NOT EXISTS (SELECT 1 FROM sys.server_principals WHERE name = N'$name')`n" +
        "    CREATE LOGIN [$name] FROM EXTERNAL PROVIDER;`nGO"
    } | Set-Content .\output\create-entra-logins.sql

Available — the Windows-login → Entra-principal mapping (the EntraPrincipal column) is the one piece of real judgment here, and New-FMPEntraLoginMapping (tools/powershell/FMPSqlServerMigration/) codifies it from the FMPIdentityAssessment reconciliation (FMP_181) rather than from a hand-built spreadsheet: it joins the Book 03 login audit to the IdentityReconciliation envelope, maps only cleanly matched principals automatically, prefers a supplied Entra group map (group-based logins are the target), and flags every unresolved login for review instead of silently dropping it. New-FMPEntraLoginScript then turns that mapping into the idempotent CREATE LOGIN ... FROM EXTERNAL PROVIDER .sql file shown above — dry-run only, no SQL connection, with unresolved entries emitted as commented-out TODOs. (Canon: the program decision, FMP_181, the directory modernization program §3.2.)

## Step 2 — Map database users to the new logins

After the server-login exists, repoint each database user, preserving permissions:

USE [AppDb];
ALTER USER [jdoe] WITH LOGIN = [jdoe@contoso.gov];   -- re-link existing user to the Entra login
-- or, for a new group-based user:
-- CREATE USER [sql-app-readers] FOR LOGIN [sql-app-readers];

## Step 3 — Parallel-run (the heart of it)

Keep the Windows logins enabled alongside the new Entra logins. Both work; nothing is removed. This is the parallel-run window the program decision §1 requires — it makes cutover reversible.

Observe which authentication scheme connections actually use, over a 30-day window:

-- Live: how are sessions authenticating right now?
SELECT  s.login_name,
        c.auth_scheme,                       -- KERBEROS | NTLM | SQL | AAD
        COUNT(*) AS sessions
FROM    sys.dm_exec_connections AS c
JOIN    sys.dm_exec_sessions    AS s ON s.session_id = c.session_id
GROUP BY s.login_name, c.auth_scheme
ORDER BY sessions DESC;

Stand up an Extended Events session (or SQL Audit) to capture login events for the duration so you have a durable 30-day record, not just a point-in-time snapshot. The exit criteria for the window:

- Every application and job that connected via a Windows login now also appears connecting via its Entra login (auth_scheme = AAD).

- No NTLM rows remain for the instance (cross-check Book 06).

- No connection is still arriving only on the legacy Windows login.

Available — Test-FMPLoginParallelRun (tools/powershell/FMPSqlServerMigration/) evaluates a captured set of these observations against the three exit criteria and returns a sealed cutover_ready verdict (per login: which auth schemes were seen, whether AAD is among them, whether the login still arrives only on a legacy scheme). It is read-only — it reports readiness; it never disables or drops a login.

## Step 4 — Cutover

Only after the observation window’s exit criteria are met:

-- Disable (do NOT drop) the superseded Windows login
ALTER LOGIN [CONTOSO\jdoe] DISABLE;

Disable, observe for a further short tail, then — and only then — consider dropping. The narrative’s “the date is a backstop, the migration must already be complete” applies here: the 2027-04-01 NTLM block (Book 06) assumes this cutover is finished well before it.

## Rollback

Because the Windows logins are disabled, not dropped, rollback is immediate:

ALTER LOGIN [CONTOSO\jdoe] ENABLE;

This is why nothing is dropped during migration — the cost of keeping a disabled login is trivial against the value of an instant rollback path.

## The sa account

If Book 03 flagged sa as enabled (EntraIDBlockers), it is remediated here, independently of user migration: disable it, and rename if your standard requires it. It is never a migration target — it is a finding to close.

ALTER LOGIN [sa] DISABLE;

Companion to narrative Book 05 and the program decision §1. Shipped automation: tools/powershell/FMPSqlServerMigration/ (New-FMPEntraLoginMapping codifies the mapping from FMP_181, New-FMPEntraLoginScript generates dry-run T-SQL, Test-FMPLoginParallelRun evaluates the cutover exit criteria) — review-required; the generated T-SQL executes nothing on generation. Canon: the program decision, FMP_181, the directory modernization program §3.2.