# Customer Documents Roadmap

Delivery plan for the empty customer-document stubs

Table of contents

Note

This roadmap tracks the empty customer-document stubs in docs/customer-documents/. It is an authoring backlog, not a commitment. Priorities reflect the order in which stubs are most useful to surface for customer-facing review.

## Snapshot (as of 2026-04-23)

| Section | Stubs | Status | Nav live? |
| --- | --- | --- | --- |
| adapter-specs/ | — | Authored, canon-synced | ✅ |
| validation-suites/adapters/ | — | Authored, canon-synced | ✅ |
| architecture-series/ | 5 | scaffolded | ✅ (index only) |
| case-studies/ | 3 | scaffolded | ✅ (index only) |
| executive-briefs/ | 5 | scaffolded | ✅ (index only) |
| executive-governance-series/ | 9 | scaffolded | ✅ (index only) |
| modernization-specs/ | 7 | scaffolded | ✅ (index only) |
| validation-suites/domains/ | 7 | scaffolded | ✅ (index only) |
| whitepapers/ | 4 | scaffolded | ✅ (index only) |

Total empty stubs: 40 across 7 sections. The two adapter sections are fully authored and canon-synced — they are the reference pattern for how derived customer documents should look.

## Phased delivery plan

### Phase 1 — Executive Briefs (5 pages)

Why first: single-page summaries are the shortest path from canon to customer-visible content. Each brief reads from one well-defined canon anchor and produces ~1 page of prose. They are the first surface a federal CIO/CISO would consume.

| Order | Brief | Canon anchor | Est. effort |
| --- | --- | --- | --- |
| 1 | governance-os-overview.md (completed) | src/uiao/canon/substrate-manifest.yaml | S |
| 2 | drift-engine-overview.md | docs/docs/16_DriftDetectionStandard.qmd | S |
| 3 | evidence-fabric-overview.md | docs/docs/15_ProvenanceProfile.qmd | S |
| 4 | zero-trust-overview.md ✅ | src/uiao/canon/adr/adr-008-zero-trust-identity.md | S |
| 5 | modernization-overview.md | docs/docs/06_ProgramVision.qmd + 08_ModernizationTimeline.qmd | M |

Exit criteria: all 5 briefs pass metadata-validator; each cites its canon anchor in frontmatter; link-check clean.

### Phase 2 — Architecture Series (5 pages)

Why second: explainers for the conceptual model. Customers who read an Executive Brief and want depth will click through to the Architecture Series next. Each explainer is ~2–4 pages.

| Order | Page | Canon anchor | Est. effort |
| --- | --- | --- | --- |
| 6 | six-plane-architecture.md | docs/docs/01_UnifiedArchitecture.qmd | M |
| 7 | drift-engine.md | docs/docs/16_DriftDetectionStandard.qmd | M |
| 8 | evidence-chain.md | docs/docs/15_ProvenanceProfile.qmd | M |
| 9 | three-layer-rule-model.md | src/uiao/rules/ | M |
| 10 | boundary-impact-model.md | docs/docs/authorization-boundary.qmd | L |

### Phase 3 — Whitepapers (4 pages)

Why third: long-form synthesis — requires the Executive Briefs and Architecture Series to be in place so whitepapers can cite them rather than repeat foundational material.

| Order | Paper | Canon anchor | Est. effort |
| --- | --- | --- | --- |
| 11 | uiao-governance-os-whitepaper.md | substrate manifest + unified architecture | L |
| 12 | zero-trust-governance-whitepaper.md | ADR-008 + ZT overview brief | L |
| 13 | modernization-governance-whitepaper.md | Program Vision + Modernization Timeline | L |
| 14 | scubagear-integration-whitepaper.md | src/uiao/canon/adapter-registry.yaml (ScubaGear) | M |

### Phase 4 — Executive Governance Series (9 chapters)

Why fourth: book-length narrative is the most expensive authoring. It should pull from all prior phases. Deliver in chapter order; publish incrementally rather than big-bang.

| Order | Chapter | Est. effort |
| --- | --- | --- |
| 15–23 | 00-introduction/ → 08-executive-summary/ in sequence | L each; ~9L total |

### Phase 5 — Modernization Technical Specifications (7 pages)

Why fifth: cross-adapter domain specs. Each MTS is derived from the adapter registry plus domain-specific canon. Deliver alongside Phase 6 (validation suites) so every MTS has a paired MVS.

| Order | Domain | Est. effort |
| --- | --- | --- |
| 24 | _template/mts-generic-template.md | S |
| 25 | identity/mts-identity.md | M |
| 26 | cloud/mts-cloud.md | M |
| 27 | zero-trust/mts-zero-trust.md | M |
| 28 | telemetry/mts-telemetry.md | M |
| 29 | sase/mts-sase.md | M |
| 30 | sdwan/mts-sdwan.md | M |

### Phase 6 — Modernization Validation Suites (7 pages)

Paired with Phase 5. Order matches: template → identity → cloud → zero-trust → telemetry → sase → sdwan.

### Phase 7 — Case Studies (3 pages)

Why last: require shipped or late-stage-TARGET capability to make credible claims. Draft from real engagement material when available.

| Order | Study | Est. effort |
| --- | --- | --- |
| 38 | identity-modernization-case-study.md | L |
| 39 | cloud-boundary-case-study.md | L |
| 40 | federal-modernization-case-study.md | L |

## Authoring contract

Every new customer-document page must:

- Carry canonical YAML frontmatter (metadata-validator CI gate).

- Cite its canon-source in frontmatter.

- Include an aspirational: true flag if the described capability is TARGET or DESIGN-ONLY per Substrate Status.

- Pass link-check (no broken internal or external references).

- Land in the same PR as any required updates to the parent section’s index.qmd (remove slug from “Planned pages” table once authored).

## Effort key

- S — ≤ 1 page of prose; ~half a day.

- M — 2–4 pages; 1–2 days.

- L — ≥ 5 pages or requires new diagrams / canon crosswalk; ≥ 3 days.

## Tracking

File individual GitHub issues per page under label customer-docs-authoring, one phase at a time. Close when the page is merged into main and the corresponding Planned pages row is removed from the section index. (Last reviewed 2026-04-23)