# Chapter 07 — Compute: Domain-Joined → Entra + Intune + Azure Arc

Device object transformation · PCs to Entra + Intune · servers to Azure Arc · SPN + Kerberos retirement

2026-04-24

Table of contents

# Chapter 07 — Compute: Domain-Joined → Entra + Intune + Azure Arc

The largest remaining AD dependency, and the one most often underestimated

Figure 7.1 — Device state transitions from Domain-Joined to target Entra-Joined (or Arc-connected for servers)

Figure 7.1 — Device state transitions from Domain-Joined to target Entra-Joined (or Arc-connected for servers)

The compute claim

Compute objects — domain-joined PCs and servers — are the single largest remaining AD dependency once identity (Chapter 04), policy (Chapter 05), and services (Chapter 06) have moved. PCs retire into Entra Joined + Intune. Servers retire into Azure Arc + Guest Configuration. Kerberos-bound applications lose their domain-join anchor and migrate to modern auth or are retired. This chapter ends at “no device authenticates to AD.” That is the final precondition for AD DS retirement.

## The four device states

Microsoft’s device-join model has four states. Understanding them is the precondition for planning any compute migration.

| State | Primary auth | Managed by | When to use |
| --- | --- | --- | --- |
| Domain-Joined (legacy) | AD Kerberos | GPO | Legacy — migration origin |
| Azure AD Registered | Personal Microsoft / work account overlay | Intune (optional) | BYOD; rarely used in federal |
| Entra Hybrid Joined | Both AD + Entra (simultaneous) | GPO + Intune | Transition state — not a target |
| Entra Joined | Entra only | Intune | Target for user PCs |
| Arc-connected server | Entra managed identity | Azure Arc + Guest Config | Target for servers |

Two architectural rules apply:

- Hybrid Joined is a transition, not a destination. Every Hybrid Joined device is a device whose modernization has begun but not finished. A modernization that leaves devices Hybrid Joined permanently has not completed.

- The target depends on the device class. User PCs go to Entra Joined + Intune. Servers (Windows + Linux) go to Azure Arc + Guest Configuration. These are distinct target states; they share Intune-compliance telemetry but not the management model.

## The device migration problem

Every domain-joined device has three AD dependencies that must be resolved before domain-unjoin:

- Identity. The device object authenticates to AD via Kerberos. Its computer account is in an OU; GPOs apply through that OU.

- Policy. Device configuration — local admins, registry settings, software deployment, startup scripts — arrives via GPO.

- Trust. The device’s certificate store trusts AD-issued CAs; its smart-card logon chain relies on ADCS; its RADIUS / 802.1X supplicant may use AD credentials.

For each of those dependencies, a modernization must land a replacement before the domain-unjoin. Otherwise the device ships with a policy gap, a trust gap, or both.

## The DM_060 adapter

Device management has a canonical adapter in the registry (DM_060 — source present), with two primary implementations:

- SCCM → Intune co-management. Transition pattern for existing SCCM-managed fleets. Workloads shift from SCCM to Intune one at a time (compliance policies first, then device configuration, then app deployment, then Windows Update).

- Intune-native. Direct enrollment for new / greenfield devices via Autopilot. No SCCM step.

DM_060’s interface:

- Discovery. Every device object (AD + Entra + Intune), cross-correlated. Device age, OS version, last-logon, compliance state, owning OU or Entra AU, BitLocker state, TPM state.

- Risk assessment. Devices with stale passwords, unconstrained delegation, missing TPM, unpatched OS, BitLocker suspended.

- Target architecture proposal. Per-device or per-fleet recommendation (Entra Joined vs Hybrid Joined transitional vs retire vs Arc-project).

- Migration path. Per-device sequence (enroll → co-manage → cut workloads → unjoin).

- Validation. Compliance policy evaluation post-migration; BitLocker recovery key escrow; Autopilot hash on record.

## Three migration patterns for user PCs

### Pattern 1 — Greenfield (Autopilot)

The lowest-risk pattern. New hardware is shipped directly from the OEM with Autopilot pre-registration. The first boot is an Entra-Joined enrollment; no domain-join happens. No AD dependency is created.

This is the pattern UIAO pushes toward for any hardware refresh: new PCs are greenfield regardless of whether the fleet modernization is in progress.

### Pattern 2 — Reset-and-re-enroll

For existing domain-joined devices, the cleanest path is to back up user state, reset the device (Wipe / Reset this PC), and re-enroll via Autopilot. Post-reset the device is Entra-Joined from the start.

This is operationally heavy for the user (loss of local customisation unless sync is working), but technically clean. Most federal agencies run this pattern for high-privilege user devices (admins, developers) where leaving any legacy AD trust is unacceptable.

### Pattern 3 — Hybrid-then-cloud

For fleets where reset-and-re-enroll is not operationally feasible, devices are first Hybrid Joined (both AD and Entra) via Entra Connect device writeback + GPO. Over a planned period (typically 3–12 months), workloads migrate from GPO to Intune; then the device is converted to Entra Joined only; the AD side is dropped.

This is the pattern UIAO documents as the common transition. It is the slowest of the three but causes the least operational disruption. The drift-engine monitors every step so a device doesn’t get stuck Hybrid Joined forever.

## Servers — the Azure Arc path

Windows and Linux servers don’t go through Intune in the same way user PCs do. They go through Azure Arc.

### What Arc does

Arc projects an on-prem (or other-cloud) server into Azure as a resource. The server appears in an Azure subscription; it gets a managed identity; it can receive Azure Policy + Guest Configuration assignments; it appears in Defender for Cloud + Monitor; it is governed the same way a native Azure VM is governed.

Critically, Arc does not require the server to be in Azure. The server stays where it lives physically. Arc is the governance projection; the physical host is unchanged.

### OrgPath-scoped Arc governance

Every Arc-projected server gets tagged with its OrgPath:

OrgPath:         ORG-IT-INF-PLATFORM
OrgPathBranch:   ORG-IT-INF
OrgPathDivision: ORG-IT
DeviceRole:      GitServer
DeviceTier:      Tier0
Environment:     Production

Azure Policy and Guest Configuration assignments target those tags. This is the same pattern as Intune for user devices — policy follows OrgPath.

### Server migration sequence

For each domain-joined server:

- Enroll in Intune compliance tracking. Server agent reports compliance to Intune (via Graph API); CA uses the signal for server-to-server auth policies.

- Arc-connect. Install azcmagent; register with Arc; apply OrgPath tags.

- Assign Azure Policy / Guest Configuration. Settings that previously came from GPO now come from Arc.

- Validate. Guest Configuration reports compliant; expected settings present; drift engine reports zero.

- Domain-unjoin. Only once all legacy AD dependencies are resolved (all Kerberos-bound clients migrated, no AD-anchored local admins).

- Post-unjoin validation. Server reboots clean; Arc heartbeat continues; Guest Config re-applies without AD.

Most federal server fleets complete this sequence over 6–18 months depending on Kerberos-app inventory.

## Kerberos and SPN retirement

Every AD-joined server has an entry in the Kerberos SPN map (Chapter 02, Stream 5 + Stream 11). Each SPN represents an application or service that expects to be reached via Kerberos authentication. For each SPN, the modernization needs a decision:

- Migrate the application to modern auth. OAuth2 / OIDC via Entra App Registration. This is the preferred path.

- Retire the application. If the app is legacy and due for end-of-life, this may be the cheapest option.

- Keep the application on a Kerberos island. Last-resort — retain a minimal AD island hosting only the Kerberos-bound application, with a documented end-of-life date.

The SPN → app mapping determines the sequence: no server can domain-unjoin until every SPN on that server has been resolved (migrated, retired, or islanded).

## OrgPath on devices — the AU scoping story

User devices carry OrgPath in extensionAttribute1 just like users. This drives:

- Device dynamic groups. (device.extensionAttribute1 -startsWith "ORG-FIN") captures all Finance devices.

- Intune compliance scoping. OrgTree-FIN-Devices is the target group for Finance-specific compliance policies.

- CA device-state targeting. CA policies that require “compliant device” can be scoped per OrgPath branch.

The drift-engine monitors device OrgPath the same way it monitors user OrgPath — if the device’s OrgPath disagrees with its owning user’s OrgPath (e.g., a Finance PC assigned to an HR user), that’s Value Drift.

## Certificate-based authentication

When domain-joined PCs go away, smart-card logon anchored in ADCS goes with them. The replacement is Entra Certificate-Based Authentication (CBA).

Entra CBA accepts certificates issued by a trusted CA (enterprise ADCS, cloud-hosted CA, or hybrid) and authenticates the user to Entra. Smart-card logon keeps working; the chain just ends in Entra instead of AD. This is a Chapter 08 topic in detail; the device-side prerequisite is that every user PC has the Entra CBA client + a valid user certificate.

## Lifecycle — Autopilot and the device-reset pattern

Once the compute fleet is Entra Joined, device lifecycle becomes drastically simpler:

- Joiner. Autopilot deploys directly from OEM shipping; user signs in with their Entra UPN; device is compliance-enrolled; CA policies kick in; apps install from Intune; BitLocker key is escrowed in Entra.

- Mover. The user’s OrgPath changes; device dynamic groups recompute; Intune policy re-applies; BitLocker key re-encrypts to the new OrgTree-IT-PLATFORM key if the OrgPath change warrants.

- Leaver. The device is retired or repurposed via Intune. If retired, the Entra object is deleted; if repurposed, the device is Autopilot-reset and picks up a new user’s policies on next sign-in.

No OU move, no domain-unjoin, no manual GPO re-link, no AD cleanup. Device lifecycle is policy, not infrastructure.

## Validation

Compute migration passes when:

- Every user PC is Entra Joined (not Hybrid Joined, not Domain-Joined).

- Every server is Arc-connected (or documented as exempt with retirement schedule).

- Every device has a valid OrgPath in extensionAttribute1.

- Every Intune compliance policy targets OrgTree-scoped groups.

- Every Azure Policy / Guest Configuration targets OrgPath tags.

- Every SPN in the legacy AD SPN map has been resolved (migrated, retired, or islanded with documented end-of-life).

- MOD_M reports zero device drift for N days.

- The nightly assessment → plan run produces a zero-action plan for the compute/ tree.

The last box is the precondition for AD DS retirement. Until every compute object passes, AD cannot go away.

## The last thing AD did

When every device has moved, every app has migrated, every DNS zone is out, every DHCP scope is re-homed, every Kerberos SPN is resolved, and every GPO is retired — AD DS has no active consumers.

This is the moment to shut it down.

The actual retirement is mechanical: dcpromo-demote every DC, decommission the supporting VMs, delete the forest objects. The hard part is the governance transformation that precedes it — every chapter from 04 through 07 of this series.

Chapter 08 wraps the remaining access-plane details (SASE, Zero Trust, MFA, CBA). Chapter 09 presents the phased program plan that sequences everything. Chapter 10 frames the executive takeaway.

## Cross-references

- Posted: UIAO AD Computer Object Conversion Guide — Entra ID, Intune, and Azure Arc Governance (8,483 words).

- Canon: DM_060 Device Management Adapter Interface (source present) · MOD_D Delegation Matrix (device AU scoping) · MOD_M (device drift categories).

- Customer Documents: adapter-specs/intune; modernization/access-plane.

Next: Chapter 08 — Access Plane: SASE, Zero Trust, MFA, Certificate-Based Auth