# Phase 3 — Optimization & Continuous ATO Alignment

Validation, resilience, and cATO evidence model alignment

2026-04-25

Table of contents

# UIAO Phase 3

Optimization and Continuous ATO Alignment

Unified Identity–Addressing–Overlay Modernization Program

+———————————————————————-+ | Document ID | | | | UIAO_Phase3_Optimization_cATO_v0.1 | | | | Title | | | | UIAO Phase 3 — Optimization and Continuous ATO Alignment | | | | Version | | | | 0.1 | | | | Status | | | | DRAFT | | |

|

|
Boundary |
                                                                     |
GCC-Moderate (M365 SaaS Only) |
                                                                     |
Owner |
                                                                     |
Michael Stratton |
                                                                     |
Created |
                                                                     |
2026-04-24 |
                                                                     |
Program Phase |
                                                                     |
Phase 3 of 5 |
                                                                     |
Depends On |
                                                                     |
UIAO Phase 2 — Governance OS Deployment (Rev 0.x) |
                                                                     |
Supersedes |
                                                                     |
N/A (Initial Release) |
                                                                     |
Distribution |
                                                                     |
UIAO Program Stakeholders, Authorizing Officials, ISSO/ISSM |

+———————————————————————-+

No-Hallucination Protocol — Sourcing Transparency Statement This document is governed by a strict No-Hallucination Protocol. All content is sourced exclusively from the following authoritative workspace files: • UIAO-Main-Spec-v1.md — Core Canon and Introduction, Version 1.0 (March 2026) • UIAO V4U — Core Canon and Introduction — V4U Unified (March 2026), supersedes V3 • UIAO Phase 2 — Governance OS Deployment (Rev 0.x) — Phase 2 customer document (.qmd) • UIAO Phase 1 — Modernization Mechanics (Rev 0.x) — Phase 1 customer document (.docx) • UIAO Program Overview — Program-level overview document (.docx) • UIAO Customer Documentation Structure — Template — Structural template (.docx) Content markings used throughout this document: • [SOURCED] — Content directly derived from or traceable to the source files listed above. • [NEW (Proposed)] — Content proposed by the author that extends source material but is not explicitly present in source files. Requires stakeholder review and approval before promotion to canonical status. • [MISSING — description] — Content that is expected for this section but is not available in any source file. Must be supplied by subject-matter experts before this document exits DRAFT status. No content in this document is fabricated, hallucinated, or inferred beyond what the source files support. Where source files describe Phase 3 activities (e.g., "Validation and Resilience"), those descriptions form the basis of this document. Where Phase 3 activities are logical extensions of Phase 2 deliverables (e.g., optimizing drift detection engines delivered in Phase 2), the extension is marked [NEW (Proposed)].

# 1. Executive Summary

[SOURCED — Main Spec §12, V4U §12, Phase 2 §§1–15]

Phase 3 of the Unified Identity–Addressing–Overlay (UIAO) Modernization Program transitions the architecture from deployment to operational optimization. Where Phase 1 delivered modernization mechanics (OrgPath, identity translation, device identity, GPO→Intune migration, Arc onboarding) and Phase 2 established the Governance OS (canonical baselines, drift detection engines, remediation workflows, provenance tracking, SCuBA integration, cross-plane telemetry ingestion, and continuous ATO alignment), Phase 3 validates, tunes, and hardens these capabilities for sustained, auditable operation within a GCC-Moderate M365 SaaS boundary.

The Main Spec defines Phase 3 as "Validation and Resilience" (days 90–120): testing conversation continuity, failover, attestation, and enforcement. The V4U specification adds conversation continuity tests (Teams voice/video, WebRTC, E911 simulations), VMotion and cloud bursting tests with InfoBlox dynamic addressing, chaos engineering scenarios (controller failover, IPAM/DNS failover, path degradation), and NPE-AL2 enforcement validation (orphan detection, quarterly recertification).

This document extends those source definitions into seven operational workstreams:

- Continuous ATO (cATO) Framework Alignment — Evolving Phase 2's continuous compliance posture into a formal cATO evidence model mapped to NIST 800-53r5 control families and CISA ZTMM v2.0 maturity stages, replacing point-in-time audits with machine-speed evidence collection.

- Drift Detection Optimization — Tuning the five drift detection engines delivered in Phase 2 (Identity, Device, Server, Policy, Baseline) to reduce false positives, calibrate severity thresholds, and establish steady-state detection cadences aligned to operational risk tolerance.

- Automated Remediation Maturation — Advancing Phase 2's severity-based remediation workflow (Low=auto, Medium=notify+auto, High=escalate+manual) into a formalized maturity model with measurable progression criteria.

- SLA Enforcement — Extending the conversation schema's telemetry fields (CQD_RTT_ms, PacketLoss_pct, AppResponse_CaptureID) into a formal SLA enforcement framework with defined thresholds, escalation paths, and Power BI reporting.

- Dashboard Optimization — Evolving the Phase 2/V4U Power BI Public-Interaction Dashboard into a multi-tier governance visualization platform supporting executive, operational, and technical audiences.

- Cost Optimization — [NEW (Proposed)] Establishing license optimization, telemetry volume management, and resource right-sizing practices within the GCC-Moderate boundary.

- Adapter Doctrine — [NEW (Proposed)] Defining canonical patterns for integrating legacy systems, external partners, and non-standard workloads that cannot natively participate in the UIAO identity-forward model.

The design principle governing all Phase 3 activities remains: "If it degrades the citizen interaction, it does not ship." Every optimization must preserve accessibility, privacy, continuity, and PII protection for public service delivery.

# 2. Context and Problem Statement

[SOURCED — Main Spec §§1–2, §12; V4U §§1–2, §12; Phase 2 §§1, 12, 15]

## 2.1 Why Phase 3 Follows Phase 2

The UIAO architecture addresses a structural diagnosis: the federal government is structurally frozen at the Client/Server L2–L4 perimeter era. Identity-forward modernization—where identity becomes the root namespace and primary security perimeter—is the only path forward. Incremental patching of perimeter architectures cannot meet federal mandates or the modern threat landscape.

Phase 2 delivered the Governance OS—the operational backbone that transforms UIAO from a modernization framework into an operational governance system. The Governance OS unified identity governance, device governance, configuration governance, policy governance, and evidence governance into a single operational model across Entra ID, Intune, Azure Arc, Microsoft Defender, Microsoft Sentinel, and SCuBA baselines. Phase 2 established:

- Six architectural layers: Signal Layer, Baseline Layer, Drift Engine, Remediation Layer, Provenance Layer, and Governance OS API.

- Six baseline categories: Identity, Device, Server, Network, Security, and Operational baselines — defined as UIAO Canon, not vendor defaults.

- Five drift detection engines: Identity Drift (Sentinel Analytics), Device Drift (Intune Compliance), Server Drift (Arc Guest Config), Policy Drift (Sentinel Change Logs), and Baseline Drift (Governance OS API).

- Severity-based remediation: Low (auto-remediate), Medium (notify owner + auto-remediate), High (escalate + manual review), all logged to provenance.

- Continuous ATO alignment: Evidence collection, drift reporting, baseline verification, control mapping, and automated documentation generation replacing point-in-time audits.

## 2.2 The Phase 3 Problem

Phase 2 delivered capability. Phase 3 must deliver operational confidence. The transition from deployment to steady-state operations surfaces specific challenges:

- Drift detection noise: Initial drift engine deployment generates false positives as baselines encounter real-world configuration variance. Severity thresholds require calibration against operational data.

- Remediation maturity gaps: Phase 2's severity-based workflow needs formalization into a maturity model with progression criteria, exception handling, and continuous improvement loops.

- ATO evidence continuity: Moving from "continuous compliance enabled" to "continuous ATO accepted by Authorizing Officials" requires formal evidence packages, control mapping, and audit-ready reporting.

- Conversation resilience: The V4U specification mandates conversation continuity tests (Teams voice/video, WebRTC, E911), VMotion/cloud bursting tests, and chaos engineering scenarios. These have not been executed.

- NPE enforcement validation: NPE-AL2 production enforcement (orphan detection, quarterly recertification) must be validated before Phase 4 scale-out.

- SLA enforcement gap: The conversation schema captures telemetry fields (CQD_RTT_ms, PacketLoss_pct) but lacks formal SLA thresholds, breach escalation, and reporting.

Phase 3 resolves these challenges within the 90–120 day window defined by the Main Spec implementation path, establishing the validated, resilient foundation required for Phase 4 (Scale and Harden, days 120–270) and Phase 5 (Enterprise and Federate, days 270–540).

## 2.3 Governing Federal Mandates

[SOURCED — V4U §§3–4, Appendix C]

All Phase 3 activities operate under the convergence of seven federal mandates:

| Mandate | Phase 3 Relevance |
| --- | --- |
| OMB M-22-09 Federal Zero Trust Strategy | cATO evidence must demonstrate progress toward zero trust goals across identity, device, network, application, and data pillars |
| CISA ZTMM v2.0 | Phase 3 targets advancement from Initial to Advanced maturity across five pillars |
| NIST SP 800-63-4 | NPE-AL2/AL3 enforcement validation; IAL/AAL/FAL compliance for citizen identity flows |
| NIST SP 800-207 | Continuous verification architecture validated through conversation resilience testing |
| EO 14028 | MFA enforcement, encrypted connections, logging, endpoint security — all validated in Phase 3 |
| TIC 3.0 | Cloud, Branch Office, Remote User use cases validated through SLA enforcement and dashboard optimization |
| FedRAMP Rev 5 / NIST 800-53r5 | cATO alignment maps Governance OS controls to IA, AC, AU, SC, SI, CM, RA, CA control families |

# 3. Architecture Overview

[SOURCED — V4U §§7–11; Phase 2 §2]

The Phase 3 architecture builds upon the Governance OS layers delivered in Phase 2 and the seven fundamental concepts defined in the UIAO Core Canon. At steady state, the architecture operates as a closed-loop governance system where identity is the root namespace, telemetry is the control plane, and governance is embedded in every workflow.

The steady-state architecture integrates:

- Identity Layer: Entra ID as the authoritative identity graph, consuming from HR systems, federating Login.gov/ID.me, accepting PIV/CAC certificates, and synchronizing with on-prem AD. NPE-AL2 enforced for production; NPE-AL3 for high-sensitivity workloads via SPIFFE/SPIRE.

- Addressing Layer: InfoBlox DDI as Single Source of Truth for IP addressing, DNS, and DHCP. Identity-derived addressing with API reconciliation to cloud IPAMs.

- Overlay Layer: Cisco Catalyst SD-WAN and VMware NSX providing certificate-anchored, identity-aware segmentation with mTLS-authenticated tunnels.

- Telemetry Layer: Conversation-centric schema normalizing signals from MINR, SD-WAN, Riverbed AppResponse/NetProfiler, Microsoft Graph/CQD, Defender family, ThousandEyes, Splunk/Sentinel, ServiceNow, InfoBlox DDI, Intune, and SPIRE.

- Governance OS: Signal Layer → Baseline Layer → Drift Engine → Remediation Layer → Provenance Layer → Governance OS API — now optimized in Phase 3 for steady-state operational cadence.

- Closed-Loop Evidence Model: Detect → Capture → Correlate → Remediate → Report — operating at machine speed with cATO evidence output.

### Diagram P3-D-001 — Phase 3 Steady-State Architecture

+:——————————————————————–:+ | [PLACEHOLDER — P3-D-001] | | | | Type: PlantUML Component Diagram | | |

Figure 4.1 — Steady-state architecture showing the six Governance OS layers (Signal, Baseline, Drift Engine

# 4. Detailed Sections

## 4.1 Continuous ATO (cATO) Framework Alignment

[SOURCED — Phase 2 §12; V4U §§3–4, Appendix C]

Phase 2 established that the Governance OS enables continuous compliance, not point-in-time audits. Phase 2's continuous ATO alignment included evidence collection, drift reporting, baseline verification, control mapping, and automated documentation generation. Phase 3 formalizes this into a cATO framework that Authorizing Officials (AOs) can accept as a replacement for traditional periodic ATO cycles.

The cATO framework maps the Governance OS evidence streams to NIST 800-53r5 control families and CISA ZTMM v2.0 maturity stages, producing machine-generated evidence packages at defined cadences.

### Table P3-T-001 — cATO Alignment Matrix

| ID | NIST 800-53r5 Control Family | CISA ZTMM Pillar | Governance OS Evidence Source | Evidence Cadence | Phase 2 Baseline | Phase 3 Optimization |
| --- | --- | --- | --- | --- | --- | --- |
| cATO-001 | IA (Identification and Authentication) | Identity | Entra ID sign-in logs, CA policy evaluations, MFA enforcement logs | Continuous (real-time ingestion to Sentinel) | Identity Baseline: OrgPath, AU structure, dynamic groups, CA targeting | Automated IA control evidence packages; AO-ready dashboards |
| cATO-002 | AC (Access Control) | Identity / Application | Conditional Access logs, RBAC/ABAC evaluations, JML workflow provenance | Continuous | CA policies, identity governance rules | Exception tracking; access review automation at quarterly cadence |
| cATO-003 | AU (Audit and Accountability) | Data | Sentinel analytics, M365 Audit Logs, Governance OS API provenance | Continuous | Provenance Layer: who changed what, when, why, what evidence | Retention policy validation; OMB M-21-31 EL3 compliance evidence |
| cATO-004 | CM (Configuration Management) | Device / Network | Intune compliance reports, Arc Guest Config assessments, SCuBA mapping | Daily drift scans; real-time for critical changes | SCuBA → Intune/Arc mapping; canonical baselines | Baseline drift trend analysis; configuration change velocity metrics |
| cATO-005 | SC (System and Communications Protection) | Network | SD-WAN tunnel status, mTLS certificate validation, overlay path telemetry | Continuous | Certificate-anchored overlay; mTLS for all service-to-service | Certificate rotation compliance; tunnel health SLA enforcement |
| cATO-006 | SI (System and Information Integrity) | Device / Application | Defender risk signals, Intune remediation scripts, Arc remediation | Continuous | Defender provides device/server risk signals, threat intelligence | Vulnerability remediation SLA tracking; patch compliance dashboards |
| cATO-007 | RA (Risk Assessment) | Cross-pillar | Governance OS drift aggregation, Sentinel correlation, risk scoring | Weekly aggregate; continuous for critical risks | Cross-plane telemetry ingestion; drift detection across all categories | Risk posture scoring; trend-based risk forecasting |
| cATO-008 | CA (Assessment, Authorization, and Monitoring) | Cross-pillar | cATO evidence packages (all sources above), AO dashboard, provenance chain | Monthly evidence packages; continuous monitoring | Continuous ATO alignment: evidence collection, drift reporting, control mapping | AO-facing evidence portal; automated SSP narrative generation |

cATO Acceptance Criteria [NEW (Proposed)] The cATO framework requires AO acceptance of machine-generated evidence as equivalent to manual assessment. Phase 3 produces a cATO Acceptance Package including: (1) evidence chain integrity verification, (2) drift detection coverage certification, (3) remediation SLA compliance report, (4) exception register with risk acceptance documentation. [MISSING — AO-specific acceptance criteria and organizational risk tolerance thresholds must be defined with the authorizing official]

### 4.1.1 FedRAMP 20x KSI Crosswalk (Q2 2026 forward)

[SOURCED — FedRAMP RFC-0006 (Phase One KSIs), RFC-0014 (Phase Two KSIs), RFC-0024 (Rev5 Machine-Readable Packages); FINDING-002]

FedRAMP 20x Phase Two — Moderate Pilot active November 2025; public Moderate path Q2 2026 — replaces the SSP-narrative authorization model with Key Security Indicators (KSIs): ~61 machine-readable, continuously-validated evidence themes at Moderate baseline that sit above NIST SP 800-53. Phase 3’s cATO framework retargets against this federal evidence model. The cATO Alignment Matrix in P3-T-001 above remains valid as a control-family mapping; the table below adds a parallel KSI-mapping layer that determines how each cATO row’s evidence is presented to a FedRAMP 20x authorization package.

The retargeting does not change the substrate’s evidence emissions (those are defined by Phase 2 §13.3 KSI Emission Surface). It changes the target audience for those emissions: instead of an assessor reading SSP prose, an authorization sponsor consumes a continuous KSI feed. Phase 3’s optimization work — drift threshold calibration (§4.2), remediation maturation (§4.3), SLA enforcement (§4.4), dashboard optimization (§4.5) — directly improves KSI freshness, completeness, and signal-to-noise.

### Table P3-T-001a — 20x KSI Crosswalk (cATO row → KSI theme)

| cATO ID (P3-T-001) | NIST 800-53 family | Substrate evidence (Phase 2 §13.3) | Primary KSI theme(s) | Phase 3 optimization that improves KSI quality |
| --- | --- | --- | --- | --- |
| cATO-001 | IA | CA evaluation evidence; sign-in / MFA logs | KSI-IAM | §4.2 drift threshold calibration on identity signals; §4.5 AO-facing identity dashboards |
| cATO-002 | AC | Conditional Access logs; RBAC/ABAC evaluations | KSI-IAM, KSI-CMT | §4.2 access-review automation; §4.4 SLA enforcement on access exceptions |
| cATO-003 | AU | Sentinel analytics; M365 Audit; provenance chain | KSI-MLA, KSI-AFR | §4.5 retention/freshness telemetry; §4.6 cost-aware retention tiers |
| cATO-004 | CM | Intune compliance; Arc Guest Config; SCuBA | KSI-CNA, KSI-SVC, KSI-CMT | §4.2 drift trend analysis; §4.3 automated remediation maturation |
| cATO-005 | SC | SD-WAN tunnel status; mTLS cert validation; overlay path telemetry | KSI-CNA, KSI-SVC | §4.4 tunnel-health SLA enforcement; §4.5 network-pillar dashboards |
| cATO-006 | SI | Defender risk signals; Intune remediation; Arc remediation | KSI-MLA, KSI-CMT | §4.3 vulnerability remediation SLA; §4.5 patch compliance dashboards |
| cATO-007 | RA | Governance OS drift aggregation; Sentinel correlation; risk scoring | KSI-MLA, KSI-AFR | §4.5 risk-posture trend forecasting; §4.6 risk-aware sampling |
| cATO-008 | CA | cATO evidence packages (aggregated); AO dashboard; provenance chain | KSI-AFR | §4.5 AO-facing evidence portal; §4.7 adapter doctrine for new KSI sources |

Two operational consequences carry into Phase 3 execution:

- KSI freshness becomes a Phase 3 SLA dimension. A KSI claimed but not backed by a freshly-generated OSCAL artifact is itself a drift class. §4.2 drift threshold calibration must include a per-KSI freshness threshold (the cadence values in Phase 2 TBL-P2-011), and §4.4 SLA enforcement must include KSI-staleness SLOs alongside remediation SLOs.

- The cATO Acceptance Package gains a KSI completeness layer. The four-element acceptance package above (evidence-chain integrity, drift coverage certification, remediation SLA compliance, exception register) gains a fifth element: a KSI coverage certification listing every KSI in the agency’s Moderate baseline, the substrate-emitted evidence backing it, and the freshness window of the most recent payload.

This crosswalk does not assert that any specific cloud service provider has filed a 20x-aligned package for its sovereign-cloud offering as of the Phase 3 publication date. CSP-side filing is an external action tracked in FINDING-002 — FedRAMP 20x Moderate Pilot active; Phase 3 readiness for 20x is substrate-side and proceeds independently of CSP timing.

## 4.2 Drift Detection Optimization

[SOURCED — Phase 2 §§8, 8.1]

Phase 2 deployed five drift detection engines across the Governance OS. Phase 3 optimizes these engines through threshold calibration, false positive reduction, detection cadence alignment, and operational feedback loops.

### Table P3-T-002 — Drift Detection Optimization Matrix

| ID | Drift Type | Source System | Phase 2 Detection Method | Phase 3 Optimization | Target False Positive Rate | Detection Cadence |
| --- | --- | --- | --- | --- | --- | --- |
| DDO-001 | Identity Drift | Entra ID | Sentinel Analytics | [NEW (Proposed)] Baseline Sentinel analytics rules against 30-day operational data; tune severity thresholds; add OrgPath-aware drift context | [NEW (Proposed)] <5% within 60 days of tuning | Real-time (Sentinel streaming) |
| DDO-002 | Device Drift | Intune | Compliance + Remediation | [NEW (Proposed)] Correlate Intune compliance failures with Defender device risk; suppress transient compliance gaps during patch windows | [NEW (Proposed)] <3% within 60 days | Every compliance evaluation cycle (Intune default: 8 hours) |
| DDO-003 | Server Drift | Azure Arc | Guest Configuration | [NEW (Proposed)] Align Arc Guest Config policies with SCuBA baselines; add maintenance window exclusions; correlate with change provenance | [NEW (Proposed)] <5% within 60 days | Arc Guest Config evaluation interval (default: 15 minutes) |
| DDO-004 | Policy Drift | CA, Intune, Arc | Sentinel Change Logs | [NEW (Proposed)] Implement policy-change provenance matching — all detected changes validated against ServiceNow change tickets; unmatched changes escalated immediately | [NEW (Proposed)] 0% (all policy changes must have provenance) | Real-time (Sentinel streaming) |
| DDO-005 | Baseline Drift | All systems | Governance OS API | [NEW (Proposed)] Aggregate cross-engine drift into composite baseline health score; establish trending and forecasting; weekly baseline reconciliation reports | [NEW (Proposed)] N/A (composite metric) | Continuous aggregation; weekly reconciliation |

### Diagram P3-D-002 — Optimized Drift Detection Flow

+:——————————————————————–:+ | [PLACEHOLDER — P3-D-002] | | | | Type: PlantUML Activity Diagram | | |

Figure 4.2 — Optimized drift detection flow showing five drift engines (Identity/Sentinel, Device/Intune

## 4.3 Automated Remediation Maturation

[SOURCED — Phase 2 §§9, 9.1]

Phase 2 established a severity-based remediation workflow: Low severity triggers auto-remediation, Medium triggers notification plus auto-remediation, and High triggers escalation with manual review. All actions are logged to provenance. Phase 3 formalizes this into a Remediation Maturity Model with defined stages, progression criteria, and measurable outcomes.

### Table P3-T-003 — Remediation Maturity Model

| Maturity Stage | Stage ID | Description | Automation Level | Provenance Requirements | Progression Criteria |
| --- | --- | --- | --- | --- | --- |
| Stage 1: Reactive | RMM-S1 | Manual remediation with ticket-based tracking. Phase 2 deployment baseline for High-severity items. | 0% — all manual | ServiceNow ticket, manual evidence attachment | All High-severity drift events have documented remediation procedures |
| Stage 2: Defined | RMM-S2 | Severity-based routing operational. Low=auto, Medium=notify+auto, High=escalate+manual per Phase 2 design. | ~40% — Low severity automated | Automated provenance logging for auto-remediation; manual for escalations | >90% of Low-severity drift auto-remediated within SLA; false remediation rate <2% |
| Stage 3: Managed | RMM-S3 | [NEW (Proposed)] Medium-severity automation expanded with approval workflows. Remediation SLAs tracked. Exception management formalized. | ~65% — Low and most Medium automated | Full provenance chain: detection → decision → action → verification → closure | >95% of Low and Medium remediated within SLA; remediation verification automated |
| Stage 4: Optimized | RMM-S4 | [NEW (Proposed)] Predictive remediation — drift patterns forecast and pre-remediated. High-severity playbooks semi-automated. Continuous improvement from remediation outcomes. | ~80% — only novel High-severity requires fully manual response | Closed-loop: remediation outcomes feed drift detection tuning and baseline updates | >98% within SLA; mean time to remediate <15 minutes for Low/Medium; predictive model accuracy >85% |
| Stage 5: Autonomous | RMM-S5 | [NEW (Proposed)] Full closed-loop governance. Self-healing infrastructure. Human oversight for exception and policy decisions only. | ~95% — human-in-the-loop only for policy exceptions | Immutable audit trail; AO-facing evidence stream; continuous cATO evidence | [MISSING — Stage 5 criteria require AO and CISO validation for autonomous remediation authorization] |

Phase 3 Target Phase 3 targets progression from Stage 2 (Defined) — the Phase 2 delivery state — to Stage 3 (Managed) by the end of the Phase 3 window (day 120). Stage 4 (Optimized) is a Phase 4 objective. Stage 5 (Autonomous) is a Phase 5 aspiration requiring AO authorization.

## 4.4 SLA Enforcement

[SOURCED — V4U §11, Conversation Schema]

The V4U specification defines the conversation schema with mandatory telemetry fields including CQD_RTT_ms, PacketLoss_pct, and AppResponse_CaptureID. The closed-loop evidence model (Detect → Capture → Correlate → Remediate → Report) provides the mechanism for SLA enforcement. Phase 3 formalizes these telemetry signals into an SLA enforcement framework.

### Table P3-T-004 — SLA Enforcement Framework

| SLA ID | Service Category | Telemetry Source | Metric | Threshold | Breach Escalation | Evidence Artifact |
| --- | --- | --- | --- | --- | --- | --- |
| SLA-001 | Voice/Video Quality (Teams) | CQD_RTT_ms, PacketLoss_pct | Round-trip time; Packet loss | [NEW (Proposed)] RTT <150ms; Loss <1% | [NEW (Proposed)] Auto-capture → ServiceNow P2 → overlay re-path | AppResponse packet capture, CQD session report |
| SLA-002 | M365 Front-Door Performance | MINRFrontDoorID, SD-WAN telemetry | MINR front-door selection accuracy; latency | [NEW (Proposed)] Front-door latency <50ms from nearest POP | [NEW (Proposed)] ThousandEyes validation → path optimization | MINR logs, ThousandEyes path trace |
| SLA-003 | Overlay Tunnel Health | OverlayPathID, SD-WAN Controller | Tunnel availability; failover time | [NEW (Proposed)] Availability >99.9%; failover <30s | [NEW (Proposed)] Auto-failover → ServiceNow incident → post-event review | SD-WAN controller logs, overlay path history |
| SLA-004 | Identity Authentication | Entra ID sign-in logs, CA evaluations | Authentication latency; CA evaluation time | [NEW (Proposed)] Auth <2s; CA eval <500ms | [NEW (Proposed)] Sentinel alert → identity platform health check | Entra ID sign-in logs, Sentinel analytics |
| SLA-005 | Drift Detection Response | Governance OS API, Sentinel | Time from drift detection to remediation initiation | [NEW (Proposed)] Low: <15min; Medium: <1hr; High: <4hr | [NEW (Proposed)] SLA breach → escalation per Remediation Maturity Model | Governance OS provenance, ServiceNow workflow |
| SLA-006 | E911 Location Accuracy | E911_DispatchableLocation, InfoBlox subnet mapping | Dispatchable location accuracy; update latency | [NEW (Proposed)] Location accurate to building/floor; update within 5min of VMotion | [NEW (Proposed)] Immediate escalation — public safety requirement | InfoBlox IPAM, PACS correlation, E911 test results |
| SLA-007 | cATO Evidence Generation | Provenance Layer, Governance OS API | Evidence package completeness; generation timeliness | [NEW (Proposed)] Monthly packages within 48hr of period close; >95% control coverage | [NEW (Proposed)] Missing evidence → ISSO notification → AO risk acceptance required | cATO evidence packages, control mapping reports |

### Diagram P3-D-003 — SLA Enforcement Loop

+:——————————————————————–:+ | [PLACEHOLDER — P3-D-003] | | | | Type: PlantUML Sequence Diagram | | |

Figure 4.3 — SLA enforcement closed-loop sequence: (1) Telemetry sources (CQD, MINR, SD-WAN, Sentinel, Intune

## 4.5 Dashboard Optimization

[SOURCED — V4U §11 (Closed-Loop Evidence Model, Step 5); Phase 2 §§2.1, 12]

The V4U specification established the Power BI Public-Interaction Dashboard as Step 5 of the closed-loop evidence model: "Power BI Public-Interaction Dashboard shows SLA impact. CDM/CLAW streams prepared for CISA. Post-incident review recorded." Phase 2 added Governance OS dashboards via Sentinel. Phase 3 optimizes these into a multi-tier dashboard platform.

### Table P3-T-005 — Dashboard Optimization Matrix

| Dashboard ID | Audience | Data Sources | Key Metrics | Refresh Cadence | Phase 3 Optimization |
| --- | --- | --- | --- | --- | --- |
| DASH-001 | Authorizing Official (AO) / Executive | Governance OS API, cATO evidence packages | Overall compliance posture; ZTMM maturity stage per pillar; open risk acceptances; cATO evidence completeness | [NEW (Proposed)] Daily refresh | [NEW (Proposed)] AO-facing single-pane view with traffic-light compliance indicators; drill-down to control family evidence |
| DASH-002 | ISSO / ISSM | Sentinel analytics, Drift Engine outputs, Provenance Layer | Active drift events by type/severity; remediation SLA compliance; provenance chain integrity; exception register | Near real-time (Sentinel streaming) | [NEW (Proposed)] Drift trend analysis; remediation velocity tracking; automated ISSO briefing generation |
| DASH-003 | Operations / NOC | SD-WAN Controller, CQD, MINR, ThousandEyes, Riverbed | SLA compliance per category (P3-T-004); conversation quality; overlay health; path performance | Near real-time | [NEW (Proposed)] SLA breach alerting with auto-escalation; historical trend overlays; capacity forecasting |
| DASH-004 | Public Service Delivery | CQD (Teams voice/video), E911 location, Graph API | Citizen interaction quality; call center performance; E911 accuracy; accessibility compliance | [NEW (Proposed)] Real-time for call center; hourly for aggregate | [NEW (Proposed)] Citizen experience scoring; E911 location accuracy validation; ADA compliance tracking |
| DASH-005 | CISA CDM/CLAW Reporting | Sentinel, Defender, Intune, Entra ID — prepared for CDM/CLAW streams | CDM asset visibility; vulnerability posture; identity hygiene; incident response metrics | [NEW (Proposed)] Per CISA reporting cadence | [NEW (Proposed)] Automated CDM/CLAW data preparation; privacy controls (pseudonymization) applied before export |

### Diagram P3-D-004 — Dashboard Architecture

+:——————————————————————–:+ | [PLACEHOLDER — P3-D-004] | | | | Type: PlantUML Component Diagram | | |

Figure 4.4 — Multi-tier dashboard architecture showing data flow from source systems (Sentinel, Defender

## 4.6 Cost Optimization

[NEW (Proposed) — This section is proposed content. Cost optimization is not explicitly addressed in the source files. It is a logical operational concern for Phase 3 steady-state operations within the GCC-Moderate M365 SaaS boundary.]

As the UIAO architecture moves from deployment to steady-state operations, cost optimization ensures that the GCC-Moderate M365 SaaS investment delivers maximum governance value per dollar. Cost optimization operates within three domains: license utilization, telemetry volume management, and compute/storage right-sizing.

### Table P3-T-006 — Cost Optimization Framework

| Cost Domain | Domain ID | Current State (Phase 2 Exit) | Phase 3 Optimization | Expected Outcome | Measurement Method |
| --- | --- | --- | --- | --- | --- |
| License Utilization | COST-001 | [NEW (Proposed)] M365 E5/G5 licenses assigned per user with full suite enablement | [NEW (Proposed)] License utilization audit: identify unused Defender, Intune, and Purview features per user segment. Right-size licenses where E3/G3 + add-ons is more cost-effective. | License cost reduction without capability loss | [NEW (Proposed)] Microsoft 365 Usage Reports, Entra ID license assignment reports |
| Telemetry Volume | COST-002 | [NEW (Proposed)] Sentinel ingestion at full volume from all sources; retention at default | [NEW (Proposed)] Telemetry tiering: classify data tables by governance value; move low-value logs to Basic tier; optimize retention to match compliance requirements (AU control family) | Sentinel cost optimization without evidence gaps | [NEW (Proposed)] Sentinel Usage workbook, Log Analytics data volume reports |
| Compute/Storage Right-Sizing | COST-003 | [NEW (Proposed)] Arc-managed servers provisioned for peak capacity | [NEW (Proposed)] Assess Arc-managed server utilization; identify right-sizing opportunities; implement autoscale where supported within GCC-Moderate | Reduced infrastructure cost | [NEW (Proposed)] Azure Monitor, Arc resource utilization metrics |
| ServiceNow Workflow Efficiency | COST-004 | [NEW (Proposed)] Manual and automated workflows operating in parallel | [NEW (Proposed)] Retire manual workflow paths that have been superseded by automation; consolidate redundant ServiceNow catalog items | Reduced operational overhead; faster resolution | [NEW (Proposed)] ServiceNow workflow analytics, mean time to resolution |
| Redundant Tooling Rationalization | COST-005 | [NEW (Proposed)] Legacy monitoring tools may remain active alongside UIAO telemetry stack | [NEW (Proposed)] Identify legacy monitoring/management tools that are fully replaced by UIAO telemetry and governance capabilities; plan decommission | Eliminated redundant licensing and operational cost | [NEW (Proposed)] Tool inventory audit, capability gap analysis |

Cost Optimization Constraint All cost optimization activities must comply with the design principle: "If it degrades the citizen interaction, it does not ship." No telemetry reduction, license change, or resource right-sizing may reduce governance coverage, citizen service quality, or cATO evidence integrity.

## 4.7 Adapter Doctrine

[NEW (Proposed) — The Adapter Doctrine is proposed content. The source files describe the architectural requirement for legacy workload integration (Main Spec §2: "Cannot rip-and-replace. Must wrap and bridge." Canon Point 15: "Legacy workload and application freeze") and reference NSX for legacy workload wrapping (V4U §10: "Legacy apps wrapped in NSX"), but do not define a formal adapter pattern doctrine.]

The UIAO architecture is identity-forward by design. However, not all systems within the federal environment can natively participate in the identity-forward model. Legacy applications, partner systems, OT/IoT devices, and external data feeds require structured integration patterns — adapters — that bridge these systems into the UIAO governance model without compromising the architecture's integrity.

The Adapter Doctrine defines canonical patterns for these integrations, ensuring that every adapter:

- Has a registered identity in Entra ID (NPE-AL2 minimum per source spec)

- Produces conversation-compatible telemetry into the Governance OS

- Is subject to drift detection and remediation

- Has provenance tracking and an identified human sponsor

### Table P3-T-007 — Adapter Doctrine Pattern Reference

| Adapter Pattern | Pattern ID | Source Context | Use Case | Identity Integration | Telemetry Method | Governance Controls |
| --- | --- | --- | --- | --- | --- | --- |
| NSX Wrap | ADP-001 | V4U §10: "Legacy apps wrapped in NSX. VRF namespaces for legacy workload wrapping." | On-prem legacy applications that cannot support mTLS or modern authentication | NSX microsegment with identity-aware policies; proxy authentication via Entra ID Application Proxy or equivalent | NSX flow logs ingested to Sentinel; proxy authentication logs to identity telemetry | Drift detection via Arc Guest Config on host; access policy managed via NSX distributed firewall rules |
| API Gateway Adapter | ADP-002 | V4U §7: "Governance and Automation Embedded — ServiceNow orchestrates identity lifecycle, IPAM requests, certificate issuance" | External partner APIs, third-party SaaS integrations requiring data exchange | Service principal in Entra ID (NPE-AL2); managed identity where supported | API gateway logs normalized to conversation schema; request/response telemetry | Certificate-based authentication; rate limiting; data classification enforcement at gateway |
| Protocol Translation Adapter | ADP-003 | Main Spec Canon Point 15: "Cannot rip-and-replace. Must wrap and bridge." | Legacy protocols (LDAP, RADIUS, Kerberos-only) that must interact with identity-forward services | Translation service registered as NPE-AL2; maps legacy credentials to Entra ID tokens | Translation events logged to Sentinel; latency and failure metrics to conversation schema | No credential caching; session-scoped tokens; provenance logging of all translations |
| OT/IoT Bridge | ADP-004 | V4U §9: NPE Assurance Model defines NPE-AL1 (not permitted in production), NPE-AL2 (required minimum), NPE-AL3 (hardware attestation) | OT devices, IoT sensors, SCADA systems that cannot run modern identity agents | Bridge device registered as NPE-AL2; individual OT/IoT devices cataloged in ServiceNow CMDB with bridge association | Bridge aggregates device telemetry and normalizes to conversation schema | Network microsegmentation via NSX; bridge subject to drift detection; device inventory reconciliation with CMDB |
| State/Federal Partner Federation Adapter | ADP-005 | V4U §8 / Main Spec §7: Source of Authority domains 10–11 define state/federal partner authority patterns | Cross-agency data sharing, federated identity trust, shared telemetry | Federation trust per FPKI/FICAM; partner identity assertions mapped to Entra ID guest accounts or B2B | Pseudonymized telemetry sharing per ISA/MOU; federated Sentinel workspace or CDM/CLAW stream | Legal instrument (ISA, MOU, IAA) governs data scope; privacy controls (pseudonymization) enforced before telemetry export |
| Data Ingestion Adapter | ADP-006 | V4U §11: Telemetry sources include MINR, SD-WAN, Riverbed, CQD, Defender, ThousandEyes, Splunk/Sentinel, ServiceNow, InfoBlox, Intune, SPIRE | Non-standard telemetry sources not natively supported by Sentinel connectors | Ingestion service registered as NPE-AL2; data source cataloged in Governance OS | Custom Sentinel data connector; data normalized to conversation schema at ingestion | Data quality monitoring; ingestion SLA per P3-T-004; schema compliance validation |

Adapter Governance Rule [NEW (Proposed)] Every adapter deployed in the UIAO architecture must have: (1) A registered identity in Entra ID at NPE-AL2 or above, (2) A human sponsor responsible for quarterly recertification, (3) Conversation-compatible telemetry output, (4) An entry in the Governance OS adapter registry, and (5) Documented exception if the adapter cannot meet any UIAO Canon requirement. Adapters without sponsors or with expired recertification are subject to automatic isolation via NSX microsegmentation.

# 5. Implementation Guidance

[SOURCED — Main Spec §12: Phase 3 = 90–120 days; V4U §12: Phase 3 validation activities]

Phase 3 executes within the 90–120 day window defined by the Main Spec implementation path. The timeline below organizes the seven workstreams into a phased execution sequence with dependencies and milestones.

### Table P3-T-008 — Phase 3 Implementation Timeline

| Week | Days | Workstream | Activities | Dependencies | Milestone / Deliverable |
| --- | --- | --- | --- | --- | --- |
| Week 1–2 | 90–104 | Drift Detection Optimization (4.2) | Collect 14-day operational drift data from Phase 2 engines; analyze false positive rates; document initial threshold recommendations | Phase 2 drift engines operational | Drift Baseline Analysis Report |
| Week 1–2 | 90–104 | cATO Framework (4.1) | Map Governance OS evidence streams to NIST 800-53r5 controls (P3-T-001); identify evidence gaps; draft cATO Acceptance Package structure | Phase 2 Provenance Layer operational | cATO Control Mapping (Draft) |
| Week 2–3 | 104–111 | Drift Detection Optimization (4.2) | Apply tuned thresholds; implement false-positive suppression rules; validate against operational data | Drift Baseline Analysis Report | Tuned Drift Engine Configuration |
| Week 2–3 | 104–111 | SLA Enforcement (4.4) | Define SLA thresholds (P3-T-004); configure SLA monitoring in Sentinel; integrate with ServiceNow escalation workflows | Conversation schema telemetry flowing | SLA Enforcement Framework (Operational) |
| Week 2–3 | 104–111 | Dashboard Optimization (4.5) | Deploy DASH-001 (AO/Executive) and DASH-002 (ISSO/ISSM); configure RBAC access; validate data accuracy | Sentinel workspace data; Governance OS API | Executive and ISSO Dashboards (v1) |
| Week 3–4 | 111–118 | Remediation Maturation (4.3) | Formalize Stage 2→Stage 3 progression; expand Medium-severity automation; implement remediation verification; establish exception management | Tuned Drift Engine; SLA Framework | Remediation Maturity Assessment (Stage 3 Readiness) |
| Week 3–4 | 111–118 | Dashboard Optimization (4.5) | Deploy DASH-003 (Operations/NOC) and DASH-004 (Public Service); configure SLA breach alerting; validate citizen experience metrics | SLA Framework; CQD/MINR data | Operations and Public Service Dashboards (v1) |
| Week 3–4 | 111–118 | Conversation Resilience Testing | V4U Phase 3 activities: Teams voice/video continuity tests; WebRTC tests; E911 simulations; VMotion/cloud bursting tests; chaos engineering (controller failover, IPAM/DNS failover, path degradation) | SLA Framework; tuned drift engines | Conversation Resilience Test Report |
| Week 3–4 | 111–118 | NPE Enforcement Validation | V4U Phase 3 activities: NPE-AL2 enforcement validation; orphan detection testing; quarterly recertification workflow verification | Entra ID NPE registry; ServiceNow workflows | NPE Enforcement Validation Report |
| Week 4 | 118–120 | Cost Optimization (4.6) | [NEW (Proposed)] License utilization audit; Sentinel ingestion analysis; redundant tooling assessment; optimization recommendations | All dashboards operational; telemetry volumes stabilized | Cost Optimization Recommendations Report |
| Week 4 | 118–120 | Adapter Doctrine (4.7) | [NEW (Proposed)] Catalog existing legacy integrations; classify by adapter pattern (P3-T-007); register all adapters in Governance OS; identify gaps | Governance OS API; Entra ID NPE registry | Adapter Registry (v1); Doctrine Document |
| Week 4 | 118–120 | cATO Framework (4.1) | Generate first cATO evidence package; present to AO; document acceptance criteria; prepare CDM/CLAW reporting stream (DASH-005) | All workstreams complete | cATO Evidence Package (v1); AO Briefing |
| Week 4 | Day 120 | Phase 3 Gate Review | Phase 3 completion assessment; Phase 4 readiness determination; lessons learned; risk register update | All Phase 3 deliverables | Phase 3 Gate Review — Phase 4 Authorization Decision |

# 6. Risks and Mitigations

[SOURCED — risk themes from V4U §3, §11, §12; Phase 2 §§8–9, 12] [NEW (Proposed) — specific risk register entries and mitigations are proposed based on source-identified risk themes]

### Table P3-T-009 — Phase 3 Risk Register

| Risk ID | Risk Description | Likelihood | Impact | Risk Rating | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| P3-R-001 | Drift detection false positive overload. Tuning produces insufficient noise reduction, leading to alert fatigue and missed true positives. | Medium | High | High | Phased tuning with 14-day baseline; iterative threshold adjustment; dedicated drift tuning sprint in Week 2; operator feedback loop | [MISSING — drift detection operations lead] |
| P3-R-002 | AO cATO rejection. Authorizing Official does not accept machine-generated evidence as sufficient for continuous authorization. | Medium | Critical | Critical | Early AO engagement (Week 1); incremental evidence demonstrations; parallel traditional assessment as fallback; document risk acceptance criteria collaboratively | ISSO / ISSM |
| P3-R-003 | Conversation resilience test failures. Teams voice/video, WebRTC, or E911 tests reveal continuity gaps under failover conditions. | Medium | High | High | Pre-test validation of overlay path diversity; backup path verification; SD-WAN failover configuration review; dedicated remediation window before Phase 3 gate | [MISSING — overlay/network operations lead] |
| P3-R-004 | NPE-AL2 enforcement breaks production services. Orphan detection or recertification enforcement disables critical service accounts. | Medium | Critical | Critical | NPE inventory reconciliation before enforcement; staged enforcement (monitor-only → warn → enforce); rollback capability; critical NPE whitelist with expedited recertification | [MISSING — identity operations lead] |
| P3-R-005 | SLA threshold misalignment. Proposed SLA thresholds (P3-T-004) are too aggressive or too lenient for the operational environment. | High | Medium | High | 30-day SLA monitoring in observe-only mode before enforcement; threshold calibration against baseline telemetry; stakeholder review of proposed thresholds | [MISSING — SLA governance lead] |
| P3-R-006 | Sentinel ingestion cost overrun. Phase 3 telemetry optimization increases short-term ingestion during baseline collection, exceeding budget. | Medium | Medium | Medium | Sentinel cost monitoring dashboard; ingestion budget alerts; data tiering implementation early in Phase 3; Basic tier for low-value logs | [MISSING — platform operations / finance lead] |
| P3-R-007 | Dashboard data quality issues. Power BI dashboards display inaccurate or stale data, eroding stakeholder confidence. | Medium | Medium | Medium | Data validation layer between sources and dashboards; automated data freshness checks; dashboard accuracy testing as part of deployment | [MISSING — dashboard/analytics lead] |
| P3-R-008 | Remediation automation causes unintended changes. Expanded Medium-severity automation (Stage 3) modifies configurations incorrectly. | Low | High | Medium | Remediation dry-run mode for new automation; change verification step before commit; rollback capability for all automated remediations; provenance logging | [MISSING — remediation operations lead] |
| P3-R-009 | Adapter doctrine scope creep. Legacy integration requirements expand beyond the Phase 3 window, delaying Phase 4. | Medium | Medium | Medium | Phase 3 scope limited to adapter pattern definition and registry; actual adapter deployment deferred to Phase 4; strict scope control at weekly reviews | Program Manager |
| P3-R-010 | 30-day Phase 3 window insufficient. The 90–120 day window defined in the Main Spec is too compressed for all seven workstreams plus validation testing. | High | High | High | Parallel execution of independent workstreams (per P3-T-008); daily standups; scope prioritization (cATO and drift tuning are critical path; cost optimization and adapter doctrine can defer); Phase 3 extension request if warranted | Michael Stratton |

# 7. Appendices

## Appendix A (P3-APP-A) — Glossary

| Term | Definition | Source |
| --- | --- | --- |
| UIAO | Unified Identity–Addressing–Overlay Architecture. A cross-division modernization plan for federal hybrid-cloud environments that unifies identity, addressing, and overlay transport. | Main Spec §1; V4U §1 |
| Governance OS | The layered governance engine delivered in Phase 2, comprising Signal Layer, Baseline Layer, Drift Engine, Remediation Layer, Provenance Layer, and Governance OS API. | Phase 2 §2 |
| cATO | Continuous Authority to Operate. An authorization model where machine-generated evidence replaces periodic manual assessments, enabling continuous compliance monitoring. | Phase 2 §12 |
| Conversation | The atomic unit of the UIAO architecture. A multi-layer state machine carrying identity, certificate metadata, policy intent, addressing, QoS parameters, and telemetry. | V4U §7.1; Main Spec §6.1 |
| Conversation Schema | The normalized telemetry schema with mandatory fields including ConversationID, Tenant, SourceIdentity, DestIdentity, SourceIP/DestIP, OverlayPathID, MINRFrontDoorID, CQD_RTT_ms, PacketLoss_pct, AppResponse_CaptureID, SentinelIncidentID, ServiceNowTicketID, E911_DispatchableLocation. | V4U §11 |
| Closed-Loop Evidence Model | Five-step process: Detect → Capture → Correlate → Remediate → Report. Executed at machine speed for SLA enforcement and governance. | V4U §11 |
| GCC-Moderate | Government Community Cloud at Moderate impact level. The M365 SaaS boundary within which UIAO operates. Not FedRAMP High. | Program boundary constraint |
| NPE-AL1 / AL2 / AL3 | Non-Person Entity Assurance Levels. AL1: not permitted in production. AL2: required minimum for production (ACME cert or managed identity, human sponsor, quarterly recertification). AL3: required for high-sensitivity (hardware attestation via TPM, SPIFFE/SPIRE). | V4U §9 |
| OrgPath | Organizational path structure used for identity targeting, dynamic group membership, and Conditional Access policy scoping within Entra ID. | Phase 2 §3.1 |
| SCuBA | Secure Cloud Business Applications. CISA security configuration baselines for M365 services, mapped into Intune/Arc policies in Phase 2. | Phase 2 §7 |
| SSOT | Single Source of Truth. The authoritative database where current state is stored. | V4U §8; Main Spec §7 |
| SoA | Source of Authority. The upstream authority that creates, modifies, and revokes data in the SSOT. Twelve domains defined in UIAO. | V4U §8; Main Spec §7 |
| CISA ZTMM | CISA Zero Trust Maturity Model v2.0. Five pillars (Identity, Device, Network, Application, Data) with four maturity stages (Traditional, Initial, Advanced, Optimal). | V4U §4 |
| Adapter | [NEW (Proposed)] A canonical integration pattern for bridging legacy systems, external partners, or non-standard workloads into the UIAO identity-forward model. | P3-T-007 |
| Drift | Deviation of a system's current configuration from its canonical baseline. Five types: Identity, Device, Server, Policy, Baseline. | Phase 2 §8.1 |
| Provenance | The chain of evidence tracking who changed what, when, why, what evidence supports the change, and whether drift was remediated. | Phase 2 §10 |
| MINR | Microsoft Informed Network Routing. M365 front-door performance optimization routing. | V4U §11 |
| SPIFFE/SPIRE | Secure Production Identity Framework for Everyone / SPIFFE Runtime Environment. Provides runtime attestation for cloud-native workloads via kernel-level selectors. | V4U §9 |
| JML | Joiner-Mover-Leaver. The identity lifecycle workflow driven by HR system events. | V4U Appendix F |

## Appendix B (P3-APP-B) — Footnotes and Source References

| Footnote ID | Reference | Context in This Document |
| --- | --- | --- |
| FN-001 | UIAO Main Spec v1.0, Section 12 — Implementation Path: Phase 3 defined as "Validation and Resilience" (90–120 days) | Phase 3 timeline definition; Section 2.1, 5 |
| FN-002 | UIAO V4U Unified, Section 12 — Phase 3 activities: conversation continuity tests, VMotion/cloud bursting tests, chaos engineering, NPE-AL2 enforcement validation | Phase 3 validation activities; Sections 2.2, 5 |
| FN-003 | UIAO Phase 2 (Rev 0.x), Section 1 — Phase 2 deliverables: Governance OS, canonical baselines, drift detection, remediation, provenance, SCuBA, continuous ATO | Phase 2 baseline for Phase 3; Section 2.1 |
| FN-004 | UIAO Phase 2 (Rev 0.x), Section 2.1 — Governance OS architectural layers: Signal, Baseline, Drift Engine, Remediation, Provenance, Governance OS API | Architecture overview; Sections 2.1, 3 |
| FN-005 | UIAO Phase 2 (Rev 0.x), Section 8.1 — Drift categories: Identity (Sentinel Analytics), Device (Intune Compliance), Server (Arc Guest Config), Policy (Sentinel Change Logs), Baseline (Governance OS API) | Drift detection; Section 4.2 |
| FN-006 | UIAO Phase 2 (Rev 0.x), Section 9.1 — Remediation workflow: Low=auto, Medium=notify+auto, High=escalate+manual | Remediation maturation; Section 4.3 |
| FN-007 | UIAO V4U Unified, Section 11 — Conversation Schema mandatory fields and Closed-Loop Evidence Model | SLA enforcement; Sections 3, 4.4 |
| FN-008 | UIAO V4U Unified, Section 4 — Seven federal mandates and Five Non-Negotiable Shifts | Governing mandates; Section 2.3 |
| FN-009 | UIAO V4U Unified, Section 7 — Seven Fundamental Concepts | Architecture foundations; Section 3 |
| FN-010 | UIAO V4U Unified, Section 9 — NPE Assurance Model (NPE-AL1, AL2, AL3) | NPE enforcement; Sections 4.7, 5 |
| FN-011 | UIAO Main Spec v1.0, Section 1 — Core Thesis: "The federal government is structurally frozen at the Client/Server L2–L4 perimeter era." | Context and problem statement; Section 2 |
| FN-012 | UIAO Main Spec v1.0, Section 1 — Design Principle: "If it degrades the citizen interaction, it does not ship." | Design constraint; Sections 1, 4.6 |
| FN-013 | UIAO Phase 2 (Rev 0.x), Section 12 — "Phase 2 enables continuous compliance, not point-in-time audits." | cATO framework; Section 4.1 |
| FN-014 | UIAO Main Spec v1.0, Canon Point 15 — "Legacy workload and application freeze: Cannot rip-and-replace. Must wrap and bridge." | Adapter doctrine; Section 4.7 |
| FN-015 | UIAO V4U Unified, Section 10 — "Legacy apps wrapped in NSX. VRF namespaces for legacy workload wrapping." | Adapter doctrine NSX pattern; Section 4.7 |

## Appendix C (P3-APP-C) — Diagram and Table Index

### Diagrams

P3-D-001 Phase 3 PlantUML 1200 × 800 px 3. PLACEHOLDER Steady-State Component Architecture Architecture Diagram Overview

P3-D-002 Optimized PlantUML 1200 × 800 px 4.2 Drift PLACEHOLDER Drift Activity Detection Detection Flow Diagram Optimization

P3-D-003 SLA PlantUML 1200 × 800 px 4.4 SLA PLACEHOLDER Enforcement Sequence Enforcement Loop Diagram

P3-D-004 Dashboard PlantUML 1200 × 600 px 4.5 Dashboard PLACEHOLDER Architecture Component Optimization Diagram ————————————————————————————-

### Tables

P3-T-001 cATO Alignment 4.1 cATO 8 SOURCED with Phase 3 Matrix Framework optimization proposed

P3-T-002 Drift Detection 4.2 Drift 5 SOURCED structure, Optimization Detection PROPOSED thresholds Matrix Optimization

P3-T-003 Remediation 4.3 Automated 5 SOURCED Stage 1–2, Maturity Model Remediation PROPOSED Stage 3–5

P3-T-004 SLA Enforcement 4.4 SLA 7 SOURCED telemetry Framework Enforcement fields, PROPOSED thresholds

P3-T-005 Dashboard 4.5 Dashboard 5 SOURCED data sources, Optimization Optimization PROPOSED dashboard Matrix tiers

P3-T-006 Cost Optimization 4.6 Cost 5 NEW (Proposed) — Framework Optimization entire table

P3-T-007 Adapter Doctrine 4.7 Adapter 6 SOURCED context, Pattern Reference Doctrine PROPOSED patterns

P3-T-008 Phase 3 5. 13 SOURCED timeline, Implementation Implementation PROPOSED activity Timeline Guidance detail

P3-T-009 Phase 3 Risk 6. Risks and 10 SOURCED risk themes, Register Mitigations PROPOSED mitigations ——————————————————————————-

## Appendix D (P3-APP-D) — Adapter Doctrine Reference

[NEW (Proposed) — This appendix extends the Adapter Doctrine (Section 4.7) with implementation guidance.]

### D.1 Adapter Registration Requirements

Every adapter deployed in the UIAO architecture must complete the following registration process before production use:

| Step | Action | System | Responsible Party |
| --- | --- | --- | --- |
| 1 | Register adapter identity as NPE in Entra ID at AL2 or above | Entra ID | Identity Operations |
| 2 | Assign human sponsor with quarterly recertification obligation | ServiceNow | Application/Service Owner |
| 3 | Classify adapter by pattern (ADP-001 through ADP-006 per P3-T-007) | Governance OS Registry | Enterprise Architecture |
| 4 | Configure conversation-compatible telemetry output | Sentinel / Governance OS API | Telemetry Operations |
| 5 | Document exceptions to UIAO Canon requirements with risk acceptance | ServiceNow / cATO Evidence | ISSO |
| 6 | Enable drift detection for adapter configuration | Sentinel / Arc / Intune | Drift Operations |
| 7 | Validate adapter in Governance OS adapter registry | Governance OS API | Governance Operations |

### D.2 Adapter Lifecycle Management

- Quarterly recertification: Human sponsor must recertify adapter necessity, configuration accuracy, and telemetry compliance every 90 days.

- Orphan detection: Adapters without active sponsors for >5 business days are flagged for isolation review.

- Decommission: Adapter removal follows the standard NPE offboarding workflow with provenance documentation.

[MISSING — Adapter doctrine reference implementation templates; adapter-specific SCuBA baseline mappings; adapter telemetry schema extensions. These must be developed during Phase 3 Week 4 activities.]

## Appendix E (P3-APP-E) — Canonical Governance Constraints

[SOURCED — derived from Main Spec §§1, 5, 6; V4U §§4, 7, 8]

All Phase 3 activities operate within the following canonical governance constraints established by the UIAO Core Canon:

### E.1 Seven Fundamental Concepts (Non-Negotiable)

| Concept # | Principle | Phase 3 Constraint |
| --- | --- | --- |
| 1 | Conversation as the atomic unit | All SLA enforcement and telemetry optimization must preserve conversation-level correlation. No telemetry reduction may break conversation traceability. |
| 2 | Identity as root namespace | All adapters, dashboards, and cost optimization must operate within the identity-forward model. No bypass of identity-based access control. |
| 3 | Deterministic addressing | InfoBlox DDI remains SSOT. No Phase 3 activity may introduce ad-hoc addressing outside InfoBlox governance. |
| 4 | Certificate-anchored overlay | All overlay optimization and SLA enforcement must preserve mTLS and certificate-bound token integrity. |
| 5 | Telemetry as control | Telemetry cost optimization must not reduce telemetry below the threshold required for closed-loop control. |
| 6 | Embedded governance and automation | Remediation maturation must advance automation, not regress to manual governance. |
| 7 | Public service first | "If it degrades the citizen interaction, it does not ship." Phase 3 optimizations must preserve citizen service quality. |

### E.2 Five Non-Negotiable Shifts

| Shift | Requirement | Phase 3 Validation |
| --- | --- | --- |
| 1 | Identity must be continuous, not gate-based | cATO evidence must demonstrate continuous identity evaluation via CA policy logs and Sentinel analytics |
| 2 | Network trust must be zero | Conversation resilience testing must validate zero-trust enforcement during failover and re-pathing |
| 3 | Telemetry must correlate across layers | Dashboard optimization must prove cross-layer correlation: identity + network + application + endpoint in single views |
| 4 | Governance must be automated | Remediation maturity progression to Stage 3 demonstrates governance automation advancement |
| 5 | Data protection must travel with data | Pseudonymization controls validated in CDM/CLAW reporting stream and adapter data flows |

### E.3 Boundary Constraints

| Constraint | Value | Impact on Phase 3 |
| --- | --- | --- |
| Authorization Boundary | GCC-Moderate (M365 SaaS Only) | All Phase 3 services, dashboards, and telemetry processing must operate within GCC-Moderate. No FedRAMP High services. No commercial cloud resources. |
| Document | distribution restr | icted to authorized UIAO program stakeholders. Not public. Not FOUO. |
| Data Residency | United States (GCC-Moderate data centers) | All telemetry, evidence, and governance data must remain within U.S. sovereign boundaries. |
| Privacy | Pseudonymization required before telemetry export | CDM/CLAW streams and partner telemetry sharing must apply pseudonymization at export boundary. |

### E.4 Phase Dependencies

| Dependency | Phase | Deliverable Required for Phase 3 | Status |
| --- | --- | --- | --- |
| Identity Translation | Phase 1 | OrgPath established; identity graph populated; GPO→Intune migration complete | [MISSING — Phase 1 completion status must be confirmed] |
| Governance OS Deployment | Phase 2 | All six Governance OS layers operational; five drift engines deployed; remediation workflows active; provenance tracking enabled | [MISSING — Phase 2 completion status must be confirmed] |
| SCuBA Integration | Phase 2 | SCuBA baselines mapped to Intune/Arc/CA policies | [MISSING — SCuBA mapping completion status must be confirmed] |
| Sentinel Integration | Phase 2 | Sentinel analytics, drift detection, and evidence retention operational | [MISSING — Sentinel integration completion status must be confirmed] |

# 8. Validation Checklist

+———————————————————————-+ | UIAO Phase 3 Document Validation Checklist — | | UIAO_Phase3_Optimization_cATO_v0.1 | | | | This checklist must be completed before this document exits DRAFT | | status. | | | | Check # | | | | Validation Item | | | | Status | | | | V-001 | | | | Document metadata block is complete and accurate (document_id, | | version, status, classification, boundary, owner, date, phase, | | dependencies) | | | | ☑ Complete | | | | V-002 | | |

|
☑ Complete |
                                                                     |
V-003 |
                                                                     |
Boundary is "GCC-Moderate (M365 SaaS Only)" (NOT FedRAMP High) |
                                                                     |
☑ Complete |
                                                                     |
V-004 |
                                                                     |
No-Hallucination Protocol statement is present with source file |
listing and content marking definitions |
                                                                     |
☑ Complete |
                                                                     |
V-005 |
                                                                     |
All sourced content is marked [SOURCED] with traceable references |
to source files |
                                                                     |
☑ Complete |
                                                                     |
V-006 |
                                                                     |
All proposed content is marked [NEW (Proposed)] with description |
                                                                     |
☑ Complete |
                                                                     |
V-007 |
                                                                     |
All missing content is marked [MISSING — description] with |
unique identification |
                                                                     |
☑ Complete |
                                                                     |
V-008 |
                                                                     |
Executive Summary covers all seven workstreams: cATO, drift |
detection, remediation, SLA enforcement, dashboards, cost |
optimization, adapter doctrine |
                                                                     |
☑ Complete |
                                                                     |
V-009 |
                                                                     |
Context and Problem Statement explains Phase 2 → Phase 3 transition |
with source citations |
                                                                     |
☑ Complete |
                                                                     |
V-010 |
                                                                     |
Architecture Overview includes Diagram P3-D-001 placeholder with |
PlantUML specification |
                                                                     |
☑ Complete |
                                                                     |
V-011 |
                                                                     |
Section 4.1 (cATO Framework) includes Table P3-T-001 with complete |
columns |
                                                                     |
☑ Complete |
                                                                     |
V-012 |
                                                                     |
Section 4.2 (Drift Detection) includes Table P3-T-002 and Diagram |
P3-D-002 placeholder |
                                                                     |
☑ Complete |
                                                                     |
V-013 |
                                                                     |
Section 4.3 (Automated Remediation) includes Table P3-T-003 |
(Maturity Model) |
                                                                     |
☑ Complete |
                                                                     |
V-014 |
                                                                     |
Section 4.4 (SLA Enforcement) includes Table P3-T-004 and Diagram |
P3-D-003 placeholder |
                                                                     |
☑ Complete |
                                                                     |
V-015 |
                                                                     |
Section 4.5 (Dashboard Optimization) includes Table P3-T-005 and |
Diagram P3-D-004 placeholder |
                                                                     |
☑ Complete |
                                                                     |
V-016 |
                                                                     |
Section 4.6 (Cost Optimization) includes Table P3-T-006, marked |
entirely [NEW (Proposed)] |
                                                                     |
☑ Complete |
                                                                     |
V-017 |
                                                                     |
Section 4.7 (Adapter Doctrine) includes Table P3-T-007, marked [NEW |
(Proposed)] with sourced context references |
                                                                     |
☑ Complete |
                                                                     |
V-018 |
                                                                     |
Section 5 (Implementation Guidance) includes Table P3-T-008 |
(Timeline) covering all workstreams within 90–120 day window |
                                                                     |
☑ Complete |
                                                                     |
V-019 |
                                                                     |
Section 6 (Risks and Mitigations) includes Table P3-T-009 with 10 |
risks (P3-R-001 through P3-R-010) |
                                                                     |
☑ Complete |
                                                                     |
V-020 |
                                                                     |
Appendix A (P3-APP-A) Glossary is present with sourced definitions |
                                                                     |
☑ Complete |
                                                                     |
V-021 |
                                                                     |
Appendix B (P3-APP-B) Footnotes/Source References is present with |
traceable citations |
                                                                     |
☑ Complete |
                                                                     |
V-022 |
                                                                     |
Appendix C (P3-APP-C) Diagram/Table Index is present with all 4 |
diagrams and 9 tables cataloged |
                                                                     |
☑ Complete |
                                                                     |
V-023 |
                                                                     |
Appendix D (P3-APP-D) Adapter Doctrine Reference is present with |
registration requirements and lifecycle management |
                                                                     |
☑ Complete |
                                                                     |
V-024 |
                                                                     |
Appendix E (P3-APP-E) Canonical Governance Constraints is present |
with Seven Fundamental Concepts, Five Non-Negotiable Shifts, and |
boundary constraints |
                                                                     |
☑ Complete |
                                                                     |
V-025 |
                                                                     |
All diagram placeholders use PlantUML format with unique IDs, type, |
dimensions, and detailed descriptions |
                                                                     |
☑ Complete |
                                                                     |
V-026 |
                                                                     |
All tables have complete columns with substantive content in every |
cell |
                                                                     |
☑ Complete |
                                                                     |
V-027 |
                                                                     |
Federal modernization tone maintained throughout — no marketing |
language, no vendor advocacy |
                                                                     |
☑ Complete |
                                                                     |
V-028 |
                                                                     |
Design principle ("If it degrades the citizen interaction, it does |
not ship") referenced where operational decisions are constrained |
                                                                     |
☑ Complete |
                                                                     |
V-029 |
                                                                     |
No content sourced from phase-what-it-does-12.csv (confirmed |
unrelated to UIAO program phases) |
                                                                     |
☑ Complete |
                                                                     |
V-030 |
                                                                     |
Document ready for stakeholder review — all MISSING items |
identified for SME resolution |
                                                                     |
☑ Complete |

+———————————————————————-+

— End of Document —

UIAO_Phase3_Optimization_cATO_v0.1 | DRAFT | Controlled | GCC-Moderate | 2026-04-24