# Reference — Client-Server to Hybrid-Cloud Modernization

Cross-cutting reference for the legacy → hybrid-cloud transformation

2026-04-25

Table of contents

An eleven-chapter narrative covering the entire UIAO transformation arc — from the Client/Server-era AD forest that federal agencies inherited, through the analysis + planning + delivery pipeline that runs on a single Windows Server 2025 platform host, to the governed Hybrid-Cloud estate of Entra ID, Intune, Azure Arc, IPAM, SASE, Zero Trust, and MFA.

Every guide and every runbook in UIAO answers a narrow question. This series is the only document that answers the big one: “We have an AD forest. Where are we going, how do we get there, and what does the finished state look like?”

## The arc

┌─────────────────────┐       ┌──────────────────────────┐       ┌───────────────────────────┐
│ CLIENT-SERVER       │       │ UIAO PLATFORM SERVER     │       │ HYBRID-CLOUD              │
│ (the source)        │       │ (the transformer)        │       │ (the target)              │
├─────────────────────┤       ├──────────────────────────┤       ├───────────────────────────┤
│ AD Forest           │──────▶│ WS2025 + IIS + Gitea     │──────▶│ Entra ID + Intune + Arc   │
│ GPO                 │  read │ Kerberos + Enterprise PKI│ write │ IPAM + DNS + DHCP         │
│ AD-Integrated DNS   │  only │ PowerShell + Python +API │       │ SASE + Zero Trust + MFA   │
│ AD DHCP             │       │ Analysis → Plan → Deliver│       │ Conditional Access        │
│ Kerberos SPNs       │       │                          │       │ Certificate-Based Auth    │
│ ADCS                │       │                          │       │                           │
│ Domain-joined PCs   │       │                          │       │                           │
└─────────────────────┘       └──────────────────────────┘       └───────────────────────────┘

## Chapter list

The series is a five-part, eleven-chapter arc. Each chapter is a standalone .qmd that renders to HTML and .docx. Readers can enter at any chapter, but reading in order is the intended path.

### Part I · Platform

- 00 — The Problem: AD’s Hidden Governance Surface — Why AD modernization fails when you only think “users and groups.”

- 01 — The UIAO Platform Server (to author) — Windows Server 2025 with IIS, Gitea, Kerberos, and enterprise PKI as the host that runs everything.

### Part II · Transformation Engine

- 02 — Analyzing the Client/Server Estate (to author) — Forest discovery, GPO inventory, DNS/DHCP scraping, Kerberos SPN audit, ADCS analysis. PowerShell-first, Python-augmented.

- 03 — Analysis → Plan → Delivery (to author) — How UIAO turns assessment output into a deterministic transformation plan, validates it, and delivers it via API.

### Part III · Target Delivery

- 04 — Identity: x.500 → Flat Entra ID + OrgPath (to author) — OrgTree, dynamic groups, Administrative Units, HR-driven lifecycle.

- 05 — Policy: GPO → Intune + Conditional Access (to author) — Device policy, compliance, configuration profiles, MFA, CA targeting.

- 06 — Services: DNS, DHCP, IPAM in Hybrid Cloud (to author) — AD-integrated DNS → Azure Private Resolver. AD DHCP → governed IPAM.

- 07 — Compute: Domain-Joined → Entra + Intune + Azure Arc (to author) — Device object transformation. Hybrid Join. Arc-projected servers.

### Part IV · Hybrid Access Plane

- 08 — SASE, Zero Trust, MFA, Certificate-Based Auth (to author) — The identity-bound access plane that replaces the AD perimeter.

### Part V · Program

- 09 — Migration Roadmap (to author) — Phased plan, gates, rollback triggers, cutover.

- 10 — Leadership Takeaway: Instruments vs. Orchestra (to author) — What UIAO actually is, why it matters, and how to evaluate it.

## How to read this series

| Audience | Recommended path |
| --- | --- |
| CIO / CISO / program sponsor | 00 → 10 → 09 (the “why” + “takeaway” bookends) |
| Identity architect | 00 → 04 → 05 → 08 |
| Infrastructure architect | 00 → 01 → 06 → 07 |
| Modernization program manager | 00 → 03 → 09 |
| Platform engineer (building the server) | 01 → 02 → 03 |
| 3PAO assessor | Read in full; cross-reference to Compliance pillar |

## Source material

Each chapter pulls from existing canonical sources and Posted reference implementations:

- Modernization canon — MOD_A..Z, DM_010..080.

- Platform Server Build Guide — authored 2026-04-23.

- Taxonomy working doc — §3 Posted mapping.

- Posted reference implementations in inbox/Posted/: Identity Modernization Guide, PKI Modernization Guide, DNS Modernization Guide, AD Interaction Guide, AD Computer Object Conversion Guide, Gap Analysis.

# Chapter 00 — The Problem Nobody Talks About

AD’s Hidden Governance Surface

Active Directory was never just an identity store. It was the implicit governance model for every network service a federal agency ran. When agencies migrate “AD to Entra ID” and think the project is about users and groups, they retire the directory and silently break the governance. Most of the failures don’t show up for months.

This series is about not doing that.

## What Microsoft sold you in 1999

When Microsoft shipped Active Directory with Windows 2000, they sold it as an identity directory — a modern, replicated, Kerberos-anchored replacement for NT domains. That framing was true but incomplete.

Over the next twenty-five years, every Windows-era infrastructure service quietly wired itself into AD. Not because Microsoft planned it that way in one grand design, but because AD was the only enterprise-wide, governed, authenticated, replicated namespace that the Windows ecosystem had. If you needed to know what a server was called, where it lived in the org, who was allowed to manage it, which certificates it should trust, which DHCP scope applied to it, which GPOs configured it, and which accounts had which service principal names bound to it — AD held every one of those answers.

By the time an agency’s AD forest was ten years old, it had become the single most load-bearing piece of governance infrastructure the agency owned. It was just never written down anywhere as “our governance model.”

## What breaks when AD goes away

Microsoft is now deprecating the entire Client/Server stack. Entra ID replaces AD DS. Intune replaces Group Policy. Conditional Access replaces the network perimeter. Azure Arc extends cloud management to on-premises hosts. Entra Certificate-Based Authentication replaces ADCS-anchored smart-card logon. Azure Private Resolver + Private DNS replace AD-integrated DNS zones.

Every one of those substitutions is a valid target. But Microsoft handed agencies the tools without the framework. The result is that when agencies migrate user objects into Entra ID’s flat directory and declare victory, they leave behind eleven categories of infrastructure object that AD was silently governing:

| # | Object Type | What AD Was Doing | What Breaks Without Governance |
| --- | --- | --- | --- |
| 1 | Users | Identity lifecycle, OU placement, attribute authority | Orphaned accounts, privilege drift, compliance gaps |
| 2 | Computers | Domain join, GPO targeting, machine certificates | Unmanaged endpoints, missing patches, security exposure |
| 3 | Service Accounts | SPNs, Kerberos delegation, password management | Application authentication failures, silent service outages |
| 4 | Security Groups | Access control, policy scoping, resource permissions | Permission sprawl, ungoverned access, audit failures |
| 5 | Group Policy Objects | Device configuration, security baselines, software deployment | Configuration drift, inconsistent baselines, compliance gaps |
| 6 | DNS / DHCP | Name resolution, IP allocation, AD-integrated zones | Name resolution failures, IP conflicts, split-brain DNS |
| 7 | PKI / Certificate Services | Certificate issuance, auto-enrollment, CRL distribution | Silent certificate expiration, authentication failures, mTLS breaks |
| 8 | RADIUS / NPS | 802.1X network access, VPN authentication, Wi-Fi auth | Network access failures, VPN outages, unauthorized access |
| 9 | LDAP | Application authentication, directory queries, legacy integrations | Application login failures, directory query errors, broken integrations |
| 10 | SPNs / App Registrations | Kerberos service principal names, application identity | Application SSO breaks, delegation failures, service identity loss |
| 11 | Trust Relationships | Cross-domain authentication, forest trusts, selective authentication | Cross-domain access failures, authentication breaks between orgs |

Look at the “What Breaks” column. Most of these failures don’t throw errors. A certificate doesn’t renew because the AD enrollment policy was never re-pointed. A RADIUS policy doesn’t authorize a new device because the AD-group lookup returns empty. An LDAP-bound application silently stops querying because the bind account was decommissioned with AD DS.

There is no log line that says “governance has failed.” There is only a six-month tail of weird, untraceable outages and a compliance audit that finds the agency can’t prove what it should have been doing.

## The OU tree was the governance tree

The other thing agencies underestimate is that AD’s Organizational Unit tree was not a folder system. It was a delegation graph, a policy inheritance engine, an operational boundary, and a security scope — all in one hierarchical structure.

When an administrator placed a user in OU=IT,OU=Baltimore,OU=East,DC=contoso, they were simultaneously:

- Saying “this user is managed by the Baltimore IT delegated admins.”

- Inheriting every GPO that applied at East → Baltimore → IT.

- Scoping the user to security groups that used OU-based rules.

- Binding the user’s identity to the delegation authority of that branch.

- Stating an operational responsibility boundary for audit purposes.

Entra ID has none of this. It’s a flat directory. Dynamic groups, Administrative Units, and Conditional Access are powerful tools — but Microsoft did not provide a framework for how to use them together to replace what the OU tree was doing.

That framework is the OrgTree canon (Chapter 04). It encodes the OU hierarchy into a single user attribute (OrgPath), uses dynamic groups to materialise every subtree, uses Administrative Units to scope delegation, and uses Conditional Access to enforce policy. The result is governance that is equivalent to — and in several ways cleaner than — what AD was providing.

## Why naïve migrations fail

Almost every “AD to Entra ID” modernization project the industry has run has been scoped around users, groups, and mailboxes. That’s the visible ten percent. The invisible ninety percent is the eleven categories above.

A successful modernization has to:

- Enumerate the hidden dependencies before anything is retired.

- Map each dependency to a modern target — not always 1:1.

- Preserve governance continuity during the transition (no gaps where nobody owns the delegation).

- Deliver the transformed data into the target surface via a deterministic, governed pipeline — not a series of one-off admin actions.

- Detect drift between what the plan said should exist and what actually exists, continuously.

Agencies don’t fail at step 1 because they can’t enumerate. They fail because no one tells them steps 1–5 exist as a discipline. They fail at the conceptual level: the idea that the project is just users and groups.

## What UIAO is

UIAO — the Unified Identity and Access Orchestrator — is the framework that handles all eleven categories as a single governed surface, with one transformation engine, one canon, one evidentiary pipeline, and one drift detector. Nothing in UIAO is a Microsoft tool substitute. Every UIAO component sits above Microsoft’s (and third-party) tools and orchestrates them into a coherent governance model.

A single Windows Server 2025 host (documented in Chapter 01) runs:

- Gitea as the canonical source of governance truth (every plan, every policy, every codebook entry lives there as a versioned artifact).

- IIS as the HTTPS reverse proxy and client-certificate terminator.

- Kerberos + enterprise PKI bridges that let the server talk to the legacy AD forest it’s migrating away from.

- PowerShell, Python, and API-integrator scripts that read the Client/Server estate, compute transformation plans, validate them against the canon, and deliver them into the Hybrid-Cloud target surface.

The target surface is everything on the right side of the transformation arc: Entra ID, Administrative Units, Intune, Azure Arc, IPAM, DNS, DHCP, SASE, Zero Trust, MFA, Certificate-Based Authentication, and every governed adapter underneath.

## What this series covers

The chapters that follow walk the full arc:

| Chapter | Covers |
| --- | --- |
| 01 | The Platform. One WS2025 host. What runs on it and why. |
| 02 | Analyzing the legacy. Forest discovery. GPO inventory. DNS/DHCP scraping. Kerberos SPN audit. ADCS analysis. |
| 03 | The engine. How UIAO turns analysis into a plan and a plan into delivered state. |
| 04 | Identity. OrgTree, OrgPath, dynamic groups, AUs. The OU-tree replacement. |
| 05 | Policy. GPO retirement. Intune compliance. Conditional Access. |
| 06 | Services. DNS + DHCP + IPAM in the Hybrid-Cloud model. |
| 07 | Compute. Device transformation. Domain-joined → Entra + Intune + Arc. |
| 08 | Access plane. MFA. Zero Trust. SASE. CBA. |
| 09 | Roadmap. Phased plan. Gates. Rollback. Cutover. |
| 10 | Leadership takeaway. The “instruments vs. orchestra” framing. |

## The bottom line

AD retirement is not a migration project. It is a governance transformation. The hard part isn’t the Graph API calls; it’s the framework that decides what the target state looks like, how to prove it’s right, and how to keep it right. UIAO is that framework, and this series is how it works.

Next: Chapter 01 — The UIAO Platform Server

# Chapter 01 — The UIAO Platform Server

Windows Server 2025 + IIS + Gitea + Kerberos + enterprise PKI

Everything UIAO does — every analysis, every plan, every delivery, every evidence artifact — runs on one Windows Server 2025 host. Not a cluster, not a microservice mesh, not a cloud-native control plane. One host.

This is a deliberate, governed choice, not a simplification. This chapter explains why.

## Why one host

The UIAO platform server is a governance substrate, not an application. Governance substrates have properties that application servers don’t:

- Single source of truth. There is exactly one Gitea repo that holds the canon. Two hosts can’t both be authoritative; they’d diverge. Replication is for disaster recovery, not active-active load-sharing.

- Deterministic provenance. Every plan, every delivery, every drift report must be traceable to a commit on the canonical repo. A distributed-by-default architecture dilutes provenance; a single-host architecture concentrates it.

- Bounded attack surface. Zero-trust federal environments score a single hardened Tier-0 host lower-risk than a fleet of loosely-coupled services. The CIS baseline + AppLocker + WDAC story is cleaner on one host.

- Operational simplicity. One host means one patch cadence, one backup policy, one DR playbook, one set of Intune compliance rules, one Arc enrollment, one OrgPath tag. Complexity scales badly in governance systems because every extra moving part is an extra source of drift.

Horizontal scale, when it becomes necessary, is handled at the target surface layer — Entra, Intune, Arc, and vendor APIs scale natively — not by fanning out the governance substrate.

## The five roles

A single host plays five distinct roles. Each maps to a specific capability the transformation engine needs.

### 1. Canonical source of truth

Gitea. Every governance artifact — OrgPath codebook entries, dynamic group rules, delegation matrices, transformation plans, policy libraries, adapter manifests, drift reports — lives as a versioned file in the Gitea repo. Nothing is an admin-portal click. Nothing is a verbal assurance. Every change is a commit; every commit is signed; every commit is attributable.

Gitea is behind IIS (never exposed directly), anchored to enterprise PKI for client-cert + HTTPS, and replicated via nightly backup to Azure Blob. Active-passive replica failover is manual-triggered with an explicit RPO/RTO target.

### 2. HTTPS reverse proxy and client-cert terminator

IIS + URL Rewrite + ARR. Every inbound request lands at IIS. IIS does TLS termination, client-certificate mTLS (for admin access), HSTS, HTTP/2, and forwards to Gitea on loopback port 3000. IIS is also the AD LDAPS-aware auth landing point for Gitea’s source-config lookups.

This is the architecture endorsed by ADR-001 — Gitea behind IIS reverse proxy. Option A (IIS + git-http-backend alone) was evaluated and rejected on auth integration + operational complexity grounds.

### 3. Legacy-to-modern auth bridge

Kerberos + enterprise PKI. The platform server holds simultaneous memberships:

- It’s domain-joined to the legacy AD forest (for Kerberos-anchored reads of the forest, GPOs, DNS zones, and ADCS).

- It’s Entra-registered (for OAuth2/OIDC inbound auth and Graph API outbound calls).

- It holds an enterprise-CA-issued server certificate for IIS TLS and a client certificate for Arc + Intune enrollment.

The bridges are not redundant. The AD side is read-only by policy (the UIAOADAssessment PowerShell module runs with a least-privilege account that has only the forest-reader rights it needs). The Entra side is read-write (the transformation engine’s plans land there).

### 4. Transformation engine host

PowerShell + Python + API integrator layer. This is where assessment, planning, and delivery actually happen.

- PowerShell (7.4+) handles AD-side reads (ActiveDirectory, GroupPolicy, DnsServer, DhcpServer modules), Gitea API calls, local-file provenance writes, and the Pester test harness.

- Python (3.12+) handles graph analysis (networkx for OU trees, dependency graphs), OSCAL authoring, schema validation (MOD_H JSON schema), and anything that benefits from a richer type system or library ecosystem than PowerShell provides.

- API integrators wrap vendor APIs — Graph, ARM, Intune management APIs, Infoblox WAPI, ServiceNow REST, CyberArk REST, SCuBA/ScubaGear output ingestion — behind uniform contracts defined in the DM_* adapter specs.

Both engines are governed: every script is in Gitea; every run produces a signed, provenanced log entry; every API call is logged with correlation IDs that tie back to a plan + commit.

### 5. Adapter dispatcher

DM_* and MOD_I glue. When the transformation engine needs to touch a specific AD-dependency category (PKI, RADIUS, LDAP, DHCP, etc.), it dispatches through the DM_* adapter interface. Each adapter implementation (Infoblox, ADCS, Entrust, Cisco ISE, etc.) plugs in behind the adapter interface; the engine never hard-codes vendor specifics.

The adapter dispatcher is also how UIAO stays vendor-pluggable. A new IPAM vendor slots into DM_010 by implementing the adapter contract — no transformation-engine changes required.

## The Two-Brain split

A critical architectural principle: governance and execution never co-mingle on the platform server.

- Copilot (governance brain) — the review + authorization layer. Canon validates plans, signs commits, enforces boundary rules, writes audit entries. It does not touch the target surface directly.

- Execution Substrate (execution brain) — the delivery layer. It takes an authorized plan, calls the adapter APIs, and writes back a structured result. It does not decide what to do; it executes what the governance brain has already decided.

This split is documented canonically as ADR-002 — Two-Brain Execution (to be authored). On the platform server, it manifests as two separate service accounts, two separate credential stores, two separate log streams. Deleting either brain’s access stops the system in a safe state; it doesn’t leave the other brain able to make decisions it shouldn’t.

The reason: a brain that both decides and acts is a brain that can cover its tracks. Separating them is how we make every change auditable, reversible, and governed.

## Integration surface map

The platform server has clearly-bounded integration points. Each is governed by an adapter spec and a validation suite.

| Integration | Direction | Adapter | Purpose |
| --- | --- | --- | --- |
| AD Forest (legacy) | Read-only | MOD_I + UIAOADAssessment | Forest/domain/OU discovery, GPO inventory, DNS/DHCP read, Kerberos SPN audit |
| ADCS (legacy PKI) | Read-only | DM_020 | Template analysis, ESC1-8 vulnerability check, certificate inventory |
| Entra ID | Read-write | adapter-specs/entra-id | User/group/device/AU/policy provisioning |
| Intune | Read-write | adapter-specs/intune | Compliance policies, configuration profiles, Autopilot |
| Azure Arc | Read-write | (DM_060 scope) | Hybrid server enrollment, tag management, policy assignment |
| Infoblox / BlueCat | Read-write | DM_010 | IPAM records, DHCP scope governance |
| Cisco ISE / NPS | Read-write | DM_030 | RADIUS policy, 802.1X, device-posture |
| ServiceNow | Read-write | adapter-specs/service-now | Change/incident integration |
| CyberArk | Read-write | adapter-specs/cyberark | PAM vault / safe integration |
| GitHub | Read-write | (upstream canon) | Canon merge source (GitHub → Gitea mirror) |

Every integration is bidirectional-or-less; nothing is “trust me.” The drift engine re-validates every integration on a schedule.

## Operational properties

By the end of Chapter 06 (the Platform Server Build Guide), the host has the following operational properties:

- Tier-0 classification — CIS Level 2 baseline, AppLocker whitelisting, WDAC code integrity, Defender for Servers Plan 2, SIEM forwarding.

- Provenance-bound — every config file change is a Git commit; no admin-portal clicks permitted; Intune baseline policy enforces this.

- OrgTree-governed — server carries its own OrgPath (ORG-IT-INF-PLATFORM), lives in an Administrative Unit (AU-ORG-IT-INF-PLATFORM), and is targeted by an OrgPath-scoped Intune compliance policy.

- Drift-monitored — MOD_M reports the server’s state on a schedule (OrgPath, AU membership, Gitea team mapping, Arc heartbeat). Any drift opens an SLA ticket per MOD_Q.

- DR-ready — nightly backup to Azure Blob, manual failover to a passive replica with documented RPO/RTO targets.

## What the platform server is not

Boundaries matter as much as capabilities:

- Not a domain controller. The platform server is domain-joined, not domain-hosting. When the legacy AD forest is eventually retired, the platform server stays; the DCs go away.

- Not a target-surface component. The platform server governs Entra, Intune, Arc — it does not live inside them. It is deliberately on-prem (or Arc-projected IaaS) so it survives tenant-level events.

- Not a product. The platform server is a governed deployment of well-known components (WS2025, IIS, Gitea) configured together in a specific, canonical way. There’s no proprietary UIAO binary to ship.

- Not a Copilot replacement. Copilot is the governance brain. The platform server hosts the execution substrate + canon. Copilot still reviews and authorizes.

## Cross-references

- Full build runbook: Platform Server Build Guide — 14 phases, 1,864 lines of PowerShell-first procedure.

- ADR-001 Git Infrastructure — documents the Gitea-behind-IIS decision and why Option A was rejected.

- Modernization canon — MOD_A..Z for governance, DM_010..080 for adapters.

Next: Chapter 02 — Analyzing the Client/Server Estate

# Chapter 02 — Analyzing the Client/Server Estate

Forest discovery, GPO inventory, DNS/DHCP scraping, Kerberos SPN audit, ADCS analysis

You cannot modernize what you have not enumerated. Every UIAO modernization begins with a read-only, least-privilege, provenance-bound analysis of the existing Client/Server estate. The output of this phase is a structured, versioned artifact set — one per AD-dependency category — committed to Gitea and consumed by every downstream chapter.

No writes. No guesses. No “we’ll handle that later.”

## The assessment problem

When an agency asks “what’s in our AD forest?” the honest answer is usually “more than anyone currently on the team knows.” Twenty-five years of organic growth have produced:

- Forests with trust relationships no one can fully map.

- OU trees with orphan branches created for long-dismissed projects.

- GPOs whose authors left a decade ago and whose effects are unknown.

- Service accounts with SPNs pointed at applications no one operates.

- Certificate templates with permissions that silently enable ESC1-8 privilege-escalation paths.

- DNS zones with stale records that still resolve and still route.

- DHCP scopes whose reservations reference MAC addresses of machines that have been landfill for years.

A successful modernization starts by producing the complete, structured, current-state picture. Not a best-effort inventory. Not a sample. The full, structured, attestation-grade record.

## Three design principles

The UIAO assessment layer enforces three principles that distinguish it from a general-purpose AD scan.

### 1. Read-only by policy

Every assessment operation is constrained to read-only Active Directory rights. The service account running UIAOADAssessment has exactly the permissions it needs to read — and zero beyond that. No group memberships are changed, no GPOs edited, no password resets issued. This is enforced at the account level (least-privilege delegation), at the code level (no write cmdlets imported), and at the audit level (every Graph + AD call logged with operation class).

The practical benefit: an assessment can run against the production forest without any change-control gate. Read-only is not an honor system; it is a provable property.

### 2. Least-privilege delegation

The assessment account needs forest-wide read rights to discover the full surface, but it does not need Domain Admin or Enterprise Admin. A properly-delegated account achieves ~87% coverage with the Read-Only AD Assessment Guide profile and 100% coverage with the AD Interaction Guide profile (which adds GPO-read and configuration-container-read rights).

Two tiers map to two separate Posted reference documents:

- Tier A (read-only, 87% coverage) — default. No GPOs, no ADCS templates, no DNS/DHCP without explicit added rights.

- Tier B (read + enumerate, 100% coverage) — adds GPO read, ADCS template read, DNS/DHCP read, Kerberos SPN enumerate.

The tier is a governance decision — most agencies run Tier B for the initial full assessment and Tier A for the continuous re-assessment cadence.

### 3. Provenance-bound output

Every assessment run produces a structured artifact set with required metadata:

- Who ran it (service principal or account UPN)

- When (UTC timestamp)

- Against what (forest DNS name, domain FQDNs, DC that served the read)

- With what profile (Tier A / Tier B / custom)

- Producing what (hash of each output file)

- Committed where (Gitea branch, commit SHA)

A run without provenance is non-canonical and rejected by the engine.

## The eleven ingestion streams

The assessment layer produces one artifact stream per AD-dependency category, mirroring the eleven types from Chapter 00. Each stream has its own normalized schema and its own committed-to-Gitea location.

### Stream 1 — Forest + Domain topology

What it captures. Forest functional level, domain trust relationships, site topology, DC role assignments, replication intervals, FSMO holders, DNS integration mode, Exchange schema level.

Cmdlet skeleton.

Get-ADForest | ConvertTo-UiaoForestRecord
Get-ADDomain  -Identity each | ConvertTo-UiaoDomainRecord
Get-ADReplicationSiteLink -Filter * | ConvertTo-UiaoSiteLinkRecord
Get-ADTrust -Filter * | ConvertTo-UiaoTrustRecord

Output. assessments/<run-id>/forest-topology.json — normalised to MOD_H schema.

Feeds. Chapter 04 (identity strategy); DM_090 (Trust Relationships); Chapter 09 (migration roadmap — trust relationships define cutover gates).

### Stream 2 — OU hierarchy

What it captures. Every OU, full distinguished name, parent-child relationships, linked GPOs, delegation ACLs (if Tier B), and user + computer counts.

Cmdlet skeleton.

Get-ADOrganizationalUnit -Filter * -Properties * | ConvertTo-UiaoOuRecord

Output. assessments/<run-id>/ou-hierarchy.json — a graph structure consumed by the Python OrgPath-proposal generator (Chapter 03).

Feeds. Chapter 04 (OrgPath codebook authoring); Chapter 05 (GPO linkage map).

### Stream 3 — Users

What it captures. Every user object — UPN, samAccountName, DN, enabled state, password last-set, last-logon, manager DN, member-of groups, extensionAttribute1–15, mail, employeeID, department, office location, and (if populated) HR-system-sourced attributes.

Cmdlet skeleton.

Get-ADUser -Filter * -Properties * | ConvertTo-UiaoUserRecord

Output. assessments/<run-id>/users.jsonl — one record per line, pseudonymized on a configurable schedule (production exports may redact samAccountName per CUI rules).

Feeds. Chapter 04 (user migration); Chapter 03 (attribute-mapping plan).

### Stream 4 — Computers

What it captures. Every computer object — DN, DNS hostname, operating system, OS version, last password-set, service principal names, last-logon timestamp, trustedForDelegation state, msDS-SupportedEncryptionTypes.

Cmdlet skeleton.

Get-ADComputer -Filter * -Properties * | ConvertTo-UiaoComputerRecord

Output. assessments/<run-id>/computers.jsonl.

Feeds. Chapter 07 (compute migration); DM_060 (Device Management adapter); risk-scoring for stale or unconstrained-delegation hosts.

### Stream 5 — Service Accounts + SPNs

What it captures. All accounts with populated servicePrincipalName values, grouped by likely application boundary; msDS-AllowedToDelegateTo targets; gMSA / sMSA status; password-last-set gaps that indicate stale credentials.

Cmdlet skeleton.

Get-ADUser -Filter { servicePrincipalName -like "*" } -Properties servicePrincipalName
Get-ADComputer -Filter { servicePrincipalName -like "*" } -Properties servicePrincipalName
Get-ADServiceAccount -Filter * -Properties *

Output. assessments/<run-id>/spn-inventory.json.

Feeds. DM_085 (SPN adapter — gap); Chapter 05 (policy migration — Kerberos-bound apps need Entra App Registration equivalents).

### Stream 6 — Security + Distribution Groups

What it captures. Every group — DN, samAccountName, group scope (Universal/Global/DomainLocal), type (Security/Distribution), members, member-of, and (critically) whether membership is static or rule-based.

Cmdlet skeleton.

Get-ADGroup -Filter * -Properties *
Get-ADGroupMember -Identity each -Recursive

Output. assessments/<run-id>/groups.jsonl.

Feeds. Chapter 04 (dynamic-group authoring from OrgPath rules); MOD_B (Dynamic Group Library target).

### Stream 7 — Group Policy Objects

Tier B only.

What it captures. Every GPO — display name, GUID, link targets, security filtering, WMI filters, enabled state, Computer and User configuration settings (full XML export), and date-of-last-modification per section.

Cmdlet skeleton.

Get-GPO -All
Get-GPOReport -All -ReportType Xml | ConvertTo-UiaoGpoRecord

Output. assessments/<run-id>/gpos/*.xml + normalised gpo-index.json.

Feeds. Chapter 05 (GPO → Intune mapping); single highest-complexity stream by word count.

### Stream 8 — DNS Zones + Records

Tier B only.

What it captures. All AD-integrated DNS zones, non-AD zones hosted on DCs, conditional forwarders, recursion settings, per-record TTL + last-update, and (critically) stale records whose owning computer object has aged out.

Cmdlet skeleton.

Get-DnsServerZone -ComputerName each-DC
Get-DnsServerResourceRecord -ZoneName each -ComputerName DC

Output. assessments/<run-id>/dns-zones.json + dns-records.jsonl.

Feeds. DM_015 (DNS adapter — gap); Chapter 06 (services transformation).

### Stream 9 — DHCP Scopes + Reservations

Tier B only.

What it captures. All DHCP servers (Microsoft-AD-integrated), scopes, reservations, option sets, and failover relationships.

Cmdlet skeleton.

Get-DhcpServerInDC
Get-DhcpServerv4Scope -ComputerName each
Get-DhcpServerv4Reservation -ComputerName each -ScopeId each

Output. assessments/<run-id>/dhcp-scopes.json.

Feeds. DM_016 (DHCP adapter — gap); Chapter 06.

### Stream 10 — ADCS / PKI

Tier B only; highest-sensitivity stream.

What it captures. All CAs in the forest (root + issuing), published certificate templates, template permissions (including the ESC1–8 escalation patterns), issued certificates matching high-value EKUs, CRL distribution health.

Cmdlet skeleton.

Get-CertificationAuthority
Get-CertificateTemplate | Analyze-ADCSTemplatePermission
Get-IssuedCertificate -Template each

Output. assessments/<run-id>/adcs/ — per-CA directories with template dumps, permission analysis, ESC1–8 findings.

Feeds. DM_020 (PKI adapter); Chapter 08 (CBA migration); compliance findings (ESC1–8 are usually FISMA AC-6 findings).

### Stream 11 — LDAP Bindings + Kerberos SPN Map

What it captures. Every application that binds to AD via LDAP/LDAPS or uses Kerberos SPN-based auth. Discovered via Graph analysis of computer accounts, servicePrincipalName patterns, and (where available) IIS / app-server config scraping.

Output. assessments/<run-id>/ldap-bindings.jsonl + kerberos-spn-map.json.

Feeds. DM_040 (LDAP Proxy adapter); Chapter 05 (policy migration — LDAP-bound apps need App Registration equivalents); the single biggest source of modernization blockers in most forests.

## Python augmentation

PowerShell is excellent at AD reads; it is less excellent at graph analysis. Every stream that produces relational data (OU hierarchy, GPO link graph, SPN-to-app map, trust-relationship graph) is post-processed by a Python analyzer (uiao.assess.graph) that produces:

- Dependency graphs — which OUs inherit which GPOs; which apps depend on which SPNs.

- Risk scores — stale accounts, over-privileged delegation, ESC1–8 exposures.

- OrgPath proposals — a first-pass mapping from OU DN to proposed OrgPath code. The steward reviews and edits; the engine does not auto-publish.

- Gap analysis reports — OUs with no linked GPOs, GPOs with no enabled settings, groups with zero members, computers that haven’t logged on in 90+ days.

Python output lands in assessments/<run-id>/analysis/ as JSON + Markdown reports consumable by both the engine and a human reviewer.

## Output format: one artifact set per run

Every assessment run produces the same folder layout, committed to Gitea under assessments/<run-id>/. The run-id is YYYY-MM-DD-HHmm-<host>-<tier> (UTC).

assessments/
└── 2026-04-24-1030-UIAO-GIT01-tierB/
    ├── provenance.yaml              ← who/what/when/hash
    ├── forest-topology.json
    ├── ou-hierarchy.json
    ├── users.jsonl
    ├── computers.jsonl
    ├── spn-inventory.json
    ├── groups.jsonl
    ├── gpos/
    │   ├── gpo-index.json
    │   └── {guid}.xml
    ├── dns-zones.json
    ├── dns-records.jsonl
    ├── dhcp-scopes.json
    ├── adcs/
    │   └── {ca-name}/
    ├── ldap-bindings.jsonl
    ├── kerberos-spn-map.json
    └── analysis/
        ├── orgpath-proposal.md
        ├── risk-scorecard.md
        ├── dependency-graph.json
        └── gap-findings.md

Every commit of this folder is a single feat(assess): run-id … commit, signed, attributable. No assessment artifact lives outside Gitea; no assessment run executes twice with the same run-id.

## What happens next

The output of Chapter 02 is the input to Chapter 03. The transformation engine takes the assessments/<run-id>/ folder, runs it through the plan generator, and produces a matched plans/<plan-id>/ folder of deterministic transformation actions. The plan is reviewed (by the Canon Steward + Copilot), authorized, and then dispatched to the Execution Substrate for delivery.

Assessment and planning are deliberately separate steps. An assessment without a plan is a report; a plan without an assessment is a guess. Only together do they produce governed modernization.

## Reference material

- Posted: UIAO Active Directory Interaction Guide (11,677 words) — the Tier B reference implementation.

- Posted: UIAO Read-Only AD Assessment Guide (10,858 words) — the Tier A reference implementation (least-privilege, ~87% coverage).

- Posted: UIAO PowerShell Module Reference (9,248 words) — the UIAOADAssessment module surface.

- Canon: MOD_I PowerShell Validation Module; MOD_H OrgPath JSON Schema.

Next: Chapter 03 — Analysis → Plan → Delivery

# Chapter 03 — Analysis → Plan → Delivery

The transformation engine

UIAO turns an AD assessment into a delivered Hybrid-Cloud change through three sequential stages: Analyze, Plan, Deliver. Each stage produces a signed, versioned artifact in Gitea. Each stage has a distinct brain (Copilot or Execution Substrate) and a distinct authorization gate. Nothing skips a stage. Nothing touches the target surface without a plan. No plan touches the target surface without authorization.

## Why three stages (not one)

The obvious alternative — “scan the forest, apply the changes” — is how most modernization tools work. It fails for three reasons:

- Changes aren’t reviewable. A tool that reads and writes in one pass gives an operator no chance to inspect what is about to happen.

- Provenance is thin. If the scan drifts between read and write, the resulting change is attributed to a phantom input.

- Rollback is impossible. Without a materialised plan, there is no diff to invert.

Separating Analyze, Plan, and Deliver gives UIAO three review gates, three audit trails, and three named artifacts per run. This is what “governed modernization” means in practice.

## Stage 1 — Analyze

Input: the raw assessment artifact set from Chapter 02. Output: a normalized analysis report + a proposed change set. Brain: Copilot (governance).

The Analyze stage reads the eleven ingestion streams and produces four derivative artifacts, each stored in Gitea under plans/<plan-id>/analysis/:

- Current-state graph. A normalized representation of the forest — OUs, users, computers, groups, GPO links, trust edges, SPN map — in a single graph (Python networkx or equivalent). This is the input to every downstream decision.

- Target-state graph. The proposed Hybrid-Cloud equivalent — OrgPath hierarchy, dynamic group rule set, Administrative Unit map, Conditional Access targeting, Intune compliance groupings, Azure Arc tag set, IPAM record set. This is what the finished state looks like.

- Diff. The machine-readable delta between current and target. A list of proposed additions, modifications, retirements, and no-change-needed items, each typed and each linked to a source record in the assessment.

- Risk score. The blast-radius model for the change set — which users are affected, which downstream systems get touched, which boundaries are crossed, which compliance controls are in scope.

Analysis is deterministic: given the same assessment input, it produces the same four artifacts. This is the property the review gate depends on. An analysis whose output varies run-to-run is broken and rejected.

## Stage 2 — Plan

Input: the Analyze output + canon (MOD_A codebook, MOD_B group library, MOD_D delegation matrix, MOD_K decision trees). Output: a signed, executable Plan. Brain: Copilot (governance).

The Plan stage takes the Diff and expands it into a structured, deterministic action sequence. Each action is:

- Typed — one of ~30 canonical action types (e.g. create-user, set-extension-attribute, create-dynamic-group, assign-admin-unit, set-ca-policy-target, create-intune-compliance-policy, update-infoblox-record, enroll-arc-server, rotate-kerberos-spn).

- Scoped — bounded to a single target object. No action type permits “update all users whose …”; the scope is pre-materialised.

- Dependency-ordered — actions that depend on others are ordered behind them (create the AU before scoping the role to it).

- Rollback-paired — every action has a generated inverse, so the same plan can be run in reverse.

- Provenance-linked — pointer back to the source assessment record, the canon rule, and the analysis step that produced it.

A plan is a YAML document that looks, in abbreviated form, like this:

plan_id: 2026-04-24-1200-orgtree-phase2
assessment_id: 2026-04-24-1030-UIAO-GIT01-tierB
authorized_by: ~          # filled at authorization step
boundary: gcc-moderate
actions:
  - id: A0001
    type: create-administrative-unit
    target:
      display_name: AU-ORG-FIN
      membership_rule: "(user.extensionAttribute1 -startsWith \"ORG-FIN\")"
      restricted: true
    provenance:
      source: assessments/2026-04-24-1030/ou-hierarchy.json#ou/FIN
      canon: MOD_D/tier2-au
    rollback:
      type: delete-administrative-unit
      target: AU-ORG-FIN
    depends_on: []
  - id: A0002
    type: assign-role-scoped
    target:
      role: User Administrator
      principal: OrgTree-FIN-Admins
      scope: /administrativeUnits/AU-ORG-FIN
    provenance: …
    depends_on: [A0001]

### Plan validation

Before a plan is eligible for authorization, it passes through MOD_J (Governance Enforcement Test Suite):

- Schema validation — conforms to the plan JSON schema.

- Canon validation — every OrgPath used exists in MOD_A; every dynamic-group name fits MOD_B’s pattern; every AU matches MOD_D’s tier-structure; every role assignment is valid.

- Boundary validation — no action targets an out-of-scope service; no Commercial-Cloud call except Amazon Connect; classification tags correctly set.

- Safety checks — no action deletes more than N items at once without explicit require_confirmation; no rotation of credentials for roles marked permanence: high; no change to the governance substrate itself outside a Canon Change Protocol PR.

- Idempotency check — the plan is equivalent to re-planning from the current state (so a re-run of a partially-completed plan is safe).

A plan that fails any validation is rejected and the diff returned to the steward for correction. Plans never partially-ship.

### Authorization gate

A validated plan is not yet executable. Authorization requires:

- Canon Steward review in the Gitea PR interface.

- A Copilot-generated summary of the plan’s blast radius, attached to the PR.

- At least one approver of record (separation-of-duties).

- Explicit sign-off on any actions marked require_confirmation.

- A signed commit merging the plan into plans/<plan-id>/authorized/.

Only after these gates complete does the plan graduate from plans/<plan-id>/proposed/ to plans/<plan-id>/authorized/. Only an authorized plan can cross the handoff line to the Execution Substrate.

## Stage 3 — Deliver

Input: the authorized plan. Output: a result log, an evidence packet, and updated state in the target surface. Brain: Execution Substrate (execution).

The Execution Substrate is deliberately a different process, running under a different service principal, with a different credential store and a different log stream than the governance brain. This is the Two-Brain split made concrete (ADR-002, chapter 01).

Delivery proceeds as a linear walk through the plan’s action list. For each action:

- Fetch the action spec from the authorized plan.

- Resolve the target object (Graph API lookup, Infoblox WAPI fetch, Intune policy lookup, etc.).

- Compare current live state to the action’s expected-before state. If the world already matches expected-after, the action is a no-op — mark as skipped: already-matches and continue.

- Invoke the adapter’s write method with the action payload.

- Verify by re-reading the object and comparing to expected-after.

- Record the result — correlation ID, API response, timing, actual-after state — to plans/<plan-id>/results/<action-id>.json.

### Correlation IDs

Every invocation carries a correlation ID that includes the plan ID, the action ID, and a unique run ID. That ID appears in:

- The Graph/ARM/vendor-API call headers (so vendor-side logs can be cross-referenced).

- The local-machine Windows Event Log + Gitea commit message.

- The evidence packet’s provenance chain.

- The MOD_X telemetry emission.

A support case opened on a specific action can be traced end-to-end through every log stream. This is a requirement for federal audit, not a nice-to-have.

### Failure modes and rollback

An action can fail for three reasons:

- Transient — network blip, throttling. Retried with backoff, capped at N attempts.

- Adapter error — vendor API returned 4xx/5xx. Action marked failed; plan execution stops; no dependent actions run.

- Verification mismatch — action invoked cleanly but re-read does not match expected-after. Action marked drift; plan paused; MOD_M opens an SLA ticket.

On any non-transient failure, the plan has a choice:

- Halt — stop at the failure; leave completed actions in place; return to steward for remediation.

- Roll back — invoke the rollback inverse for every completed action in reverse order. Each rollback is itself a verified operation with its own result log.

The choice is action-typed (some actions are rollback: never — e.g. once you’ve deprovisioned a user, you rehire them, you do not “undelete” them). The default is halt; rollback is explicit.

## Evidence packet

At the end of delivery, the engine produces an evidence packet — a single immutable artifact that summarises the run for compliance and audit purposes. The packet contains:

- The authorized plan (with Steward signature).

- Every action result (with verification state + correlation IDs).

- The actual-after state of every affected object (Graph snapshot).

- The full run log (structured JSON).

- An MOD_X telemetry export (compliance-facing).

- A signed attestation from the Execution Substrate that “the authorized plan was executed to completion with the results recorded herein.”

The evidence packet is committed to Gitea at plans/<plan-id>/evidence.json and mirrored to the SIEM feed. Federal ATO packages consume it directly; FedRAMP ConMon consumes it on its continuous-monitoring cadence.

## Concrete example — the end-to-end shape

To make it concrete: an assessment discovers a Finance OU with 312 users. The Analyze stage proposes an OrgPath scheme (ORG-FIN, ORG-FIN-AP, ORG-FIN-BUD), three dynamic groups (OrgTree-FIN-Users, OrgTree-FIN-AP-Users, OrgTree-FIN-BUD-Users), one Tier-2 AU (AU-ORG-FIN), and a role scoping (User Administrator → OrgTree-FIN-Admins → AU-ORG-FIN).

The Plan stage expands that into ~320 actions: 312 user attribute sets, 3 dynamic-group creates, 1 AU create, 1 role assignment, plus validation actions. The plan is ~40 KB of YAML.

Canon validation runs in ~90 seconds. The Steward reviews the plan’s summary in the Gitea PR (blast radius: 312 users affected, boundary: GCC-Moderate, no out-of-scope calls, all actions rollback-paired). The Steward approves; the plan merges to authorized/.

The Execution Substrate picks up the authorized plan, dispatches the actions in dependency order — AU first, dynamic groups second, user attributes third, role assignment last. Total wall-clock: ~12 minutes. Each action produces a result file; the final evidence packet is ~180 KB; the MOD_X telemetry emission is forwarded to SIEM.

The next assessment run (say, 24 hours later) reads the new state, produces a new analysis, and — since the world now matches the target — produces a zero-action plan. This is the “steady state” contract: when nothing has drifted, nothing needs to happen.

## What governed modernization feels like

The contrast with the old way is stark. A twenty-five-year-old agency forest has historically been modernized by:

- Running vendor tools manually, project by project.

- Writing change tickets after the change.

- Reconciling outcomes in spreadsheets.

- Discovering drift during audit.

UIAO modernizes by:

- Reading the forest once, structurally, into a versioned artifact.

- Proposing the full target state as a reviewable diff.

- Executing the diff under governance, with evidence per action.

- Detecting drift continuously, before the audit finds it.

Every stage produces a file in Gitea. Every file has a signature. Every signature points to an operator. The question “who changed what, when, and why?” has a literal answer in the commit history.

## Cross-references

- Posted: UIAO-Core CLI Reference — invocation surface for the engine.

- Canon: MOD_N Execution Substrate Integration Layer; MOD_K Enforcement Decision Trees; MOD_S Governance OS State Machine; MOD_J Governance Enforcement Test Suite.

- ADR-002 Two-Brain Execution (to author) — the architectural principle behind the Plan/Deliver split.

Next: Chapter 04 — Identity: x.500 Hierarchy → Flat Entra ID + OrgPath

# Chapter 04 — Identity: x.500 Hierarchy → Flat Entra ID + OrgPath

The OU-tree replacement

The AD OU tree was never just a folder structure. It encoded delegation, policy inheritance, operational accountability, and security scope in a single hierarchical graph. Entra ID is flat and has none of that.

The OrgTree canon reconstructs AD’s governance properties inside Entra ID’s flat directory using four governed mechanisms — OrgPath, dynamic groups, Administrative Units, and Conditional Access targeting — stitched together into one deterministic model.

This chapter is how it works.

## The four mechanisms

Entra ID provides individually powerful tools. OrgTree is the framework that uses them together to replace what the OU tree was doing.

| Mechanism | What it replaces | Canon |
| --- | --- | --- |
| OrgPath attribute | OU placement | MOD_A (codebook) |
| Dynamic groups | OU-derived security groups | MOD_B (library) |
| Administrative Units | OU-level delegation | MOD_D (matrix) |
| Conditional Access targeting | GPO-based policy inheritance | (per policy library) |

Each mechanism is individually documented in Microsoft’s reference; the innovation is the contract that binds them together so that a single act (setting a user’s OrgPath) produces consistent downstream effects (group membership, AU scope, policy targeting, license assignment, drift-detector visibility).

## OrgPath — the single source of hierarchy

OrgPath is a deterministic, attribute-encoded organizational hierarchy stored in extensionAttribute1 on every governed user (and, where applicable, device and group) object.

### The form

ORG-<DIV>[-<DEPT>[-<SUB>[-<LOC>]]]

Every segment is an enumerated short code from MOD_A’s codebook. Depth is capped at five segments. The regex that validates any OrgPath is:

^ORG(-[A-Z]{2,6}){0,4}$

### Examples

- ORG-FIN-AP-EAST — Finance / Accounts Payable / East region

- ORG-IT-INF-PLATFORM — IT / Infrastructure / Platform team

- ORG-HR-BEN — HR / Benefits (two-segment, department-level)

- ORG-EXEC — Executive (single-segment, division-level)

### What OrgPath drives

A single attribute drives five downstream outcomes:

- Dynamic group membership — every user with extensionAttribute1 -startsWith "ORG-FIN" is in OrgTree-FIN-Users.

- Administrative Unit scoping — the AU AU-ORG-FIN has the same membership rule; delegated admins of that AU manage only those users.

- Conditional Access targeting — CA policies include or exclude groups keyed to OrgPath segments.

- License assignment — group-based licensing flows from OrgPath-scoped dynamic groups.

- Drift detection — MOD_M validates that every user’s OrgPath exists in the codebook and matches the HR-system source of truth.

One attribute. Five governance outcomes. Zero admin-portal clicks to assign any of them.

### The codebook (MOD_A)

MOD_A is a YAML file in Gitea that enumerates every valid OrgPath code. Every code has a description, a parent path, allowed children patterns, and a max depth. An OrgPath that is not in the codebook is invalid by definition; the JSON schema (MOD_H) rejects it at validation time.

The codebook is not freely edited. Changes go through the Canon Change Protocol (MOD_V) — PR → review → merge. This preserves OrgPath stability across time; an OrgPath issued to a user in 2026 means the same thing in 2030.

## Dynamic groups — materializing every subtree

AD computed “who is in the Finance branch?” by walking the OU tree. Entra ID computes it by evaluating a dynamic-group rule against extensionAttribute1.

### The three query patterns (MOD_B)

Every OrgPath-governed dynamic group uses one of three patterns.

Pattern 1 — Branch Query (subtree). Captures all users at and below a hierarchy level. Use -startsWith.

(user.extensionAttribute1 -startsWith "ORG-FIN")

Produces: every Finance user, including AP, Budget, Tax, and every sub-subgroup.

Pattern 2 — Node Query (exact). Captures only users at a specific level. Use -eq.

(user.extensionAttribute1 -eq "ORG-FIN-AP")

Produces: users whose OrgPath is exactly ORG-FIN-AP — not their children.

Pattern 3 — Functional Query (role or attribute). Combines OrgPath with a role-bearing attribute (job title, cost center, department), for cross-cutting concerns.

(user.extensionAttribute1 -startsWith "ORG-IT") and (user.jobTitle -contains "Security")

Produces: every IT-organization user whose title includes “Security.”

### Naming convention

Every OrgTree-governed dynamic group follows OrgTree-[SCOPE]-[PURPOSE]:

- OrgTree-FIN-Users — branch query, Finance subtree

- OrgTree-IT-SEC-SOC-Users — SOC analysts

- OrgTree-HR-Licensed — HR users targeted for specific SKUs

- OrgTree-EXEC-CA — Executive users targeted by specific CA policies

Groups that don’t match the pattern are Phantom Drift per MOD_M. The drift engine finds them; MOD_Q escalates the cleanup.

## Administrative Units — the delegation replacement

AD delegated OU-level administrative rights via ACLs on the OU object. Entra ID delegates via Administrative Units — named scopes that contain users, and against which roles can be assigned.

### The three-tier model (MOD_D)

MOD_D enumerates every AU in a three-tier structure mirroring OrgPath depth:

| Tier | Scope | AU Pattern | Typical Roles |
| --- | --- | --- | --- |
| Tier 1 — Enterprise | All governed users | AU-ORG-Enterprise | Global Reader, Security Reader |
| Tier 2 — Division | All users in one division | AU-ORG-[DIV] | User Administrator, Groups Administrator |
| Tier 3 — Department | Users in one department | AU-ORG-[DIV]-[DEPT] | Helpdesk Administrator, Password Administrator |

The membership rule of each AU is an exact mirror of the corresponding OrgPath dynamic-group rule. AU-ORG-FIN contains exactly the same users as OrgTree-FIN-Users.

### Restricted management

Every OrgTree AU is created with isMemberManagementRestricted: true. That means the only way to manage members is via the governed workflow — by changing a user’s OrgPath. A Global Admin cannot hand-add a user to an AU to bypass delegation. This is AD’s “OU ACL” property, preserved.

### Role assignments

Roles are scoped to AUs, never granted tenant-wide except for break-glass accounts. The assignment pattern:

role:        User Administrator
principal:   OrgTree-FIN-Admins            ← a dynamic group
scope:       /administrativeUnits/AU-ORG-FIN

A member of OrgTree-FIN-Admins can reset passwords, create groups, and manage users — but only for users in AU-ORG-FIN. Outside that scope, the role has no effect.

The full role matrix (MOD_D §Role Assignment Matrix) is stored in Gitea. Changes require a PR; Copilot validates that new assignments respect least-privilege and tier-boundary rules.

## Conditional Access — policy inheritance replacement

GPOs inherited down the OU tree. Conditional Access policies target groups. The bridge: OrgPath-scoped dynamic groups that match the OU-inheritance pattern.

Example: a GPO that applied at OU=East,DC=contoso configured lockout policies for all East-region users. The CA equivalent is a CA policy targeting OrgTree-EAST-Users (branch query on ORG-EAST). Users whose OrgPath starts with ORG-EAST get the policy; everyone else doesn’t.

More precisely: inheritance is simulated by group targeting at the branch level. CA doesn’t inherit through AUs the way GPOs inherited through OUs; the governance model makes up the difference by having the branch group include everyone the ancestor GPO would have targeted.

## HR-driven lifecycle (joiner / mover / leaver)

OrgPath is not a thing admins maintain. It is driven by the HR system. The lifecycle is:

### Joiner

- HR system creates the employee record with orgUnit + department

  - location + manager.

- HR → Entra provisioning populates the standard attributes.

- A governed workflow — assign-orgpath — computes the OrgPath from HR attributes per MOD_A’s mapping rules and writes it to extensionAttribute1.

- Dynamic groups recompute membership within the Entra cadence (typically <15 minutes).

- The user is now an AU member, CA-scoped, group-licensed, and visible to the drift engine — all automatically.

### Mover

The employee’s HR record changes department from AP to BUD. The same assign-orgpath workflow runs; the OrgPath updates from ORG-FIN-AP to ORG-FIN-BUD; every downstream group, AU, CA scope, and license assignment recomputes automatically. No hand edits; no ticket; no drift window.

### Leaver

Termination writes a leaver attribute that the workflow catches; the user’s OrgPath is set to ORG-TERMINATED (or removed); dynamic groups evict; AU membership drops; CA policy scope drops; license drops. Provenance points to the HR event that triggered it.

### Workflow catalog (MOD_E)

Every lifecycle workflow (joiner, mover, leaver, re-hire, contractor onboard, executive provision, emergency deprovision, name change, reorg) is enumerated in MOD_E with its triggers, inputs, outputs, and exception paths. There are no undocumented identity workflows.

## Five drift categories (MOD_M)

The drift detection engine classifies every identity finding into one of five categories:

| Category | Example |
| --- | --- |
| Schema Drift | A dynamic-group rule references an attribute not in MOD_A |
| Value Drift | HR says ORG-FIN-AP; user’s extensionAttribute1 says ORG-FIN-BUD |
| Hierarchy Drift | An AU references an OrgPath segment no longer in the codebook |
| Orphan Drift | A security group exists that isn’t in MOD_B |
| Phantom Drift | MOD_A defines ORG-FIN-TAX-WEST but zero users match |

Every drift finding opens an SLA ticket per MOD_Q. Standard response times: Schema (4 hours), Value (24 hours), Hierarchy (4 hours), Orphan (48 hours), Phantom (7 days).

## Migration (MOD_F)

Moving an existing AD forest into the OrgTree model is a phased runbook, not a flag-day cutover.

### Phase 0 — Assessment

Chapter 02’s Tier B assessment run, plus the Python OrgPath proposal generator. Output: a draft codebook based on actual OU structure.

### Phase 1 — Canon authoring

Steward reviews the draft codebook; edits; commits. MOD_A is now authoritative. MOD_B rules and MOD_D AUs are authored in parallel.

### Phase 2 — Pilot division

Pick one division (usually IT or Operations), compute its OrgPath mappings, stage the transformation plan, authorize, deliver. Validate with Pester tests (MOD_J). Any drift is fixed before moving on.

### Phase 3 — Division-by-division rollout

Each division gets its own plan, its own review, its own delivery. No division is rolled out until the previous one’s drift findings are zero.

### Phase 4 — Legacy retirement

Once every user has an OrgPath and every OU has a dynamic-group equivalent, the OU-based security groups and legacy GPOs are retired in a governed deprecation pass. This is the only destructive phase; it requires explicit Steward approval per item.

### Phase 5 — Steady state

The daily assessment produces zero-action plans. The drift engine reports green. The canon is the operational truth. The forest itself remains (for DNS, DHCP, Kerberos-bound legacy apps) but is no longer the governance model.

## Verification

OrgTree migration passes when:

- Every HR-listed employee has a valid OrgPath in extensionAttribute1.

- Every OrgPath in use exists in MOD_A.

- Every dynamic group matches one of MOD_B’s three patterns.

- Every AU’s membership rule mirrors its dynamic group’s rule.

- Every CA policy targets only OrgTree-governed groups.

- MOD_M reports zero drift across all five categories.

- The nightly assessment → plan run produces a zero-action plan.

Only when every box is ticked is the tenant “in OrgTree steady state.”

## What this buys the agency

The tangible outcomes, once OrgTree is in place:

- Delegation is provable. Audit questions like “who can manage Finance users?” have a literal answer in MOD_D.

- Reorganizations are cheap. A division name change propagates through codebook + dynamic groups + AUs in one PR.

- Access reviews have structure. Rather than reviewing “all Finance security groups,” reviewers see OrgTree-governed groups with clear scope semantics.

- Compliance queries are cacheable. “Who has access to CUI-tagged resources?” is a dynamic-group query, not a spreadsheet reconciliation.

- Drift is visible before audit. MOD_M’s findings hit an SLA ticket long before they reach a 3PAO’s hands.

## Cross-references

- Canon: MOD_A codebook · MOD_B dynamic group library · MOD_C attribute mapping · MOD_D delegation matrix · MOD_E workflow catalog · MOD_F migration runbook · MOD_H JSON schema · MOD_M drift engine · MOD_Y identity graph normalization.

- Customer Documents: modernization/orgtree.qmd · modernization/codebook.qmd · modernization/dynamic-groups.qmd · modernization/delegation.qmd.

- Posted: UIAO Identity Modernization Guide (16,014 words) — the v1.0 reference implementation, superseded by MOD canon.

Next: Chapter 05 — Policy: GPO → Intune + Conditional Access

# Chapter 05 — Policy: GPO → Intune + Conditional Access

How twenty-five years of Group Policy becomes modern policy

Group Policy was AD’s most ambitious delivery system — configuration, security, software deployment, scripts, drive mappings, and more, inheriting down an OU tree and filtered by security groups. Microsoft’s replacement surface is not one product; it is four: Intune (device configuration + compliance), Conditional Access (access control), Azure Arc / Guest Configuration (server configuration), and Entra ID settings catalog (tenant policy).

UIAO maps every GPO category to the correct modern target, keeps the mapping canonical in Gitea, and delivers policies through the same plan-and-deliver pipeline used for identity.

## The four target surfaces

Every GPO falls into one of four categories. Each category has a clear modern home.

| GPO category | Modern target | OrgPath-scoped? |
| --- | --- | --- |
| Device configuration (lockscreen, power, printers, drive maps) | Intune Configuration Profiles | Yes |
| Security baselines (password, lockout, audit, UAC) | Intune Security Baselines + Entra ID Authentication Methods | Yes |
| Software deployment (.msi, scripts) | Intune Win32 Apps + Autopilot | Yes |
| Access control (computer startup, logon scripts, drive-letter mapping) | Conditional Access + Entra ID Session Controls | Yes |
| Server configuration (roles, features, registry hardening) | Azure Arc Guest Configuration + Azure Policy | Yes |
| Browser / mailbox config (IE modes, Outlook templates) | Intune Settings Catalog + Office 365 policies | Yes |

Categorization is not free-form. Every GPO in the assessment (assessments/<run-id>/gpos/) gets classified into exactly one target category by the Python analyzer, and the Plan stage proposes a one-for-one Intune/CA/Arc/M365 equivalent.

## Why the 1:1 mapping fails (and what we do instead)

If a GPO has fifty settings, naïve mapping produces fifty Intune settings and calls the job done. That’s wrong for three reasons.

- Signal-to-noise. A twenty-five-year-old GPO almost always contains settings nobody can attribute to a current requirement. Migrating them preserves dead weight.

- Conflict surface. Entra ID’s settings catalog has clearer precedence rules than GPO’s “merge vs replace” semantics. A faithful 1:1 port reproduces ancient conflicts that Intune would make worse.

- Targeting mismatch. GPOs target by OU + security-group filter. Intune targets by group. Copying a GPO’s filter verbatim into Intune misses the OrgTree opportunity (Chapter 04) — instead of OrgPath-scoped dynamic groups, you get manually-curated legacy groups that drift.

The correct pattern is regenerate, not copy. For each GPO category UIAO proposes a canonical modern policy keyed to OrgPath branches, then layers per-branch overrides only where the assessment data justifies them. The result is dramatically simpler and substantially more governed.

## Intune Configuration Profiles — the workhorse

Roughly 70% of GPO settings map to Intune Configuration Profiles. Configuration profiles are opinionated policy bundles (MDM CSP under the covers) targeting user or device dynamic groups.

### Policy authoring

Every UIAO Configuration Profile is a YAML manifest in Gitea under policies/intune/config/:

policy_id: CONF-ENDPOINT-BASELINE-v1
display_name: UIAO Endpoint Baseline (v1)
platform: windows-11
profile_type: settings-catalog
scope:
  include_groups:
    - OrgTree-Enterprise-Devices
  exclude_groups:
    - OrgTree-Enterprise-BreakGlass-Devices
settings:
  - path: Security/Account/MaximumPasswordAge
    value: 60
  - path: Security/Lockout/LockoutDuration
    value: 15
  - path: Device/Experience/LockScreenMessage
    value: "Federal-operated device. Authorized use only."
  - path: Browser/Edge/SmartScreen/Enable
    value: true
provenance:
  derives_from_gpos:
    - { guid: "{8d1a7fc9-...}", gpo_name: "Enterprise Endpoint Baseline" }
    - { guid: "{2f6e4c7a-...}", gpo_name: "Global Browser Hardening" }
  canon_source: docs/customer-documents/compliance/policy-libraries/intune-templates.qmd

The manifest is versioned. A new version supersedes the old; both versions remain in Gitea; the delivery pipeline carries over only the newest enabled: true manifest. Legacy versions are auditable but not assigned.

### Targeting

Every Intune Configuration Profile targets OrgTree dynamic groups:

- Enterprise-wide: OrgTree-Enterprise-Devices (all governed devices).

- Division-wide: OrgTree-IT-Devices, OrgTree-FIN-Devices.

- Department-scoped: OrgTree-IT-INF-Devices.

- Role-scoped: OrgTree-HighRisk-Devices (functional query on device risk score).

No profile targets “All devices” tenant-wide unless it is the Enterprise baseline. Narrower scoping keeps blast radius small.

### Compliance policies

Distinct from configuration profiles, Intune compliance policies evaluate device state and report compliant/noncompliant to Entra ID. Conditional Access then uses that signal.

UIAO’s compliance catalog (policies/intune/compliance/) includes:

- Minimum OS version

- Disk encryption required (BitLocker)

- Firewall on

- Defender real-time protection on

- Device health attestation passed

- Specific required apps installed

- Specific prohibited apps absent

Each policy is OrgPath-scoped and evaluates on a schedule. Noncompliant devices are evicted from the OrgTree-Compliant-Devices dynamic group, which is the CA signal for downstream enforcement.

## Conditional Access — the access gate

Conditional Access is how UIAO replaces the perimeter-based authority that GPOs inherited from network segmentation. CA policies target OrgTree groups, evaluate signals (device compliance, risk score, location, session age), and enforce controls (MFA, block, session limits).

### The UIAO CA policy library

The Posted Conditional Access Policy Library (9,650 words) enumerates ~40 baseline policies, which UIAO canonicalises in policies/conditional-access/ under manifests like:

policy_id: CA-100-Enterprise-MFA
display_name: "CA-100 · Enterprise · Require MFA for all users"
state: enabled
conditions:
  users:
    include_groups: [OrgTree-Enterprise-Users]
    exclude_groups: [OrgTree-BreakGlass-Users]
  applications:
    include: all-cloud-apps
    exclude: [scuba-assessment-apps]
  client_app_types: [browser, mobileAppsAndDesktopClients]
  sign_in_risk_levels: []
grant:
  controls: [require_mfa]
  operator: AND
session:
  sign_in_frequency: 12h
provenance:
  canon_source: docs/customer-documents/compliance/policy-libraries/conditional-access.qmd
  derived_from_baseline: Microsoft-CA-Baseline-v2024-Q2

### Canonical policy numbering

The library follows a numbering convention that maps intent to scope:

| Range | Meaning |
| --- | --- |
| CA-000–099 | Foundational / break-glass / emergency |
| CA-100–199 | Enterprise baseline (all users) |
| CA-200–299 | Division-scoped |
| CA-300–399 | Department-scoped |
| CA-400–499 | Role-scoped (executive, admin, high-risk) |
| CA-500–599 | Workload-specific (M365, SharePoint, custom apps) |
| CA-900–999 | Reserved — experimental / pilot |

Adding a new policy picks the next open number in the right range; every policy has a short, human-readable display name that begins with its number.

### Block vs require — the policy discipline

UIAO policies lean heavily on “require” controls rather than “block” controls. The governance rationale: a block policy with a bad rule locks users out; a require policy with a bad rule requires a step that can be fixed. Block policies exist only for clear-cut deny cases (legacy auth, high-risk sign-ins, impossible-travel). Everything else is a require (MFA, compliant device, session lifetime).

## Azure Arc + Guest Configuration — the server equivalent

Windows Server policy — AD-managed registry settings, service states, installed features — migrates to Azure Arc Guest Configuration. Arc projects on-prem servers into Azure; Guest Configuration applies policy via DSC; Azure Policy governs assignment.

### UIAO Arc Policy Library

Policies live in policies/azure-arc/ and look like:

policy_id: ARC-SEC-TLS-v1
display_name: "ARC-SEC-TLS · Disable TLS 1.0/1.1 on Arc-projected servers"
mode: GuestConfiguration
parameters:
  audit_if_not_exists: true
  enforce: true
scope:
  include_tags: [DeviceRole=AppServer, DeviceRole=GitServer]
  exclude_tags: [Lifecycle=Decommissioning]
configuration:
  - setting: HKLM:/System/CurrentControlSet/Control/SecurityProviders/SCHANNEL/Protocols/TLS 1.0/Server/Enabled
    value: 0
  - setting: HKLM:/System/CurrentControlSet/Control/SecurityProviders/SCHANNEL/Protocols/TLS 1.1/Server/Enabled
    value: 0
provenance:
  derives_from_gpos:
    - { guid: "{a7d2-...}", gpo_name: "Server TLS Hardening" }
  canon_source: docs/customer-documents/compliance/policy-libraries/azure-arc.qmd

### Targeting via Azure tags

Arc policy targeting uses Azure resource tags, which UIAO keeps in sync with OrgPath. A server tagged OrgPath=ORG-IT-INF-PLATFORM + DeviceRole=GitServer picks up every policy whose include_tags match. The tag sync is a MOD_M-monitored job; if an Arc-projected server’s tag drifts from the Entra device’s OrgPath, drift opens a ticket.

## The policy-delivery pipeline

Policies flow through the same three-stage pipeline as identity changes (Chapter 03):

- Analyze. Plan stage reads the Gitea policies/ tree, compares to the live Intune/CA/Arc state via Graph/ARM, produces a diff.

- Plan. Propose creations, updates, and retirements. Each action targets a single policy. Canonical action types include create-intune-configuration-profile, update-ca-policy, assign-arc-guest-configuration, retire-policy.

- Deliver. Execution Substrate invokes Graph + ARM; verifies each policy’s actual-after state; records result.

A typical policy-run plan has tens-to-hundreds of actions. The evidence packet contains the full Graph snapshot of every policy after delivery.

## Conflict resolution

When two Intune profiles target the same device with conflicting settings, Intune applies a documented precedence. UIAO enforces a canonical precedence order to keep conflicts predictable:

- Enterprise baseline profiles (OrgTree-Enterprise-*)

- Division profiles

- Department profiles

- Role-scoped profiles

- Device-specific profiles (emergency patches)

Conflicts that would violate this order are flagged at plan-validation time — the plan fails until the conflict is resolved in canon.

For CA, UIAO enforces a similar order and prohibits policies that require at a broader scope while blocking at a narrower scope (a pattern that produces user-lockouts that are hard to debug).

## Break-glass carve-outs

Every CA policy library includes a standard carve-out pattern: OrgTree-BreakGlass-Users. The break-glass dynamic group contains two to five emergency admin accounts that are explicitly excluded from block-class CA policies. The accounts are stored in a PAM vault (CyberArk adapter), used only in documented emergencies, and audited weekly against MOD_M.

Break-glass carve-outs are not “backdoors.” They are documented, monitored, reviewed, and revoked on a schedule. Every use opens an incident ticket.

## Testing

Policy changes are tested in four places before reaching production:

- Canon validation — MOD_J runs schema + boundary + conflict checks at plan validation.

- Mock tenant — MOD_O’s enforcement test harness applies the proposed policy to a simulated tenant; Pester tests assert the expected effects.

- Pilot group — a OrgTree-Pilot-Users / OrgTree-Pilot-Devices group gets the policy first for N days; drift engine watches.

- Production rollout — general availability follows a clean pilot with zero drift findings.

No policy reaches production without all four. The pipeline enforces this; policies that skip stages are rejected.

## Retiring legacy GPOs

The endgame: every user account is Intune-managed, every server is Arc-projected, every CA policy is OrgPath-scoped. Legacy GPOs can then be retired.

The retirement is done in phases matching the migration (Chapter 04):

- Phase 1. Every GPO flagged as “migrated” in the canon has its link removed from the legacy OU (the settings are now delivered by Intune/CA/Arc).

- Phase 2. Unlinked GPOs are marked deprecated: true and kept for 90 days as a rollback window.

- Phase 3. After 90 days of zero drift findings in the modern surface, GPOs are deleted via a governed deprecation PR.

The last GPO to go is typically a password-policy GPO that legacy Kerberos-bound apps depend on. That GPO retires only when Chapter 06 + Chapter 07 complete the compute migration.

## Verification

Policy migration passes when:

- Every Intune Configuration Profile, Compliance Policy, CA policy, and Arc Guest Configuration derives from a canonical manifest in policies/ in Gitea.

- Every manifest targets OrgTree-scoped dynamic groups (no manually-curated groups).

- The legacy forest has zero linked GPOs other than deprecated ones within the 90-day window.

- MOD_M reports zero drift for every policy.

- The nightly assessment → plan run produces a zero-action plan for the policies/ tree.

## Cross-references

- Posted: UIAO Conditional Access Policy Library (9,650 words) · UIAO Intune Policy Templates (11,190 words) · UIAO Azure Arc Policy Library (6,244 words).

- Customer Documents: compliance/policy-libraries; adapter-specs/intune; adapter-specs/entra-id.

- Canon: MOD_K Enforcement Decision Trees (policy conflict rules); MOD_O Mock Tenant Test Harness.

Next: Chapter 06 — Services: DNS, DHCP, IPAM in Hybrid Cloud

# Chapter 06 — Services: DNS, DHCP, IPAM in the Hybrid-Cloud Model

The silent infrastructure layer that AD was governing without anyone noticing

DNS, DHCP, and IPAM are the three network services that federal agencies almost always defer when they “modernize AD.” The assumption is that because these services still work, they don’t need to move.

That assumption is wrong. AD-integrated DNS, AD-joined DHCP servers, and informal IPAM are the three most common sources of post-migration governance regression. They look fine from the outside and are silently broken on the inside. This chapter fixes that.

## Why these three, why together

DNS, DHCP, and IPAM form a single addressing + resolution governance surface. Treating them separately is one of the most common migration mistakes:

- DNS translates names to addresses. Federated agencies rely on AD-integrated zones that replicate as part of AD and inherit AD’s access model.

- DHCP assigns addresses. AD-joined Microsoft DHCP servers authenticate against AD and are authorized in the forest.

- IPAM tracks what address ranges exist, who owns them, and which records point where. Without IPAM, DNS and DHCP silently drift.

A migration that moves DNS but leaves AD-joined DHCP in place produces a hybrid in which addresses are assigned by one authority and resolved by another. A migration that moves DNS + DHCP but leaves IPAM informal (spreadsheet, wiki, nobody-owns-it) produces silent conflicts and ghost records.

UIAO treats all three as one governance domain, with three matched adapters (DM_015 DNS, DM_016 DHCP, DM_010 IPAM) and one canonical policy — addressing governance is owned by IPAM; DNS + DHCP derive from it.

## DNS — AD-integrated → Azure Private Resolver

### The current-state problem

AD-integrated DNS zones live inside the AD replication graph. Every DC is a DNS server; every zone update propagates via AD replication; zone ACLs use AD security groups. This means:

- Every DC is in the name-resolution trust path.

- Retiring AD requires moving DNS first or accepting a multi-week name-resolution outage window.

- Zones that have accumulated stale records (from decommissioned computer objects) cannot be cleaned up without AD-side coordination.

- External apps that depend on DNS-over-LDAPS enumeration (some monitoring tools, some PKI clients) will stop working at AD retirement.

### The target architecture

UIAO migrates DNS in a three-layer pattern documented in the Posted DNS Modernization Guide (11,245 words):

| Layer | Target | Purpose |
| --- | --- | --- |
| Authoritative on-prem | Azure Private DNS Zone (linked to on-prem resolver) | Canonical records for on-prem namespace |
| Hybrid resolution | Azure DNS Private Resolver (inbound + outbound endpoints) | Bi-directional name resolution between VNet and on-prem |
| Authoritative SaaS | Azure Private DNS Zone (private link), Route 53 where needed | Records for M365, Azure services, and SaaS endpoints |

Conditional forwarders on remaining on-prem DNS servers point to the Private Resolver’s inbound endpoint. VNet resolution (for Arc-projected servers, for example) points to the Private Resolver’s outbound endpoint, which forwards to the on-prem authoritative layer.

### The DNS adapter (DM_015 — to author)

Because the DM_015 DNS adapter is a registry gap (Chapter 00 identified it), its interface has to be authored as part of modernization. The Posted DNS Modernization Guide is the operational reference implementation the adapter will govern.

DM_015’s interface contract:

- Discovery. Enumerate zones (AD-integrated and file-backed), records (with age + staleness flag), conditional forwarders, recursion settings.

- Risk assessment. Stale records, zones with no identifiable owner, CNAMEs pointing to decommissioned resources.

- Target architecture proposal. For each zone, propose authoritative target (Private DNS vs keep-on-prem vs retire) and produce a migration plan.

- Migration path. Phased cutover of zones, one zone at a time, with rollback per zone.

- Validation. Record-by-record comparison after cutover; TTL normalization; CRL-distribution-point health.

- Rollback. Re-enable AD-integrated zone; restore conditional forwarders to prior state.

### OrgPath-scoping of DNS records

UIAO tags DNS records with the OrgPath of the owning object. A record for git.iaio.internal that points to the platform server carries an OrgPath=ORG-IT-INF-PLATFORM metadata tag in Private DNS. The drift engine uses this to flag records whose owner has been decommissioned — if the Entra device object for UIAO-GIT01 is removed, but the DNS record still exists, that’s Orphan Drift.

### Migration phases

Following MOD_F’s phased pattern:

- Assessment. Chapter 02’s Stream 8 (Tier B) produces the full zone + record inventory.

- Target proposal. Python analyzer classifies every zone into one of three targets. Steward reviews and adjusts.

- Pilot zone. Pick one low-risk zone (often a test or dev zone); migrate; validate for N days.

- Zone-by-zone cutover. Phased migration with conditional forwarder updates per zone. Validation gate per zone.

- AD-integrated zone retirement. Once all zones are migrated and validated, the AD-integrated zone is deleted.

- Steady state. Private Resolver handles all resolution; MOD_M reports zero DNS drift.

## DHCP — AD-joined → governed hybrid DHCP

### The current-state problem

Microsoft DHCP running on AD-joined servers is authenticated by AD. DHCP server authorization lives in the forest. DHCP scopes have reservations keyed to MAC addresses; option sets inherit from server defaults. The usual findings from Stream 9:

- Reservations pointing at MAC addresses that haven’t been seen in years.

- Option sets that push AD-integrated DNS servers whose IPs will change.

- Scopes sized for growth that never happened.

- Failover relationships that were configured once and never tested.

### The target architecture

DHCP modernization is less dramatic than DNS but no less important. Three variants by environment:

- On-prem-heavy environments. Keep DHCP on-prem; decouple from AD (forest authorization removed); re-home to dedicated DHCP hosts governed by UIAO.

- Cloud-forward environments. Move DHCP to Azure-native services (Azure VNet DHCP, or third-party virtual appliances like Infoblox IB-Flex running as Arc-projected VMs).

- Hybrid environments. Split — on-prem scopes stay on-prem; cloud VNets use Azure-native; all governed via IPAM as single source of truth.

### The DHCP adapter (DM_016 — to author)

Another registry gap. DM_016’s interface mirrors DM_015’s pattern. Key discovery points:

- Every DHCP server (regardless of AD-join state).

- Every scope — range, subnet mask, exclusion list, lease duration.

- Every reservation — MAC, IP, client name, option set.

- Every failover relationship — peer, mode, load balancer split, MCLT.

- Option sets — especially scope-level DNS server overrides.

Write methods: add / update / retire scopes + reservations, governed via the plan pipeline.

### OrgPath-scoping of DHCP

DHCP scopes are tagged with the OrgPath of the site they serve. A scope for the East Baltimore office carries OrgPath=ORG-LOC-EAST-BALTIMORE in its metadata (stored in the UIAO canon, mirrored to DHCP server extension data where supported). This enables drift detection on scope ownership and blast-radius analysis for address-pool changes.

## IPAM — informal → governed

### The current-state problem

Agencies routinely discover, as part of modernization, that they do not have an IPAM at all. The state is:

- A shared spreadsheet maintained by one person.

- A wiki page whose last edit was 2019.

- Several Infoblox/BlueCat installations that cover some subnets but not others.

- Reserved / not-reserved ranges that conflict with actual usage.

The migration goal is one governed IPAM with full coverage of the address surface.

### The IPAM adapter (DM_010 — source present)

DM_010 is the one adapter in this trio that exists in source. It supports three implementations:

| Implementation | Vendor | FedRAMP | Notes |
| --- | --- | --- | --- |
| Infoblox NIOS 8.x | Infoblox | Authorized | Federally-preferred |
| BlueCat Address Manager | BlueCat | Not authorized | Needs boundary exception per deployment |
| Generic IPAM | Any | N/A | Fallback; CSV-driven import |

The adapter contract standardises:

- Network range discovery.

- Host record sync with DNS.

- Reservation sync with DHCP.

- Change-window tracking (every addition / modification carries a correlation ID).

- Provenance emission (every change produces a Gitea commit).

### One IPAM, three services

The operating model: IPAM is the single source of truth for addressing. DNS and DHCP adapters read from IPAM and produce matched records. Drift between IPAM and DNS/DHCP is Hierarchy Drift — the tree exists but the leaves don’t agree.

This pattern is why all three services migrate together, not separately.

## Hybrid resolution architecture in one diagram

On-prem namespace                            Hybrid path                        Cloud namespace
┌────────────────────┐                ┌──────────────────────────┐         ┌──────────────────────┐
│ UIAO-GIT01.corp    │                │  Azure DNS Private       │         │  privatelink.        │
│ fileserver.corp    │ ─── conditional │  Resolver                 │ ← → │  blob.core.windows   │
│ printer.corp       │     forwarder  │  inbound endpoint         │         │  .net                │
└────────────────────┘                │  ↕                        │         └──────────────────────┘
                                      │  outbound endpoint        │
                                      └──────────────────────────┘
                                                     │
                                                     ↓
                                      ┌──────────────────────────┐
                                      │  Azure Private DNS Zone  │
                                      │  uiao.internal           │
                                      │  (authoritative)         │
                                      └──────────────────────────┘
                                                     │
                                                     ↓
                                             IPAM (DM_010)
                                             single source of truth

Reads go in either direction: an on-prem host resolves fileserver.corp through the Resolver inbound endpoint; an Arc-projected VM in the platform VNet resolves uiao.internal through the outbound endpoint to Private DNS.

## The three-adapter plan

Every network-services modernization run produces a plan with all three adapters coordinating:

- DM_010 plan actions. Populate IPAM authoritative records.

- DM_015 plan actions. Create Private DNS zone entries keyed to IPAM records.

- DM_016 plan actions. Create DHCP scope reservations keyed to IPAM records (where DHCP is used).

If any of the three would produce drift between itself and the other two, the plan fails validation. There is no “DNS-only” migration run; it is always DNS + DHCP + IPAM together.

## Validation

Services migration passes when:

- IPAM covers 100% of the address surface (no unclaimed subnets).

- Every Private DNS record has a matching IPAM entry.

- Every DHCP reservation has a matching IPAM entry.

- Every on-prem conditional forwarder points to the Private Resolver inbound endpoint.

- Every VNet points to the Private Resolver outbound endpoint.

- The legacy AD-integrated DNS zone is retired (or explicitly excluded with documented rationale).

- MOD_M reports zero drift across IPAM ↔ DNS ↔ DHCP for N days.

- The nightly assessment → plan run produces zero actions for the services/ tree.

## Why agencies postpone — and why they shouldn’t

The common pattern: modernize identity + policy, leave DNS/DHCP/IPAM for “Phase 2.” Phase 2 rarely happens. The agency is left with:

- AD retired for user authentication.

- AD retained “because DNS still lives there.”

- Silent coupling between the two.

A forest that retains AD-integrated DNS is not actually retired. Do not pretend otherwise. The services migration is part of the core modernization, not a follow-on.

## Cross-references

- Posted: UIAO DNS Modernization Guide — AD-Integrated DNS to Azure Hybrid Resolution (11,245 words). Operational reference implementation for DM_015.

- Canon: DM_010 IPAM Adapter Interface (source present) · DM_015 DNS Adapter (gap — author as part of modernization) · DM_016 DHCP Adapter (gap).

- Customer Documents: adapter-specs/infoblox; modernization/directory-migration.qmd.

Next: Chapter 07 — Compute: Domain-Joined → Entra + Intune + Azure Arc

# Chapter 07 — Compute: Domain-Joined → Entra + Intune + Azure Arc

The largest remaining AD dependency, and the one most often underestimated

Compute objects — domain-joined PCs and servers — are the single largest remaining AD dependency once identity (Chapter 04), policy (Chapter 05), and services (Chapter 06) have moved. PCs retire into Entra Joined + Intune. Servers retire into Azure Arc + Guest Configuration. Kerberos-bound applications lose their domain-join anchor and migrate to modern auth or are retired.

This chapter ends at “no device authenticates to AD.” That is the final precondition for AD DS retirement.

## The four device states

Microsoft’s device-join model has four states. Understanding them is the precondition for planning any compute migration.

| State | Primary auth | Managed by | When to use |
| --- | --- | --- | --- |
| Domain-Joined (legacy) | AD Kerberos | GPO | Legacy — migration origin |
| Azure AD Registered | Personal Microsoft / work account overlay | Intune (optional) | BYOD; rarely used in federal |
| Entra Hybrid Joined | Both AD + Entra (simultaneous) | GPO + Intune | Transition state — not a target |
| Entra Joined | Entra only | Intune | Target for user PCs |
| Arc-connected server | Entra managed identity | Azure Arc + Guest Config | Target for servers |

Two architectural rules apply:

- Hybrid Joined is a transition, not a destination. Every Hybrid Joined device is a device whose modernization has begun but not finished. A modernization that leaves devices Hybrid Joined permanently has not completed.

- The target depends on the device class. User PCs go to Entra Joined + Intune. Servers (Windows + Linux) go to Azure Arc + Guest Configuration. These are distinct target states; they share Intune-compliance telemetry but not the management model.

## The device migration problem

Every domain-joined device has three AD dependencies that must be resolved before domain-unjoin:

- Identity. The device object authenticates to AD via Kerberos. Its computer account is in an OU; GPOs apply through that OU.

- Policy. Device configuration — local admins, registry settings, software deployment, startup scripts — arrives via GPO.

- Trust. The device’s certificate store trusts AD-issued CAs; its smart-card logon chain relies on ADCS; its RADIUS / 802.1X supplicant may use AD credentials.

For each of those dependencies, a modernization must land a replacement before the domain-unjoin. Otherwise the device ships with a policy gap, a trust gap, or both.

## The DM_060 adapter

Device management has a canonical adapter in the registry (DM_060 — source present), with two primary implementations:

- SCCM → Intune co-management. Transition pattern for existing SCCM-managed fleets. Workloads shift from SCCM to Intune one at a time (compliance policies first, then device configuration, then app deployment, then Windows Update).

- Intune-native. Direct enrollment for new / greenfield devices via Autopilot. No SCCM step.

DM_060’s interface:

- Discovery. Every device object (AD + Entra + Intune), cross-correlated. Device age, OS version, last-logon, compliance state, owning OU or Entra AU, BitLocker state, TPM state.

- Risk assessment. Devices with stale passwords, unconstrained delegation, missing TPM, unpatched OS, BitLocker suspended.

- Target architecture proposal. Per-device or per-fleet recommendation (Entra Joined vs Hybrid Joined transitional vs retire vs Arc-project).

- Migration path. Per-device sequence (enroll → co-manage → cut workloads → unjoin).

- Validation. Compliance policy evaluation post-migration; BitLocker recovery key escrow; Autopilot hash on record.

## Three migration patterns for user PCs

### Pattern 1 — Greenfield (Autopilot)

The lowest-risk pattern. New hardware is shipped directly from the OEM with Autopilot pre-registration. The first boot is an Entra-Joined enrollment; no domain-join happens. No AD dependency is created.

This is the pattern UIAO pushes toward for any hardware refresh: new PCs are greenfield regardless of whether the fleet modernization is in progress.

### Pattern 2 — Reset-and-re-enroll

For existing domain-joined devices, the cleanest path is to back up user state, reset the device (Wipe / Reset this PC), and re-enroll via Autopilot. Post-reset the device is Entra-Joined from the start.

This is operationally heavy for the user (loss of local customisation unless sync is working), but technically clean. Most federal agencies run this pattern for high-privilege user devices (admins, developers) where leaving any legacy AD trust is unacceptable.

### Pattern 3 — Hybrid-then-cloud

For fleets where reset-and-re-enroll is not operationally feasible, devices are first Hybrid Joined (both AD and Entra) via Entra Connect device writeback + GPO. Over a planned period (typically 3–12 months), workloads migrate from GPO to Intune; then the device is converted to Entra Joined only; the AD side is dropped.

This is the pattern UIAO documents as the common transition. It is the slowest of the three but causes the least operational disruption. The drift-engine monitors every step so a device doesn’t get stuck Hybrid Joined forever.

## Servers — the Azure Arc path

Windows and Linux servers don’t go through Intune in the same way user PCs do. They go through Azure Arc.

### What Arc does

Arc projects an on-prem (or other-cloud) server into Azure as a resource. The server appears in an Azure subscription; it gets a managed identity; it can receive Azure Policy + Guest Configuration assignments; it appears in Defender for Cloud + Monitor; it is governed the same way a native Azure VM is governed.

Critically, Arc does not require the server to be in Azure. The server stays where it lives physically. Arc is the governance projection; the physical host is unchanged.

### OrgPath-scoped Arc governance

Every Arc-projected server gets tagged with its OrgPath:

OrgPath:         ORG-IT-INF-PLATFORM
OrgPathBranch:   ORG-IT-INF
OrgPathDivision: ORG-IT
DeviceRole:      GitServer
DeviceTier:      Tier0
Environment:     Production

Azure Policy and Guest Configuration assignments target those tags. This is the same pattern as Intune for user devices — policy follows OrgPath.

### Server migration sequence

For each domain-joined server:

- Enroll in Intune compliance tracking. Server agent reports compliance to Intune (via Graph API); CA uses the signal for server-to-server auth policies.

- Arc-connect. Install azcmagent; register with Arc; apply OrgPath tags.

- Assign Azure Policy / Guest Configuration. Settings that previously came from GPO now come from Arc.

- Validate. Guest Configuration reports compliant; expected settings present; drift engine reports zero.

- Domain-unjoin. Only once all legacy AD dependencies are resolved (all Kerberos-bound clients migrated, no AD-anchored local admins).

- Post-unjoin validation. Server reboots clean; Arc heartbeat continues; Guest Config re-applies without AD.

Most federal server fleets complete this sequence over 6–18 months depending on Kerberos-app inventory.

## Kerberos and SPN retirement

Every AD-joined server has an entry in the Kerberos SPN map (Chapter 02, Stream 5 + Stream 11). Each SPN represents an application or service that expects to be reached via Kerberos authentication. For each SPN, the modernization needs a decision:

- Migrate the application to modern auth. OAuth2 / OIDC via Entra App Registration. This is the preferred path.

- Retire the application. If the app is legacy and due for end-of-life, this may be the cheapest option.

- Keep the application on a Kerberos island. Last-resort — retain a minimal AD island hosting only the Kerberos-bound application, with a documented end-of-life date.

The SPN → app mapping determines the sequence: no server can domain-unjoin until every SPN on that server has been resolved (migrated, retired, or islanded).

## OrgPath on devices — the AU scoping story

User devices carry OrgPath in extensionAttribute1 just like users. This drives:

- Device dynamic groups. (device.extensionAttribute1 -startsWith "ORG-FIN") captures all Finance devices.

- Intune compliance scoping. OrgTree-FIN-Devices is the target group for Finance-specific compliance policies.

- CA device-state targeting. CA policies that require “compliant device” can be scoped per OrgPath branch.

The drift-engine monitors device OrgPath the same way it monitors user OrgPath — if the device’s OrgPath disagrees with its owning user’s OrgPath (e.g., a Finance PC assigned to an HR user), that’s Value Drift.

## Certificate-based authentication

When domain-joined PCs go away, smart-card logon anchored in ADCS goes with them. The replacement is Entra Certificate-Based Authentication (CBA).

Entra CBA accepts certificates issued by a trusted CA (enterprise ADCS, cloud-hosted CA, or hybrid) and authenticates the user to Entra. Smart-card logon keeps working; the chain just ends in Entra instead of AD. This is a Chapter 08 topic in detail; the device-side prerequisite is that every user PC has the Entra CBA client + a valid user certificate.

## Lifecycle — Autopilot and the device-reset pattern

Once the compute fleet is Entra Joined, device lifecycle becomes drastically simpler:

- Joiner. Autopilot deploys directly from OEM shipping; user signs in with their Entra UPN; device is compliance-enrolled; CA policies kick in; apps install from Intune; BitLocker key is escrowed in Entra.

- Mover. The user’s OrgPath changes; device dynamic groups recompute; Intune policy re-applies; BitLocker key re-encrypts to the new OrgTree-IT-PLATFORM key if the OrgPath change warrants.

- Leaver. The device is retired or repurposed via Intune. If retired, the Entra object is deleted; if repurposed, the device is Autopilot-reset and picks up a new user’s policies on next sign-in.

No OU move, no domain-unjoin, no manual GPO re-link, no AD cleanup. Device lifecycle is policy, not infrastructure.

## Validation

Compute migration passes when:

- Every user PC is Entra Joined (not Hybrid Joined, not Domain-Joined).

- Every server is Arc-connected (or documented as exempt with retirement schedule).

- Every device has a valid OrgPath in extensionAttribute1.

- Every Intune compliance policy targets OrgTree-scoped groups.

- Every Azure Policy / Guest Configuration targets OrgPath tags.

- Every SPN in the legacy AD SPN map has been resolved (migrated, retired, or islanded with documented end-of-life).

- MOD_M reports zero device drift for N days.

- The nightly assessment → plan run produces a zero-action plan for the compute/ tree.

The last box is the precondition for AD DS retirement. Until every compute object passes, AD cannot go away.

## The last thing AD did

When every device has moved, every app has migrated, every DNS zone is out, every DHCP scope is re-homed, every Kerberos SPN is resolved, and every GPO is retired — AD DS has no active consumers.

This is the moment to shut it down.

The actual retirement is mechanical: dcpromo-demote every DC, decommission the supporting VMs, delete the forest objects. The hard part is the governance transformation that precedes it — every chapter from 04 through 07 of this series.

Chapter 08 wraps the remaining access-plane details (SASE, Zero Trust, MFA, CBA). Chapter 09 presents the phased program plan that sequences everything. Chapter 10 frames the executive takeaway.

## Cross-references

- Posted: UIAO AD Computer Object Conversion Guide — Entra ID, Intune, and Azure Arc Governance (8,483 words).

- Canon: DM_060 Device Management Adapter Interface (source present) · MOD_D Delegation Matrix (device AU scoping) · MOD_M (device drift categories).

- Customer Documents: adapter-specs/intune; modernization/access-plane.

Next: Chapter 08 — Access Plane: SASE, Zero Trust, MFA, Certificate-Based Auth

# Chapter 08 — Access Plane: SASE, Zero Trust, MFA, Certificate-Based Auth

The identity-bound access plane that replaces the AD network perimeter

AD retirement removes the network perimeter as an authorization boundary. The Microsoft replacement is an identity-bound access plane built on four coordinated surfaces — Zero Trust (architectural model), Conditional Access (policy enforcement, covered in Chapter 05), SASE (edge delivery), and phishing-resistant MFA + CBA (proof of identity). UIAO integrates all four into one governed surface targeted by OrgPath.

The outcome: every access decision is a per-request evaluation of identity + device + signal, made at the cloud edge, logged to Entra, and visible to the drift engine.

## The model — Zero Trust

Zero Trust is not a product. It is a set of architectural principles that UIAO enforces consistently across every access surface.

### The three Zero Trust principles

- Verify explicitly. Every access request is authenticated and authorized at the moment of use. There is no “inside the network = trusted” concept. Identity, device posture, risk score, and session state are evaluated per request.

- Use least-privilege access. Access is time-bound (PIM), resource-scoped (AU + group targeting), and purpose-scoped (Access Packages). No standing privileged access.

- Assume breach. Every session is treated as potentially compromised. Continuous Access Evaluation (CAE) can revoke a session mid-flight. Break-glass carve-outs are minimal, monitored, and audited.

UIAO’s Zero Trust model is enforced by the combined effect of Conditional Access (policy), Intune compliance (device signal), Entra PIM (privilege elevation), and CBA (identity proof). No single control is Zero Trust by itself; the pattern is the four together.

### What retires

When Zero Trust is in place, three AD-era patterns retire:

- Network-segment-as-authority. IP-range-based allowlists stop being authoritative. Policy is per-identity, per-device, per-session.

- Pass-through AD Kerberos. Services no longer accept Kerberos tickets issued by a domain controller. Tokens are Entra-issued, short-lived, and CAE-monitored.

- Persistent admin rights. Domain Admins / local admin groups / service accounts with never-expiring passwords all migrate to PIM, gMSA (where Kerberos islands persist), or Workload Identity Federation (where cloud services auth to Entra).

## SASE — the edge delivery surface

Secure Access Service Edge (SASE) is the cloud-delivered security surface that replaces the on-prem firewall + VPN + proxy + CASB stack. UIAO doesn’t mandate a specific SASE vendor; it governs the integration contract.

### The SASE component set

| Component | Function | Integration to UIAO |
| --- | --- | --- |
| ZTNA (Zero Trust Network Access) | Per-application reverse-proxy access, replaces VPN | Targets OrgTree app groups; CA policy enforces device compliance + MFA |
| SWG (Secure Web Gateway) | Outbound web filtering + DLP | Targets OrgTree user groups; logs to SIEM (Compliance pillar C.7) |
| CASB (Cloud Access Security Broker) | Sanctioned-cloud inline enforcement | Reads Entra app catalog; OrgPath-scoped policies |
| FWaaS (Firewall as a Service) | Distributed firewall plane | Arc-projected policy targeting |
| DLP (Data Loss Prevention) | Content-aware filtering | Targets OrgTree CUI-scoped groups |

### SASE integration pattern

UIAO’s contract with the SASE vendor:

- Identity federation. SASE authenticates users via Entra OIDC. No local SASE user database.

- Group targeting. SASE policies reference OrgTree dynamic groups via SCIM or group claim, not local groups.

- Device posture. SASE accepts the Intune compliance signal (via MS Graph or equivalent API) as an input to policy.

- Logging. SASE ships access logs to the UIAO SIEM adapter; the drift engine correlates against Entra sign-in logs.

- Provenance. SASE policy changes flow through the policies/sase/ tree in Gitea — no direct vendor-portal edits.

Common vendors meeting this contract: Zscaler, Palo Alto Prisma Access, Cisco Umbrella + Secure Access, Microsoft Global Secure Access. Vendor choice is an agency decision; the integration contract is canonical.

## MFA — phishing-resistant methods

Not all MFA is equal. UIAO’s access-plane canon requires phishing-resistant MFA methods for every privileged user and for all users on high-risk resources.

### The method hierarchy

| Method | Phishing-resistant | Typical use |
| --- | --- | --- |
| FIDO2 security keys (YubiKey, Feitian) | Yes | Tier-0 admins, high-privilege users |
| Entra Platform SSO passkeys (Windows Hello for Business) | Yes | User PCs, default daily auth |
| Certificate-Based Auth (Entra CBA + PIV/CAC) | Yes | Federal users with CAC/PIV cards |
| Authenticator App with number-matching | Partial (resists push bombing) | Standard users, secondary method |
| Authenticator App without number-matching | No | Retired — not permitted in UIAO canon |
| SMS / Voice | No | Retired — not permitted in UIAO canon |

### UIAO’s method policy

The Conditional Access library (Chapter 05) enforces:

- CA-400 series (role-scoped) — FIDO2 / CBA required for Tier-0 admins, Privileged Identity roles, and break-glass test accounts.

- CA-100 series (enterprise baseline) — Platform SSO / FIDO2 / Authenticator with number-matching required for all users. SMS + Voice explicitly blocked.

- CA-500 series (workload) — elevated methods for specific sensitive applications (financial systems, case-management tools).

Every agency with CAC / PIV holders uses CBA as the user default. CAC+PIN reaches the same Entra session that a non-CAC user reaches via Platform SSO — both are phishing-resistant; both are the preferred method.

## Entra Certificate-Based Authentication — the ADCS retirement path

### The problem Entra CBA solves

Federal agencies using CAC / PIV smart cards have historically anchored smart-card logon in ADCS. When AD DS retires, the ADCS trust chain for smart-card logon loses its validation path — unless the chain is re-anchored in Entra.

### How Entra CBA works

Entra CBA accepts X.509 certificates from a trusted CA (uploaded into the Entra tenant). When a user presents a certificate:

- Entra validates the certificate chain against the uploaded CA list.

- Entra maps the certificate’s subject name (or UPN, or PrincipalName SAN) to an Entra user via configured mapping rules.

- The user is authenticated to Entra; a token is issued; CA policies evaluate the sign-in.

The user experience is: insert CAC → enter PIN → get a token. No difference from AD-anchored smart-card logon. The governance difference: the validation chain ends in Entra, not in AD.

### The ADCS retirement sequence

- Upload enterprise CA certificates to Entra. Root + Issuing CA cert chains imported into the Entra CBA configuration.

- Configure certificate-to-user mapping. Typically UserPrincipalName SAN → Entra UPN; sometimes PrincipalName SAN → userPrincipalName.

- Enable CBA as an authentication method. Under Entra → Authentication methods → Certificate-based authentication.

- Enforce via CA. CA policies require CBA for designated user groups (OrgTree-scoped).

- Validate. Users sign in with CAC / PIV without issue; Entra sign-in log shows CBA method; CA evaluation passes.

- Retire ADCS smart-card logon configuration. AD-side smart- card logon chain is no longer needed; the GPO that configured it retires per Chapter 05.

UIAO also governs the certificate issuance pipeline itself (DM_020 PKI adapter) so new user certificates are issued against the same CA that Entra trusts. A certificate issued today still works 10 years from now because the governance chain is canonical.

## Privileged Access Management — CyberArk integration

Every privileged account — domain admin equivalent, cloud admin, emergency break-glass — passes through a PAM vault. UIAO integrates with CyberArk (adapter at customer-documents/adapter-specs/cyberark) but the pattern applies to any PAM vendor.

### The PAM pattern

- No standing privileged access. A privileged account exists in Entra PIM but requires explicit elevation for each use (MFA-gated, time-bound, purpose-documented).

- Break-glass accounts live in a CyberArk safe. Checkout requires dual approval; session is recorded; auto-rotation on release.

- Service accounts with elevated rights use managed identities + Workload Identity Federation where possible; gMSA on the remaining Kerberos islands; vaulted accounts only as last resort.

- Session recording for every privileged session — desktop session video, keystroke log, command-line capture — shipped to SIEM.

### CyberArk via the adapter

The CyberArk adapter (adapter-specs/cyberark) canonicalises the integration:

- Safe + account CRUD via the governed plan pipeline.

- Session events streamed to the UIAO SIEM adapter.

- Break-glass checkout events routed to ServiceNow incident.

- Drift monitoring: CyberArk-vaulted accounts that don’t appear in Entra are Orphan Drift; Entra privileged accounts that aren’t vaulted are Phantom Drift.

## Continuous Access Evaluation — the session-level Zero Trust

A Zero Trust session isn’t “good for 12 hours, then re-auth.” It’s continuously evaluated. Continuous Access Evaluation (CAE) lets Entra and participating services revoke a live session mid-flight when risk changes:

- User password changes → session revoked.

- User is deleted or disabled → session revoked.

- Network location changes to a blocked region → session revoked.

- Risk score rises (impossible travel, leaked credentials) → session revoked.

UIAO’s CA policies are authored with CAE-aware semantics. Every policy that requires compliance or location constraints is re-evaluated continuously, not just at sign-in.

## Putting it together — the access plane in one flow

A user opens their laptop in the morning:

- Device boot. Laptop boots; Intune compliance checks run; BitLocker unlocks with Entra-escrowed key; device is compliant.

- Sign-in. User inserts CAC, enters PIN. Entra CBA validates the certificate chain against the enterprise CA; the user is authenticated; a CAE-aware session token is issued.

- CA evaluation. CA-100 (enterprise baseline) evaluates: compliant device ✓, CBA satisfies phishing-resistant-MFA ✓, location in expected range ✓, risk score low ✓. Session allowed.

- Application access. User opens M365 apps. Platform SSO satisfies subsequent auths; CAE is live; if risk rises, session can be revoked.

- VPN-replacement. User needs to reach an internal (on-prem) app. SASE ZTNA reverse-proxy accepts the Entra token; validates compliance + MFA + OrgPath scope; proxies the connection; logs the access.

- Privileged elevation. User needs to make a change to a Tier-0 resource. They request elevation through PIM; MFA re-challenged (FIDO2 required at this tier); approval granted for 60 minutes; session recorded by CyberArk; MOD_X emits the event.

- End of day. Laptop sleeps. Token expires; CAE revokes on next reconnect; re-auth starts the cycle.

Every step above is OrgPath-scoped, provenance-bound, and drift- monitored. A failure anywhere generates an SLA ticket within the response time documented in MOD_Q.

## Validation

Access-plane migration passes when:

- Every user has FIDO2, Platform SSO passkey, or CBA as their primary MFA method. No SMS / Voice as primary.

- Every smart-card user signs in via Entra CBA (not AD-anchored smart-card logon).

- Every user-facing policy targets OrgTree dynamic groups.

- SASE (ZTNA + SWG + CASB, minimum) is in place and Entra-federated.

- Every privileged account passes through PAM (CyberArk or equivalent) with session recording.

- Every CA policy is CAE-aware.

- Break-glass account use is monitored and audited weekly.

- The VPN (L2TP / IKEv2 / SSL-VPN) is retired except for explicit legacy-app-access cases with documented end-of-life.

- MOD_M reports zero access-plane drift for N days.

## Cross-references

- Customer Documents: modernization-specs/zero-trust · modernization-specs/sase · adapter-specs/cyberark · compliance/policy-libraries/conditional-access.

- Canon: MOD_D Delegation Matrix (PIM role scoping) · MOD_T Identity Risk Scoring · MOD_X Governance Telemetry (CAE events).

- Posted: UIAO Conditional Access Policy Library (9,650 words) — CA-000 through CA-999 baseline.

Next: Chapter 09 — Migration Roadmap: Phased Plan, Gates, Rollback

# Chapter 09 — Migration Roadmap: Phased Plan, Gates, Rollback

Seven phases, five parallel workstreams, named gates, deterministic rollback

Every modernization this series describes is achievable in a 52-week program with five parallel workstreams (identity, policy, services, compute, access) and seven named gates. The roadmap is not a consulting slideware pattern; it is a PR-reviewable document in Gitea, updated weekly, with gate criteria that are mechanical to evaluate.

This chapter is how you sequence the chapters 01-08 work into a governed program that actually ships.

## The program shape

A full Client-Server-to-Hybrid-Cloud modernization has two defining properties:

- Parallel, not sequential. Identity, policy, services, compute, and access work in parallel streams. Waiting for one to finish before starting the next doubles the program duration and produces worse outcomes.

- Gated, not open-ended. Each phase has explicit entry and exit criteria. A phase cannot start until the prior phase’s exit gate clears. A phase cannot exit until its own criteria are green.

Total realistic duration for a mid-size federal agency (5,000–50,000 users, 500–5,000 servers): ~52 weeks, matching the Posted Master Project Plan. Larger agencies extend; smaller agencies compress. The phase structure doesn’t change with scale — only the per-phase duration does.

## The seven phases

### Phase 0 — Pre-flight (weeks 1-4)

Goal. Produce the canonical planning artifacts and stand up the platform server.

Entry criteria (to start Phase 0): - Executive sponsor named. - Canon Steward appointed. - Platform-server hardware or VM provisioned. - AD read-only service account delegated.

Work in Phase 0: - Build the platform server (Chapter 01). Wall-clock: 1-2 weeks. - Run the Tier-B AD assessment (Chapter 02). Wall-clock: 1 week. - Author the initial OrgPath codebook (MOD_A). Wall-clock: 1 week. - Stand up Gitea canonical repository with baseline canon files. - Confirm Entra + Intune + Arc tenant access with least-privilege service principals.

Exit gate (Gate G0 — Ready to Plan): - [ ] Platform server operational (Chapter 01 validation passed). - [ ] Assessment run committed to Gitea. - [ ] Draft OrgPath codebook in Gitea, steward-approved. - [ ] Canon registry (MOD_A..Z index) in place. - [ ] No open P1 findings from assessment.

### Phase 1 — Foundation (weeks 5-8)

Goal. Put identity-substrate primitives in place before anything else moves.

Workstream outputs: - Identity. Dynamic groups for Enterprise-level branches (OrgTree-Enterprise-Users, OrgTree-IT-Users, etc.). Administrative Units for Tier-1 and selected Tier-2 scopes. - Policy. Enterprise CA baseline (CA-100 series): MFA required for all users, legacy auth blocked, break-glass carve-outs. - Services. IPAM (DM_010) stood up with partial coverage — enough to tag the platform server and Tier-0 infrastructure. - Compute. Platform server Entra-registered; select server pilots Arc-connected. - Access. Platform-SSO configured; FIDO2 registration available for Tier-0 admins.

Exit gate (Gate G1 — Foundation Complete): - [ ] Enterprise dynamic groups + AUs created and drift-clean. - [ ] CA-100 enterprise baseline enforced; no MFA-exempt users. - [ ] IPAM covers at least Tier-0 infrastructure. - [ ] Drift engine reports zero findings across foundation scope. - [ ] Break-glass accounts vaulted in CyberArk.

### Phase 2 — Pilot Division (weeks 9-16)

Goal. Run one division through the full transformation as a learning exercise, proving the pattern before general rollout.

Typical pilot division: IT (highest tolerance for disruption, most engaged with modernization).

Workstream outputs for pilot: - Identity. Pilot division OrgPath fully populated; dynamic groups live; AUs scoped; role assignments delegated. - Policy. Division-scoped CA (CA-200 series) + Intune configuration + compliance policies applied. 3-4 GPOs retired. - Services. Pilot division DNS zones migrated. DHCP scopes re-homed. IPAM populated for division address space. - Compute. Pilot PCs transition (greenfield via Autopilot for new hardware; reset-and-re-enroll for refreshable legacy; hybrid for the rest). Pilot servers Arc-connected. - Access. Division users configured for CBA (where CAC holders exist); SASE ZTNA in place for division apps.

Exit gate (Gate G2 — Pilot Clean): - [ ] Pilot division MOD_M drift zero for 14 consecutive days. - [ ] Pilot division has zero AD-only users, zero Hybrid Joined PCs that aren’t scheduled for full cut. - [ ] Pilot ATO boundary re-evaluated; no new findings. - [ ] Retrospective complete; lessons-learned doc committed. - [ ] Per-phase runbook updates committed based on pilot experience.

### Phase 3 — General Rollout (weeks 17-36)

Goal. Scale the pattern to every remaining division.

This is the longest phase. Duration scales with division count: budget ~2-3 weeks per division, running 2-3 divisions in parallel. Large agencies may overlap divisions heavily; small agencies may run strictly sequentially.

Workstream cadence: - Weekly — a steering-committee review of active divisions. Each division reports green/yellow/red against its rollout plan. - Per division — 4-phase sub-pattern: plan, pilot within division, general-availability to the full division, drift-clean hold. - Parallel — Chapters 04-08 content flows for each division concurrently; canon is shared.

Exit gate (Gate G3 — Rollout Complete): - [ ] Every in-scope division has passed its division-level exit gate. - [ ] Every HR-listed employee has a valid OrgPath. - [ ] Every user PC is Entra Joined or in a documented exception. - [ ] Every server is Arc-connected or in a documented exception. - [ ] Drift engine reports zero cross-division drift.

### Phase 4 — Legacy Retirement (weeks 37-44)

Goal. Systematically retire legacy infrastructure: GPOs, OU security groups, AD-integrated DNS, AD-joined DHCP, ADCS smart-card logon configuration, SPN-bound legacy apps.

Retirement is governed: each artifact has a retirement plan with its own entry/exit criteria, and the retirement action is a Plan-stage action with explicit steward approval.

Retirement sequence (typical): 1. Retire redundant GPOs (GPOs migrated to Intune). 2. Retire OU-based security groups (membership superseded by dynamic groups). 3. Retire AD-integrated DNS zones one at a time. 4. Retire AD-joined DHCP authority. 5. Retire ADCS smart-card logon GPO configuration. 6. Retire remaining AD-bound SPNs (application-by-application).

Exit gate (Gate G4 — Legacy Quiet): - [ ] No active GPOs other than the minimum Kerberos-island set. - [ ] No AD-based dynamic / static-membership security groups in active use. - [ ] Zero AD-integrated DNS zones. - [ ] ADCS retained only for issuance, not for smart-card logon. - [ ] SPN map shows all migrated/retired/islanded — no unresolved SPNs. - [ ] AD authentication rate < 5% of peak-migration rate (most auth has moved to Entra).

### Phase 5 — AD DS Retirement (weeks 45-48)

Goal. Shut down Active Directory Domain Services.

This is the shortest phase of the program because the work was done in Phases 0-4. Phase 5 is the mechanical teardown.

Sequence: 1. Freeze AD changes (canon change protocol enforcement). 2. Final forest assessment + evidence packet. 3. Demote non-FSMO DCs. 4. Transfer FSMO roles to the designated survivor (if any — some agencies retain a Kerberos island). 5. Demote remaining DCs (or isolate if Kerberos island retained). 6. Decommission VMs + retire forest objects in backup. 7. Final provenance commit: “forest X retired on date Y per evidence packet Z.”

Exit gate (Gate G5 — AD Retired): - [ ] DCs decommissioned or explicitly retained as documented Kerberos island. - [ ] Evidence packet committed to Gitea + SIEM. - [ ] No live production dependency on AD authentication.

### Phase 6 — Steady State (week 49+)

Goal. Operate the modernized environment under canon governance.

Steady state is the permanent post-modernization state. It has properties:

- Assessments run nightly (Chapter 02).

- Plans generated and authorized on change-driven and scheduled cadences (Chapter 03).

- Drift detected + resolved within MOD_Q SLAs.

- Evidence packets emitted per delivery.

- Continuous monitoring feeds FedRAMP ConMon + SCuBA pipelines.

- Canon changes flow via PR per MOD_V.

Exit criteria: none. Phase 6 continues indefinitely. Periodic retrospectives (quarterly) confirm the canon matches agency intent.

## The five parallel workstreams

During Phases 2-4, five workstreams run in parallel with explicit coordination points:

| Workstream | Lead | Chapter | Key artifacts |
| --- | --- | --- | --- |
| Identity | Identity Architect | 04 | OrgPath codebook, dynamic groups, AUs |
| Policy | Security Engineer | 05 | Intune configs, CA policies, Arc Guest Config |
| Services | Network Engineer | 06 | DNS, DHCP, IPAM adapters |
| Compute | Endpoint Admin + Server Eng | 07 | Device enrollments, Arc projections |
| Access | Identity + Security jointly | 08 | SASE, CBA, PAM, MFA |

Workstreams are not independent. Every week, a cross-workstream sync identifies the per-division blockers and resequences work where dependencies exist (e.g., compute migration can’t proceed in a division until its CA policies are in place).

## Gate criteria — mechanical, not subjective

Every gate criterion in this chapter is mechanically evaluable from Gitea canon + drift-engine reports. Examples:

- “Zero drift for 14 consecutive days” → MOD_M report filtered by scope + date range.

- “Every HR-listed employee has a valid OrgPath” → SQL-like query against the canonical user table.

- “Every user PC is Entra Joined” → device inventory query.

Gates are never passed on executive signature alone. The engine reports green; the steward concurs; the PR merges. A gate that the engine cannot evaluate is a gate that needs a better criterion.

## Rollback triggers

Every phase has defined rollback triggers — conditions that halt progress and revert to the prior phase’s state. Triggers are not subjective; they are thresholded.

| Trigger | Scope | Action |
| --- | --- | --- |
| MOD_M drift > threshold X for > 24 hours | phase-wide | Halt phase; investigate; no new deliveries until clean |
| CA policy blocks > Y% of legitimate sign-ins | enterprise | Revert CA policy; investigate; authorize replacement |
| Drift engine itself fails to report | platform | Escalate per MOD_Q; halt all phase work |
| Evidence packet fails signature validation | any delivery | Halt; forensic investigation; restore from last known-good |
| SLA-breach on P1 finding | any scope | Escalate per MOD_Q Tier 1; steward + sponsor notified |

Rollback is operationally expensive, so the gate design is meant to prevent the need for it. Pilot phases catch what would otherwise become rollback events later.

## Decision authority at each gate

Not every gate is a Canon Steward decision. The program defines decision authority per gate:

| Gate | Authority | Backup |
| --- | --- | --- |
| G0 — Ready to Plan | Canon Steward | Executive Sponsor |
| G1 — Foundation Complete | Canon Steward | — |
| G2 — Pilot Clean | Canon Steward + Executive Sponsor | — |
| G3 — Rollout Complete | Executive Sponsor + Steering Committee | — |
| G4 — Legacy Quiet | Canon Steward | Executive Sponsor |
| G5 — AD Retired | Executive Sponsor + CIO | — |
| Division-level exit (G3 sub-gate) | Division Lead + Canon Steward | — |

Gate authority is recorded in the Gitea PR that merges the gate decision. Disputed gates escalate per MOD_Q.

## Common failure modes

Across federal agencies that have run variants of this program, five failure modes recur. UIAO’s structure is designed to pre-empt each:

- Half-finished identity. Pattern: rollout begins, 30% of users have OrgPath, HR connector breaks, project stalls. Mitigation: Gate G1 requires HR connector operational before rollout.

- Unscoped CA policy. Pattern: broad “require MFA” policy deployed; edge cases block operationally critical sign-ins. Mitigation: Chapter 05’s OrgPath-scoped + pilot-group-first pattern.

- DNS left for “phase 2.” Pattern: identity moves, DNS stays AD-integrated, AD can’t actually retire. Mitigation: Chapter 06’s insistence that DNS+DHCP+IPAM migrate together.

- Hybrid Joined permanence. Pattern: devices become Hybrid Joined and stay that way indefinitely. Mitigation: Chapter 07’s rule that Hybrid Join is a transition state, with drift-engine monitoring of time-in-state.

- Evidence-less migration. Pattern: changes happen via ad-hoc admin actions; FedRAMP audit can’t produce provenance. Mitigation: Chapter 03’s plan-based delivery — every change has provenance by construction.

## The week-by-week cadence

For the steering committee, the cadence is:

- Monday — workstream leads update status (green/yellow/red).

- Tuesday — cross-workstream dependency sync.

- Wednesday — canon changes + plan reviews merge to Gitea.

- Thursday — plan deliveries scheduled (typically off-peak).

- Friday — evidence packet + drift-engine review; retrospective on the week.

Monthly: gate-criterion reviews against the phase schedule. Red status across two consecutive weeks escalates to the executive sponsor.

## What finishing looks like

In week 49 (Phase 6 steady state), the program meeting looks like this:

- Drift-engine report: zero findings.

- Nightly plan run: zero actions.

- Evidence packets: fully signed, shipped to SIEM + ConMon.

- ServiceNow tickets: routine operational only; no P1 findings.

- Audit posture: ATO package refreshed; continuous-monitoring feed live; 3PAO relationship quarterly.

- Canon: one PR merged this week for a Policy library refinement; otherwise stable.

The program is not “done” — steady state is the operational mode — but the modernization is complete. The agency runs governed; AD is gone; the canon is the operational truth.

## Cross-references

- Posted: UIAO Master Project Plan — Assessment Phase Through Full Modernization (14,051 words) — 7-phase, 48-milestone, 52-week capstone plan.

- Canon: MOD_F Migration Runbook · MOD_Q SLA Escalation Playbooks · MOD_V Canonical Contributor Workflow.

- Customer Documents: program management.

Next: Chapter 10 — Leadership Takeaway: Instruments vs. Orchestra

# Chapter 10 — Leadership Takeaway: Instruments vs. Orchestra

What this series means for an executive sponsor deciding whether to run it

Microsoft provides the instruments. UIAO provides the orchestra.

Entra ID, Intune, Azure Arc, Conditional Access, Azure Private DNS, Azure PIM, ScubaGear — each is an outstanding piece of federally- authorized technology. None of them, individually or collectively, tells an agency how to govern the transformation from the AD-centric Client/Server era into the Hybrid-Cloud Zero-Trust era.

That is the gap UIAO fills.

## The thesis, one more time

Chapter 00 opened with a claim: Active Directory was never just an identity store; it was the implicit governance model for every network service a federal agency ran. Twenty-five years of accretion made it so. Microsoft is now deprecating the entire stack that built up around AD — and is supplying replacements that are individually excellent.

The problem is that collective replacement requires something Microsoft doesn’t provide: a framework that decides what the target looks like, how to get there, how to prove it was done right, and how to keep it right afterward. Without that framework, agencies migrate in pieces, lose governance continuity, and finish with a modernized surface that can’t answer the questions their auditors were asking six months earlier.

UIAO is that framework. This series has described how.

## What UIAO is — and isn’t

### What it is

UIAO is an orchestration + governance + evidence layer that runs above Microsoft’s (and third-party) modernization tools. It is embodied in:

- A single Windows Server 2025 host running Gitea + IIS + Kerberos bridge + enterprise PKI (Chapter 01).

- A canonical monorepo of governance artifacts — codebooks, policies, plans, evidence — stored as versioned, signed files in Git.

- A transformation engine — PowerShell + Python + API integrators — that reads the Client/Server estate, produces deterministic plans, and delivers them into the Hybrid-Cloud target surface (Chapters 02-03).

- A four-pillar target surface — identity, policy, services, compute, access — each governed through a matching chapter of this series (Chapters 04-08).

- A 52-week program roadmap with seven gates, five parallel workstreams, and mechanically evaluable exit criteria (Chapter 09).

### What it isn’t

- Not a Microsoft-tool replacement. UIAO does not replace Entra, Intune, Arc, or any other native tool. It orchestrates them.

- Not a proprietary product. UIAO is a governed deployment of well-known components configured in a canonical way. Nothing to buy a license for.

- Not a consultant’s methodology. UIAO is a documented canon, versioned in Git, auditable line-by-line. No slideware-based engagement can ship this.

- Not optional for federal modernization. The “do this without a framework” alternative produces the failure modes enumerated in Chapter 09. Agencies that skip the orchestration step finish with half-migrations, drift, and audit failures.

## The instruments, revisited

Federal agencies have the full set of Microsoft-native modernization instruments today:

| Instrument | What it does | What it doesn’t do |
| --- | --- | --- |
| Entra ID | Cloud identity directory | Decide what your OU structure should become |
| Intune | MDM + device policy | Decide which GPOs map to which Intune profiles |
| Azure Arc | Hybrid server management | Decide which servers retire vs. Arc-project |
| Conditional Access | Access-policy enforcement | Decide which users need which policies |
| Azure PIM | Just-in-time privilege | Decide which roles are standing-privileged |
| ScubaGear | SCuBA baseline assessment | Decide what to do with the findings |
| Azure Private Resolver | Hybrid DNS resolution | Decide which zones are authoritative where |
| Entra CBA | Certificate-based auth | Decide which users get CBA vs. FIDO2 |

Every row’s “what it does” column is operationally mature. Every row’s “what it doesn’t do” column is what UIAO governs.

## The governance properties that matter

Reading this series, a CISO or CIO should retain five properties that distinguish governed modernization from the alternative:

- The canon is the operational truth. Every OrgPath, every dynamic group, every CA policy, every Intune profile, every Arc-projected server’s tags — all of these are defined in Gitea before they exist in the target surface. The target surface is a materialization of the canon, not the source of truth.

- Every change is a plan. Nothing reaches the target surface except through an authorized plan. No admin-portal clicks. No “I’ll fix it in prod.” Every change has provenance by construction.

- Drift is detected, not reported. The drift engine runs continuously. Divergence between canon and reality triggers an SLA ticket within hours. Compliance teams find out about drift before auditors do.

- Evidence is built-in, not extracted. Every plan produces an evidence packet. FedRAMP ConMon + CISA SCuBA feeds subscribe to the same data stream. ATO packages regenerate from canon rather than being hand-compiled from spreadsheets.

- Two-Brain Execution prevents covered-track changes. Governance (Copilot) and Execution (the Substrate) are architecturally separate. A brain that could both decide and act could cover its tracks. These can’t.

## How to evaluate a UIAO engagement

An executive sponsor asking “should we do this?” should require answers to a short list:

- Is the canon in Git? If the answer is “in the vendor’s portal” or “in a SharePoint,” it is not a UIAO engagement.

- Can every production change be traced to a signed commit? If not, the provenance property is missing.

- Is drift detection continuous? Once-a-quarter scans don’t count.

- Does the target surface come from plans, not ad-hoc actions? If there’s no plan artifact, there’s no rollback.

- Is the platform server one box, hardened, Tier-0? Distributed governance substrates dilute the properties above.

These five questions are a pass/fail test. Every answer should be “yes.”

## Questions the steering committee should ask monthly

Once the program is underway, five standing questions reveal whether it is actually governed:

- What is the drift count? Trend, not point-in-time. Rising drift is the single strongest leading indicator of a failing modernization.

- What percentage of production changes had a signed plan? 100% is the only acceptable answer in steady state. Anything less means ad-hoc changes have re-entered the flow.

- What percentage of employees have a valid OrgPath? Below 95% is a Gate G1 regression.

- How many GPOs are active? Should be declining every month of Phase 4. Plateauing before zero is a blocker.

- How many Hybrid-Joined devices have been in that state >180 days? Zero. Any other answer is a modernization stuck at Chapter

A steering committee that asks these five questions monthly will know whether the program is governed or theatre.

## What happens after this series

Three concrete next steps:

- Read the full canon. Everything this series describes exists (or will) as canonical artifacts in the UIAO monorepo — MOD_A..Z, DM_010..090, the adapter specs, the policy libraries, the validation suites. The series is the narrative; the canon is the authority.

- Run a Tier-B assessment (Chapter 02). Not a theoretical exercise — a real, read-only, least-privilege enumeration of your forest. The output is the input to every downstream decision. An assessment takes about a week and produces a complete picture you probably don’t have today.

- Stand up the platform server (Chapter 01). A governed modernization begins with one Windows Server 2025 host running Gitea + IIS + the canonical monorepo. From that host, everything else follows.

## The bottom line

Microsoft retired Active Directory because the Client/Server era ended. They gave you the instruments to play in the new era. They did not give you the orchestra.

UIAO is the orchestra. This series is the score.

AD retirement is not a migration project. It is a governance transformation. Run it governed, or don’t run it.

## Cross-references

- Posted: UIAO vs. Microsoft Native Tools — AD Assessment and Modernization Gap Analysis (5,392 words) — the original “instruments vs. orchestra” document.

- Posted: UIAO Executive Brief — the leadership-facing one-pager.

- Canon: MOD_001 Executive Summary (for technical depth behind this chapter).

- Customer Documents: modernization pillar · compliance pillar · substrate pillar.

## End of series

This concludes the Client-Server to Hybrid-Cloud Transformation series. For the full modernization arc, read Chapters 00 → 10 in order. For a specific topic, use the chapter list on the series landing page.