# Needs-Input Register

Cross-document backlog of gaps, MISSING items, and standing-feedback status

2026-04-25

Table of contents

## 1. Cross-cutting items

These items affect multiple phase documents simultaneously and should be resolved at the program level rather than per-doc.

| ID | Item | Affected docs | Action owner | Notes |
| --- | --- | --- | --- | --- |
| X-01 | Classification markings retired | All eight docs | Program Office | Resolved in this consolidation pass — the Controlled markings were removed and replaced with the public-release disclaimer. Verify no further references survive prior to formal release. |
| X-02 | Sample-vs-actual OrgTree framing | Phase 1, Phase 0 | Assessment Phase team | Phase 1 Rev 0.x feedback called this out; the merged Phase 1 now carries the sample framing. The authoritative production OrgTree is an Assessment-Phase deliverable. |
| X-03 | AD→Entra sync as baseline assumption ✓ Resolved | Phase 1 (§5 Identity), Phase 0 (§2.1 Identity Plane) | Identity Team | Per Rev 0x feedback #2: agencies operating M365 / Azure already have AD→Entra sync. Resolved in both the merged Phase 1 (Editorial Note) and Phase 0 §2.1 (now carries an explicit “Baseline assumption — AD→Entra ID synchronization is already operational” callout). |
| X-04 | Customer-doc series — registry allocation ✓ Resolved by design | Phase 0–5 + appendices | Canon Steward | Decision: no allocation in src/uiao/canon/document-registry.yaml is required. The eight chapters were placed under docs/customer-documents/modernization/uiao-modernization-program/ as a customer-document series, which is the DERIVED authority tier per src/uiao/schemas/metadata-schema.json (classification: DERIVED), not the CANONICAL tier. The existing registry is scoped to canonical documents under src/uiao/canon/. If a future governance decision elevates any of these chapters to canon, allocate UIAO_NNN IDs at that time and move the source from docs/customer-documents/ to src/uiao/canon/ per ADR process. The customer-doc series itself does not need IDs; chapters reference their canon sources via the canon-source frontmatter field. |
| X-05 | Lifecycle-state extension in registry | Phase 5 §3.1 / 3.2 | Canon Steward + governance review | Phase 5 proposes DRAFT / ACTIVE / DEPRECATED / ARCHIVED states with superseded_by pointers. The current registry only carries status: Current\¦Draft. Schema extension required. |
| X-06 | Diagram backlog | Phase 1 (DIAG-001..006), Phase 3 (P3-D-001..004), Phase 4 (multiple), Phase 5 (P5_DIA_001..004) | Visual production | All inline [PLACEHOLDER --- DIAG / P3-D / P5_DIA] blocks need PlantUML/Quarto authoring under docs/figures/. Estimated: 18+ diagrams across the corpus. |
| X-07 | Tables marked MISSING | Phase 5 (P5_TBL_001 — Artifact Consolidation Status Matrix), Phase 3 (multiple risk-table cells) | Phase 5 / Phase 3 leads | The Phase 5 P5_TBL_001 Artifact Consolidation Status Matrix requires a canon/ directory scan to populate. Several Phase 3 risk-register cells flag [MISSING — drift threshold], [MISSING — SLA value] etc. — see §3 below for full list. |

## 2. Per-document needs-input (cross-reference)

### Program Overview (UIAO_010)

- No internal MISSING / PLACEHOLDER markers. Document is ready for release pending program-level cross-reference verification.

### Phase 0 — Master Plan (UIAO_020)

- No internal MISSING / PLACEHOLDER markers.

- ✓ §2.1 Identity Plane updated to acknowledge AD→Entra sync as baseline assumption (cross-cutting item X-03 resolved).

- §6c Compliance and ATO Plan references a “3PAO engagement plan” that is not yet drafted — this is an external dependency, not a doc gap.

### Phase 1 — Modernization Mechanics (UIAO_021, merged)

- 6 explicit needs-input items in the document’s own Appendix F (Production OrgTree values, per-wave durations, diagrams, identity translation table fill-in, network-visibility tool selection, RACI customization).

### Phase 2 — Governance OS Deployment (UIAO_022)

- No MISSING markers found in the cleaned text, but the original carried multiple [NEW (Proposed)] proposals (e.g., OSCAL component generation cadence, Sentinel correlation rule pack) that need governance review before being treated as canonical.

- Specific gap: target engagement channels (cisagov/ScubaGear, FedRAMP RFCs, FSCAC/CISA) listed in §1 are aspirational — no formal agency outreach commitments documented.

### Phase 3 — Optimization & Continuous ATO (UIAO_023)

- 48 gap markers including:

  - [PLACEHOLDER --- P3-D-001..004] (4 PlantUML diagrams)

  - [MISSING — drift threshold values] for multiple drift classes

  - [MISSING — SLA threshold values] for multiple control families

  - [MISSING — AO-specific acceptance criteria] for cATO Acceptance Package

  - [NEW (Proposed)] Adapter Doctrine, Cost Optimization, RMM Stage 3–5

  - [MISSING — drift threshold] cells in P3-R-001 .. P3-R-008

  - [MISSING — SLA threshold] cells in P3-R-005

### Phase 4 — Cooperative Multi-Agent Governance (UIAO_024)

- 37 gap markers, predominantly [NEW (Proposed)] for the multi-agent topology that does not yet have a canonical implementation. Specific items:

  - Agent-to-agent message bus protocol (proposed, not specified)

  - Drift-intelligence aggregator data model (proposed)

  - Multi-agent SLA hand-off contracts (proposed)

  - Conflict-resolution arbitration logic (proposed)

### Phase 5 — Canon Integration (UIAO_025)

- 62 gap markers — the highest in the corpus. Phase 5 is structurally forward-looking and most of its concepts are flagged [NEW (Proposed)]:

  - Canon Integration Index (CII) manifest format

  - DRAFT / ACTIVE / DEPRECATED / ARCHIVED lifecycle state machine

  - Baseline branching model with governance-merge workflow

  - Hot / warm / cold archival storage tiers

  - Baseline compatibility matrix

  - P5_TBL_001 — Artifact Consolidation Status Matrix (MISSING — needs canon/ scan)

  - P5_DIA_001..004 (4 diagrams placeholder)

### Client-Server to Hybrid-Cloud Reference (UIAO_030)

- No internal MISSING / PLACEHOLDER markers found. Document is reference material; cross-reference verification recommended before release.

## 3. Standing-feedback items (status)

| Feedback source | Item | Status |
| --- | --- | --- |
| Phase 0 feedback.docx (target: Phase 1 Rev 0.x) | Drop classification markings | Resolved in this consolidation pass. |
| Phase 1 feedback.docx | Sample vs. actual OrgTree framing | Applied in merged Phase 1 (UIAO_021); Phase 0 inherits via shared OrgTree references. |
| Phase 1 Rev 0x feedback | Drop classification markings | Resolved. |
| Phase 1 Rev 0x feedback | Acknowledge AD→Entra sync as already-required baseline | Applied in merged Phase 1 Editorial Note and Phase 0 §2.1 (“Baseline assumption” callout). |

## 4. Recommended next actions

- Allocate document IDs. ✓ Resolved by design (see X-04 above). The customer-doc series at docs/customer-documents/modernization/uiao-modernization-program/ is the DERIVED authority tier per the metadata schema, not CANONICAL, so registry allocation is not required. Chapters reference their canon sources via the canon-source frontmatter field. If governance later elevates any chapter to canon, allocate UIAO_NNN at that time and move the source to src/uiao/canon/ per ADR process.

- Schema decision for Phase 5. Decide whether the Canon Integration Index is a new artifact or an extension of document-registry.yaml with added fields (superseded_by, lifecycle_state, retention_tier). Path forward depends on this decision.

- Diagram authoring sprint. ✓ Resolved. All 48 figures across the eight chapters were generated via Google Gemini Nano Banana through the sibling generate-series-images.py and committed under images/. See 98-diagram-generation-manifest.qmd for the full register.

- Phase 3 / Phase 4 / Phase 5 SME review. All three documents carry substantial [NEW (Proposed)] content that needs a governance review pass before promotion to canon. Phase 5 in particular flags itself as consolidation-only (“mandate is consolidation, not invention”) but introduces several new constructs.

- Phase 0 §2.1 update. ✓ Resolved. Phase 0 §2.1 now carries an explicit “Baseline assumption — AD→Entra ID synchronization is already operational” callout. The fragmentation Phase 0 addresses is governance fragmentation, not the absence of synchronization.

- Cross-reference fixes in Chapter 07. ✓ Resolved. The 14 broken cross-references inherited from the original Client-Server source doc were rewritten to point to the existing client-server-to-hybrid-cloud/ series chapters, and the zero-trust.qmd link was corrected to zero-trust.md (the actual file extension).